Software Test Plan (STP)

Collaborative Study Material & Quiz Platform

Team 17  |  Revision 1.2  |  14-10-2026

| Item | Detail |
| --- | --- |
| Project | Collaborative Study Material & Quiz Platform |
| Group | Group 17 |
| Document | Software Test Plan, Revision 1.2 (draft). Baseline revised: STP Version 1.0 dated 03-10-2026 and Revision 1.1 (draft) dated 18-10-2026. |
| Authors | Group 17 project team: Jagadeesh (Member 1, PES1UG24CS347), Alifiya (Member 2, PES1UG25CS841), Pushkar (Member 3, PES1UG24CS350), Vedh (Member 4, PES1UG24CS853). Ownership follows SRS Revision 1.2 Appendix D (baseline workload decision). |
| Verified against | SRS Revision 1.2 (draft, 14-10-2026; cover re-issued 14-10-2026), read in full; SAD Revision 1.1 (draft, 14-10-2026) through its audit report only - the SAD file itself was not supplied to this revision; Project Guidelines; Deliverables Part-2. Deliverables Part-1 and the official STP template were not supplied (OD-02). |
| Project guide | Ashok Kumar Patil |
| Date | 14-10-2026 |
| Companion files | STP_Team17_Rev1_2_Traceability_and_Inventory.xlsx; Team17_Submission_Set_Final_Report.docx; Team17_Deviation_Log.docx; Team17_Part2_Backlog.csv |

## Revision history

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 1.0 | 03-10-2026 | Project team | Merged plan: 97 test cases, 20 unit-test candidates, against SRS v1.0 and SAD v1.0 (as supplied). |
| 1.1 (draft) | 18-10-2026 | Project team | Audit and revision against SRS Rev 1.2 IDs (via SAD Rev 1.1) and Deliverables Part-2: all 97 test IDs and 20 unit-test IDs retained; 63 test cases and 8 unit tests added; status codes/messages aligned with SAD s4.3-4.5; traceability extended to SO, BR, DC, UI, COM; schedule rebased to Part-2 sprints; open-decision register added. See the audit report. |
| 1.2 (draft) | 18-10-2026 | Project team | Re-baselined against SRS Revision 1.2 (read in full) and the confirmed four-member team (Jagadeesh, Alifiya, Pushkar, Vedh): Member 4 added to the title block, 1.1, 2.1, section 3 owner columns, 5, 9, 15, Annex B/C/E/J and the workbook; owners of 57 test cases and 10 unit-test candidates reassigned by SRS Appendix D (owner = Appendix D primary owner of the first-listed requirement); stale "SRS not supplied" statements replaced and SO, BR, UI, COM and DC wording taken from the SRS; revision labels corrected (document row, footer, "New in Rev 1.1"); SO-01 to SO-06 linked to the tests of their SEC requirements (SRS 3.3.3.4); OD-01 recorded as decided by the team (SRN pending); TOD-01 narrowed to the unsupplied SAD file; TC-QS-04 / SEC-ACC-04 link verified in Annex C; Annex H.3 and I updated; collaboration tests for REQ-COL-01 to 04 moved to Sprint 1 to match the Part-2 backlog. No test case, unit candidate or ID added or removed (160 / 28). No test executed; no approval given. |

Revision 1.2 baseline note: SRS-Team17_Rev1.2_Draft.docx (17410-2026, draft; cover re-issued 14-10-2026) is the authority for requirements and for ownership (Appendix D); SAD_Team17_Rev1_1_Draft.docx (14-10-2026, draft) is the design/API source (known to this revision through its audit report only); Project Guidelines.docx and Deliverables Part-2 define submission/process expectations (Deliverables Part-1 was not supplied); STP Revision 1.1 and its workbook are the historical test baseline. The source documents remain drafts and conflicting/open design decisions are not silently resolved.

## How to read the status words in this document

Readiness (per test): R1 Ready - executable once a build is deployed (build status is unverified); R2 Environment-dependent (load, devices, backup, TLS host, timing); R3 Blocked - the expected result is not agreed (open decision named); R4 Manual / inspection.

Execution status: every test is "Not executed" in this revision. "Passed" and "Failed" appear nowhere because no run exists.

Coverage status (per requirement): Covered = at least one designed, unblocked test addresses all stated behaviours (design coverage, not a pass); Partially covered; Blocked pending clarification; Not directly testable; Not covered. Coverage never means a test has run.

## Contents

1 Introduction

2 Test Items and Objectives

3 Features to be Tested

4 Features Not to be Tested

5 Test Approach / Strategy (5.1 Security validation, 5.2 Non-functional strategy, 5.3 Entry/exit criteria, 5.4 Conventions, 5.5 Defects, 5.6 Regression/acceptance)

6 Test Environment

7 Test Schedule

8 Test Deliverables

9 Roles and Responsibilities

10 Risks and Mitigation

11 Assumptions and Dependencies

12 Suspension and Resumption Criteria

13 Test Case Management and Traceability

14 Test Metrics and Reporting

15 Approvals

Annex A Test cases

Annex B Test-case inventory

Annex C Requirement-to-test traceability matrix

Annex D Test-case-to-requirement index

Annex E Coverage summary

Annex F Open-decision and blocked-test register

Annex G Old-to-new ID mapping

Annex H Acceptance scenarios, regression suite, deviation log

Annex I Compliance checklist

Annex J Glossary

# 1. Introduction

## 1.1 Purpose

This Test Plan defines how the Collaborative Study Material & Quiz Platform (Group 17) is verified as a whole: Account Management, authentication, sessions and access control (Member 1 - Jagadeesh); Question Bank and Quiz Authoring (Member 2 - Alifiya); Performance Analytics, Collaboration, study groups and moderation (Member 3 - Pushkar); and Material Management and Sharing, File Storage, Quiz Execution, attempts, timing, submission and grading (Member 4 - Vedh), with the related security, performance, safety and quality requirements and the team-level requirements NFR-QUAL-02, NFR-QUAL-05 and NFR-QUAL-06. It states objectives, scope, strategy, environment, schedule, deliverables, responsibilities, risks and criteria, and it provides the test cases and end-to-end traceability. Ownership follows SRS Revision 1.2 Appendix D. In v1.0 this purpose was repeated three times (once per member); it is stated once.

## 1.2 Scope

In scope (IDs of SRS Rev 1.2, cross-checked against SAD Rev 1.1 s3.8 as reported in the SAD audit): REQ-ACC-01 to 10, REQ-MAT-01 to 11, REQ-QB-01 to 07, REQ-QZ-01 to 18, REQ-PA-01 to 06, REQ-COL-01 to 07 (59 functional requirements); SEC-ACC-01 to 06, SEC-MAT-01 to 04, SEC-COM-01, SEC-QZ-01 to 05 (16); NFR-PERF-01 to 06, NFR-SAFE-01 to 03, NFR-QUAL-01 to 06 (15); security objectives SO-01 to SO-06; business rules BR-01 to BR-08; design constraints DC-01 to DC-11 (where testable); the domain requirement (English messages); user-interface items UI-01 to UI-18 and communication interface COM-01 (SRS 3.1.3 also lists COM-02 to COM-10, which are not traced separately: TOD-12); and the use cases of SRS s3 as cited in SAD s4.2 (UC-ACC, UC-MAT, UC-QB, UC-QZ, UC-PA, UC-COL). v1.0 covered the first 90 of these 115 IDs; SO, BR and DC (25 IDs) and the interface items were not traced.

The unit under test is the platform described in SAD Rev 1.1 (React client, Node.js/Express API, MongoDB, file storage, Nginx). Tests are planned against the specification; this document does not state that any component has been implemented.

## 1.3 Source documents and order of authority

| Source | Version / date | Supplied? | Used for / limitation |
| --- | --- | --- | --- |
| Project Guidelines | Supplied file | Yes - read in full | Proposal contents (title, group number, team profile with name and SRN, plan of work and product ownership with one qualitative property per member) and the single-PDF submission rule. It defines no STP template. Compliance check: see Annex I and the final report. |
| Deliverables Part-1 | - | Yes - supplied | Used for course requirements; re-check exact checklist against supplied SE_Mini_Project_Delivereables_Part-1.pdf. Do not describe Part-1 as unavailable. |
| Deliverables Part-2 | PDF supplied | Yes - read in full | Backlog (ETA 12-Oct-2026), Sprint 1 (19-23 Oct), Sprint 2 (26-30 Oct), GitHub Actions, PR review, sprint videos, deviations, documentation, freeze. |
| SRS | Revision 1.2, 17-10-2026 (draft) | Yes - read in full | Authoritative for requirement IDs (115 REQ/SEC/NFR/SO/BR/DC IDs plus UI-01 to UI-18 and COM-01 to COM-10), wording, field limits (Appendix B), messages (B.7), security objectives (3.3.3.1, 3.3.3.4), business rules (3.3.5), design constraints (3.4) and ownership (Appendix D). Limits and messages stated in the test cards were checked against Appendix B; SAD-derived status codes and error-code strings are not re-verified (TOD-01). |
| SAD | Revision 1.1 draft, 17-10-2026 | No (not supplied to this revision) | Components, API endpoints, status/error codes, messages, data model, security controls and open decisions OD-01 to OD-14 were taken over from STP Rev 1.1 and the SAD audit report. The SAD file was not available for re-verification (TOD-01). |
| SAD Rev 1.1 Audit Report | 17-10-2026 | Yes | Open decisions OD-01 to OD-14 and known inconsistencies. |
| STP (baseline) | Version 1.0, 03-10-2026; Revision 1.1 draft, 18-10-2026 | Version 1.0 file: no; Revision 1.1: via its audit report and workbook | Baseline preserved and improved. The v1.0 file itself was not supplied to this revision, so v1.0-to-current differences rest on the revision histories and audit reports (see Team17_Deviation_Log.docx). |
| Official STP template | - | No | Not supplied; the v1.0 structure (15 numbered sections, annexes) is preserved. Template conformance is unverified (OD-02). |
| Repository, CONTRIBUTING.md, build | - | No | No implementation, build or CI evidence exists in the supplied material (OD-10). |

Where sources conflict, the conflict is recorded in the register (Annex F) with the affected tests and the decision needed; no source has been silently changed. Order of authority: Guidelines/Deliverables, then SRS Rev 1.2, then SAD Rev 1.1, then STP v1.0.

## 1.4 References

Software Requirements Specification (SRS), Revision 1.2 (draft), 17-10-2026 (cover re-issued 18-10-2026), Team 17.

Software Architecture and Design Specification (SAD), Revision 1.1 (draft), 17-10-2026.

SAD Revision 1.1 Audit Report, 17-10-2026.

Software Test Plan Version 1.0, 03-10-2026.

SE Mini-Project Deliverables Part-2.

Requirements Traceability Matrix: SRS Appendix C and Annex C of this STP.

## 1.5 Definitions

STP, SRS, SAD, RTM, TC (test case), UT (unit-test candidate), NFR, UC, SO, BR, DC, UI, COM, OD (open decision of the SAD, Appendix 5.4) and TOD (open decision introduced by this STP) are used as in Annex J. Platform roles (Student, Faculty, Admin) are users of the system; Members 1-4 are project team members. They are never interchangeable.

# 2. Test Items and Objectives

## 2.1 Test items

v1.0 listed test items per member; Rev 1.1 aligned them with SAD components (SAD s3.4) and Rev 1.2 assigns owners by SRS Appendix D (four members).

| Feature area | Test items (SAD component / endpoint group) | Owner |
| --- | --- | --- |
| Account Management | Auth & Session Service (registration, log-in, lock-out, sessions, logout); Account Service (profile); API Layer middleware (authentication, RBAC, validation, rate limiting); UI-01 to UI-03, UI-07; /auth/*, /account/profile | Member 1 - Jagadeesh |
| Material Management and Sharing | Material Service, AccessGrant, File Storage (also used for profile pictures, REQ-ACC-09); UI-04 to UI-06; /materials/* | Member 4 - Vedh |
| Question Bank and Quiz Authoring | Question Bank Service; Quiz Engine (authoring: create, edit, delete, publish, question copy); owner views of submissions and results (REQ-QZ-16, 17, 18); UI-08 to UI-10, UI-14; /questions, /quizzes (authoring) | Member 2 - Alifiya |
| Quiz Execution, Attempts and Grading | Quiz Engine (execution: Student quiz list, start, timer, answers, auto-submit); Grading Service; Student attempts and results (REQ-QZ-06 to 15); UI-11 to UI-13; /quizzes (Student list, start), /attempts | Member 4 - Vedh |
| Performance Analytics & Collaboration | Performance Analytics Service (personal, topic-wise, class); Study Group & Collaboration Service (groups, membership, Admin moderation); UI screens for performance, groups and moderation; /performance/*, /groups, /collaboration/content/:id | Member 3 - Pushkar |
| Cross-cutting | Nginx TLS termination, central error handler, logging, Docker deployment, backups (owner of operation unassigned: OD-06); availability, modularity, traceability (NFR-QUAL-02/05/06) | Member 1 coordinates security and cross-module NFRs (SRS App. D.4); Member 3 coordinates availability, modularity, traceability |

## 2.2 Test objectives

Verify every in-scope requirement with at least one reproducible test, or record why it cannot be tested yet.

Verify security controls: authentication, RBAC, ownership, session handling, answer-key protection, server-side timing and grading, input sanitisation, transport security.

Verify measurable NFR thresholds with evidence; never report a threshold as met without a recorded run.

Verify error codes and messages as specified in SAD s4.3-4.5.

Provide traceability from requirement to test and from test to evidence, and keep it consistent as the SRS/SAD change.

Expose conflicts and unresolved decisions early (Annex F) instead of resolving them silently.

# 3. Features to be Tested

Features are mapped to requirement IDs. Descriptions retain the v1.0 feature statements, completed from SAD s3.8/s4.3; the per-requirement tests are in Annex C.

### 3.1 Account Management

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| REQ-ACC-01 | Register with full name, e-mail, password and permitted role (Student or Faculty). | Jagadeesh |
| REQ-ACC-02 | Registration validation: empty fields, invalid e-mail, duplicate e-mail (case-insensitive). | Jagadeesh |
| REQ-ACC-03 | Password rule: minimum length (8) with uppercase, lowercase and digit. | Jagadeesh |
| REQ-ACC-04 | Authenticate with valid credentials; access granted within 2 seconds. | Jagadeesh |
| REQ-ACC-05 | Invalid credentials rejected with the single specified message "Invalid email or password". | Jagadeesh |
| REQ-ACC-06 | Account locked for 15 minutes after five consecutive failed log-ins. | Jagadeesh |
| REQ-ACC-07 | Session ends on logout or after 30 minutes of inactivity; token no longer accepted. | Jagadeesh |
| REQ-ACC-08 | View and edit permitted profile information; e-mail and role protected. | Jagadeesh |
| REQ-ACC-09 | Profile validation: name not empty; profile picture not larger than 2 MB. | Jagadeesh |
| REQ-ACC-10 | Authentication and role-based access control for protected functionality. | Jagadeesh |

### 3.2 Material Sharing

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| REQ-MAT-01 | Upload material with title, subject, description and file. | Vedh |
| REQ-MAT-02 | File type (PDF, DOCX, PPTX, PNG) and 25 MB size validation. | Vedh |
| REQ-MAT-03 | Owner recorded; material visible in the owner's library within 3 seconds. | Vedh |
| REQ-MAT-04 | Material visible only to its owner or authorized users. | Vedh |
| REQ-MAT-05 | Owner shares material with another registered user. | Vedh |
| REQ-MAT-06 | Authorized user downloads material; download starts within 3 seconds. | Vedh |
| REQ-MAT-07 | Owner updates metadata or replaces the file. | Vedh |
| REQ-MAT-08 | Owner removes material after confirmation. | Vedh |
| REQ-MAT-09 | Owner revokes a user's access; next request by that user is denied. | Vedh |
| REQ-MAT-10 | Unauthorized material operations rejected with "Access denied". | Vedh |
| REQ-MAT-11 | Removed or unretrievable material handled without exposing its details ("Material unavailable"). | Vedh |

### 3.3 Question Bank

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| REQ-QB-01 | Faculty adds a question (text, four options, correct option, topic, difficulty, explanation). | Alifiya |
| REQ-QB-02 | Question validation (required fields, limits 500/200/50/300, distinct options, correct option among options). | Alifiya |
| REQ-QB-03 | Owner recorded; new question visible in the bank within 3 seconds. | Alifiya |
| REQ-QB-04 | Search and filter the bank by keyword, topic and difficulty (results within 2 s for 1,000 questions). | Alifiya |
| REQ-QB-05 | Faculty edits own question. | Alifiya |
| REQ-QB-06 | Faculty removes own question; published quizzes are unaffected. | Alifiya |
| REQ-QB-07 | Students cannot access the bank; only the owner can edit or remove a question. | Alifiya |

### 3.4 Quizzes

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| REQ-QZ-01 | Faculty creates a quiz (title, description, time limit, availability window, 1-50 questions). | Alifiya |
| REQ-QZ-02 | Quiz validation: title, 1-50 questions, time limit 5-180 minutes, end later than start. | Alifiya |
| REQ-QZ-03 | Quiz is saved as Draft; Faculty publishes it (Draft/Published life cycle). | Alifiya |
| REQ-QZ-04 | Selected questions are copied into the quiz at publication. | Alifiya |
| REQ-QZ-05 | Edit and delete rules: Draft editable/deletable; rejected once an attempt has started. | Alifiya |
| REQ-QZ-06 | Student lists available quizzes (without questions or answers). | Vedh |
| REQ-QZ-07 | Start an attempt only inside the availability window and only once per Student. | Vedh |
| REQ-QZ-08 | Questions displayed with a server-based countdown timer. | Vedh |
| REQ-QZ-09 | Student selects one answer per question and submits. | Vedh |
| REQ-QZ-10 | Attempt auto-submitted when the time limit is reached. | Vedh |
| REQ-QZ-11 | Automatic grading of the submitted attempt. | Vedh |
| REQ-QZ-12 | Result available within 2 seconds of submission. | Vedh |
| REQ-QZ-13 | Result details: score, percentage, per-question answers, correct answers, explanations. | Vedh |
| REQ-QZ-14 | Submitted attempt is immutable. | Vedh |
| REQ-QZ-15 | Student views own attempts (title, score, percentage, date). | Vedh |
| REQ-QZ-16 | Faculty views submissions for own quizzes. | Alifiya |
| REQ-QZ-17 | Role and ownership access control for quiz functions. | Alifiya |
| REQ-QZ-18 | Unavailable (removed or non-existent) quiz, question or attempt handled without exposing details. | Alifiya |

### 3.5 Performance Analytics

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| REQ-PA-01 | Student views completed quiz attempts with quiz title, score, percentage and submission date. | Pushkar |
| REQ-PA-02 | Student performance calculated and displayed from completed attempts. | Pushkar |
| REQ-PA-03 | Student views quiz performance grouped by topic. | Pushkar |
| REQ-PA-04 | Faculty views performance of Students who submitted attempts for Faculty-owned quizzes. | Pushkar |
| REQ-PA-05 | Class performance shows Student name, score, percentage and submission information. | Pushkar |
| REQ-PA-06 | Faculty access to performance of quizzes they do not own is denied. | Pushkar |

### 3.6 Collaboration

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| REQ-COL-01 | Student creates a study group with required group information. | Pushkar |
| REQ-COL-02 | Student joins an existing study group. | Pushkar |
| REQ-COL-03 | Duplicate study-group membership is prevented. | Pushkar |
| REQ-COL-04 | Student views the study groups to which they belong. | Pushkar |
| REQ-COL-05 | Admin moderates collaborative content. | Pushkar |
| REQ-COL-06 | Non-Admin users are denied collaborative-content moderation. | Pushkar |
| REQ-COL-07 | Removed or unavailable groups/content handled without exposing their details. | Pushkar |

### 3.7 Security requirements (SEC-*, SO-*)

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| SEC-ACC-01 | Authentication enforced for protected functionality. | Jagadeesh |
| SEC-ACC-02 | Generic credential error (no disclosure of whether the e-mail exists). | Jagadeesh |
| SEC-ACC-03 | Passwords stored only as salted bcrypt hashes. | Jagadeesh |
| SEC-ACC-04 | Session termination on logout and inactivity (server-side session record). | Jagadeesh |
| SEC-ACC-05 | A user can change only their own profile; e-mail and role not changeable. | Jagadeesh |
| SEC-ACC-06 | Account lock-out after repeated failed log-ins. | Jagadeesh |
| SEC-MAT-01 | Material access control: only owner and authorized users can view/download. | Vedh |
| SEC-MAT-02 | Only the owner can share material and revoke access. | Vedh |
| SEC-MAT-03 | Only the owner can update or remove material. | Vedh |
| SEC-MAT-04 | Access denied after revocation or removal. | Vedh |
| SEC-COM-01 | TLS 1.2 or higher for all client-server communication; unencrypted connections rejected. | Jagadeesh |
| SEC-QZ-01 | Question-bank and quiz management restricted to Faculty (owner). | Alifiya |
| SEC-QZ-02 | No answer keys or explanations sent before submission. | Vedh |
| SEC-QZ-03 | Results visible only to the attempt owner; submissions only to the quiz owner. | Alifiya |
| SEC-QZ-04 | Quiz timer and availability enforced on the server clock. | Vedh |
| SEC-QZ-05 | Scores computed on the server; submitted attempts immutable. | Vedh |
| SO-01 | Security objective Account confidentiality: Protect user credentials and account data from unauthorized disclosure. | Jagadeesh |
| SO-02 | Security objective Material access control: Ensure study materials are accessible only to their owner and users the owner has authorized. | Jagadeesh |
| SO-03 | Security objective Integrity: Prevent unauthorized modification of accounts, materials and material permissions. | Jagadeesh |
| SO-04 | Security objective Secure authentication and sessions: Ensure protected functionality is reachable only through a valid session and that ended sessions cannot be reused. | Jagadeesh |
| SO-05 | Security objective Secure communication: Protect data in transit between client and server. | Jagadeesh |
| SO-06 | Security objective Assessment integrity: Ensure that quiz answers and results are disclosed only to authorized users and that attempts and scores cannot be tampered with. | Jagadeesh |

### 3.8 Non-functional requirements

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| NFR-PERF-01 | At least 95% of page loads within 3 seconds with 200 concurrent users. | Jagadeesh |
| NFR-PERF-02 | 200 concurrent users supported with fewer than 1% failed requests. | Jagadeesh |
| NFR-PERF-03 | Sharing and access revocation take effect within 2 seconds. | Vedh |
| NFR-PERF-04 | Grading within 2 seconds with 100 concurrent submissions. | Vedh |
| NFR-PERF-05 | Question-bank search within 2 seconds. | Alifiya |
| NFR-PERF-06 | Quiz questions available within 3 seconds of starting. | Vedh |
| NFR-SAFE-01 | Daily backups; recovery from a backup no more than 24 hours old. | Jagadeesh |
| NFR-SAFE-02 | Interrupted/failed material operation leaves previous state unchanged and is not reported as success. | Vedh |
| NFR-SAFE-03 | Downloaded file identical to uploaded file (SHA-256). | Vedh |
| NFR-QUAL-01 | First-time user completes registration, login and upload in under five minutes without instructions. | Jagadeesh |
| NFR-QUAL-02 | At least 99% monthly availability, excluding announced maintenance. | Pushkar |
| NFR-QUAL-03 | Invalid input and unsupported files rejected without a crash or effect on other users. | Jagadeesh |
| NFR-QUAL-04 | Current Chrome, Firefox, Edge, Safari on desktop and mobile. | Jagadeesh |
| NFR-QUAL-05 | Modular, independently testable feature areas. | Pushkar |
| NFR-QUAL-06 | Requirements traceable to test cases. | Pushkar |

### 3.9 Business rules, design constraints, domain and interface requirements

| ID | Feature to be tested | Owner (SRS App. D) |
| --- | --- | --- |
| BR-01 | Business rule BR-01: Protected functions are available only to authenticated users. | Jagadeesh |
| BR-02 | Business rule BR-02: Each study material has exactly one owner: the user who uploaded it. | Vedh |
| BR-03 | Business rule BR-03: Only the owner may share, update, remove or revoke access to a material. | Vedh |
| BR-04 | Business rule BR-04: A user may view or download a material only if they are its owner or have been granted access. | Vedh |
| BR-05 | Business rule BR-05: Materials may be shared only with registered users. | Vedh |
| BR-06 | Business rule BR-06: Users may change only their own profile; email address and role cannot be changed. | Jagadeesh |
| BR-07 | Business rule BR-07: Users may upload only material they have the right to share. The uploader is responsible for copyright compliance. (policy; no mechanism, OD-11) | Vedh |
| BR-08 | Business rule BR-08: Admin accounts are created by platform administrators, not through public registration. (SRS does not say how Admin accounts are created, OD-11) | Jagadeesh |
| DC-01 | MERN stack (MongoDB, Express.js, React, Node.js). | Jagadeesh |
| DC-02 | Defined integrated API. | Alifiya |
| DC-03 | TLS 1.2 or higher. | Pushkar |
| DC-04 | bcrypt password hashing. | Jagadeesh |
| DC-05 | Supported browsers. | Jagadeesh |
| DC-06 | File types, size and field limits. | Vedh |
| DC-07 | Server-side validation and authorization checks. | Jagadeesh |
| DC-08 | Server-side session expiry and lock-out. | Jagadeesh |
| DC-09 | Scope constraint (features outside the SRS are excluded). | Pushkar |
| DC-10 | Requirement IDs unchanged across documents. | Alifiya |
| DC-11 | The system shall be developed by the four-member project team within the course schedule (SRS DC-11). Project constraint; not directly testable. | Vedh |
| DOM-NOID | Domain requirement without SRS ID: user-facing messages are in English (SAD s3.8). Label DOM-NOID is a test-plan placeholder, not an SRS ID. | Pushkar |
| UI-01..18 | User-interface requirements UI-01 to UI-18 (SRS 3.1.1): registration, login, profile, material upload/library/management, logout, question bank/form, quiz builder/list/attempt/result/submissions, performance, class performance, study groups, content moderation. UI items have no owner in SRS Appendix D (TOD-12). | Pushkar (provisional; not allocated in SRS App. D) |
| COM-01 | Communication-interface requirement COM-01 (SRS 3.1.3): all client-server communication over HTTPS with TLS 1.2 or higher; unencrypted connections rejected (SEC-COM-01). COM-02 to COM-10 are not traced separately (TOD-12). | Pushkar (provisional; not allocated in SRS App. D) |

# 4. Features Not to be Tested

Question types other than single-correct multiple choice (outside the SRS).

Restriction of quizzes to study groups (decision: quizzes are open to every Student; SAD s4.6).

Features not specified in SRS Revision 1.2 (draft), including quiz e-mail/push notifications and notification records (OD-09) and analytics dashboards beyond REQ-PA-01 to 06.

Admin "manage users" (SAD s3.1): no requirement exists (TOD-08).

Moderation actions other than deletion, and the listing of collaborative content for moderation, until specified (OD-08, OD-13).

Re-sharing an already shared material (TOD-09) and rate-limit thresholds (TOD-02) until specified.

Internals of MongoDB, Node.js, Express, React; third-party hosting, SMTP; physical security of server or device.

Formats other than PDF, DOCX, PPTX and PNG are tested only for rejection.

Features of another member are tested once, under their owner; cross-module integration is tested in Annex A.5 and Annex H.

Real users' data or passwords: never used.

# 5. Test Approach / Strategy

Applicability: the levels, types and criteria below apply to all feature areas and to the team-level requirements. The strategy is unchanged in kind from v1.0 (Jest, Supertest/Postman, Cypress or Selenium, JMeter) and is made explicit per level.

| Level | Purpose / role | Tools | Primary owner | Notes |
| --- | --- | --- | --- | --- |
| Unit | Validation, calculation and authorization functions in isolation (28 candidates: UT-ACC/MAT/QZ/PA/COL). | Jest | Each member for own module | Function names are provisional (OD-10). Run on every pull request through GitHub Actions (Part-2 2b). |
| Integration | REST API + services + MongoDB test database + file storage; status codes, error bodies, permission checks. | Jest + Supertest; Postman | Each member | Tests with Level "Integration (API)" or "Security (API)". |
| System | End-to-end use cases through the React client. | Cypress or Selenium; Postman | Each member | Tests with Level "System (UI + API)". |
| Security | Authentication, RBAC, ownership, sessions, injection, answer-key, timing, TLS, logging (s5.1). | Postman, Supertest, openssl, browser tools | Member 1 coordinates | Member 2 for quiz authoring controls; Member 4 for material, attempt and grading controls; Member 3 for analytics/moderation. |
| Performance / load | NFR-PERF-01 to 06 with measured evidence (s5.2). | JMeter on a separate host | Member 1 (NFR-PERF-01, 02; mixed load); Member 4 (NFR-PERF-03, 04, 06); Member 2 (NFR-PERF-05) | R2 tests; result reported as measured. |
| Usability and compatibility | NFR-QUAL-01 (3 first-time users), NFR-QUAL-04 (browsers/devices). | Manual, real devices or cloud device service | Member 1 (NFR-QUAL-01, 04) |  |
| Safety and robustness | Backup/restore, interrupted operations, restart, malformed input (NFR-SAFE, NFR-QUAL-03). | mongodump/mongorestore, Docker, Postman | Member 1 (NFR-SAFE-01, TC-AN-16); Member 4 (NFR-SAFE-02, 03: TC-AN-02, 03, 17) |  |
| Acceptance | Walkthrough of the use cases with the project guide (Annex H). | Manual | All members | Scenarios compose existing tests; they are not counted as extra test cases. |
| Regression | Smoke set on every build; full set before release candidate and after each defect fix (Annex H). | GitHub Actions + manual list | Each member for own suite |  |

Types applied: functional (positive, negative, boundary), security, concurrency, failure-recovery, performance, usability, compatibility, inspection and regression.

## 5.1 Security Validation

v1.0 checks retained; Rev 1.1 added tests and the exact status codes. Security-test results use only test accounts and safe, authorised payloads.

| Control / objective | Tests | Requirements |
| --- | --- | --- |
| Authentication enforcement, 401 on missing/invalid token | TC-ACC-11, TC-AS-03, TC-QB-12, TC-QZ-17, TC-PA-07, TC-PA-11, TC-COL-10 | SEC-ACC-01, REQ-ACC-10, BR-01 |
| Generic credential error; no account enumeration | TC-ACC-06, TC-AS-07 | SEC-ACC-02 |
| Password storage (bcrypt, salted) | TC-AS-04, UT-ACC-02 | SEC-ACC-03, DC-04 |
| Lock-out (5 failures, 15 min), isolated per account | TC-ACC-07, TC-AS-01, TC-ACC-20, UT-ACC-03 | SEC-ACC-06, DC-08 |
| Session end: logout, 30-min inactivity, sliding timer | TC-ACC-08, TC-AS-02, TC-ACC-17, TC-QS-04, UT-ACC-04 | SEC-ACC-04, DC-08 |
| Profile only by owner; e-mail/role protected | TC-AS-05, TC-ACC-09 | SEC-ACC-05, BR-06 |
| Role checks (Student/Faculty/Admin) | TC-QB-08, TC-QZ-16, TC-QZ-17, TC-ACC-19, TC-COL-06, TC-COL-10, TC-QZ-28 | REQ-QB-07, REQ-QZ-17, REQ-COL-06, SEC-QZ-01 |
| Ownership and cross-resource access | TC-QB-09, TC-MAT-06, TC-MAT-12, TC-MS-01 to 05, TC-QZ-24, TC-PA-06, TC-PA-11 | SEC-MAT-01 to 03, SEC-QZ-03, REQ-PA-06, REQ-MAT-10 |
| Access revocation effective on the next request (<= 2 s) | TC-MAT-11, TC-MS-02, TC-MP-03, TC-MAT-20 | SEC-MAT-04, REQ-MAT-09, NFR-PERF-03 |
| Answer-key confidentiality; immutability; server-side score and clock | TC-QZ-06, TC-QZ-08, TC-QZ-27, TC-QS-06, TC-QZ-13, TC-QZ-31, TC-QS-01, TC-QS-02, UT-QZ-06 | SEC-QZ-02, SEC-QZ-04, SEC-QZ-05 |
| NoSQL injection, XSS payloads, malformed ids | TC-QS-03, TC-QS-05, TC-AS-07, TC-AN-05, TC-AN-13, UT-ACC-06 | NFR-QUAL-03, DC-07, SEC-QZ-01 |
| Rate limiting (HTTP 429) | TC-AS-09 (blocked: TOD-02) | NFR-PERF-02 |
| Upload validation (type, size, empty, disguised) | TC-MAT-03, TC-MAT-04, TC-MAT-16, TC-AN-05 | REQ-MAT-02, DC-06 |
| Transport security (TLS 1.2+) | TC-AS-06 | SEC-COM-01, DC-03, COM-01 |
| Security-event logging without secrets | TC-AS-08, TC-COL-14 | STRIDE repudiation control (SAD s3.9); OD-06 |
| Server-side enforcement independent of client | TC-AN-12 | DC-07, DC-08 |

Security objectives SO-01 to SO-06 (SRS 3.3.3.1): each objective is realised by the SEC requirements listed in SRS 3.3.3.4, and the tests of those SEC requirements are its evidence set (Annex C, rows SO-01 to SO-06). SO rows are "Partially covered" (design coverage through linked tests), not "Covered", until the linked tests have been reviewed against the objective wording and executed. The SAD s3.9 SO-to-control table was reported missing in the SAD audit (F-24) and is not needed for this mapping.

## 5.2 Non-functional test strategy

| Requirement / threshold | Tests | Environment and workload | Measurement | Acceptance | Evidence |
| --- | --- | --- | --- | --- | --- |
| NFR-PERF-01: >= 95% of page loads <= 3 s at 200 concurrent users | TC-AP-01, TC-AP-03 | Test server; JMeter on a separate host; 200 virtual users after a documented ramp-up; login, library, profile, material view, quiz list, quiz attempt | Time from request to last byte of the main document or primary data call; browser-level spot check of 10 pages with developer tools | 95th percentile <= 3 s (>= 95% of samples within 3 s) | JMeter .jtl and summary; environment specification; run id and build SHA |
| NFR-PERF-02: 200 users, < 1% failed | TC-AP-02, TC-AP-03 | As above | Failed = timeouts, connection errors and HTTP 5xx; expected 4xx business rejections excluded | < 1% failed requests | As above |
| NFR-PERF-03: share/revoke effective <= 2 s | TC-MP-03 | Two sessions (owner, recipient); 20 repetitions | Time from owner confirmation to first successful/denied recipient request | Every repetition <= 2 s | Script log with timestamps |
| NFR-PERF-04: grading <= 2 s, 100 concurrent submissions | TC-QP-01 | 100 generated Students with started 50-question attempts; submissions within a 5-second window | Time from submit to result per user | Every result <= 2 s; none lost; scores correct | JMeter results; DB check of 100 stored scores |
| NFR-PERF-05: bank search <= 2 s | TC-QP-02 | Bank of 1,000 questions; 10 keyword and 10 filter runs | Response time per run | Every run <= 2 s | Timing log |
| NFR-PERF-06: quiz questions <= 3 s | TC-QP-03 | 50-question quiz; 10 runs | Start request to questions displayed | Every run <= 3 s | Timing log / screen recording |
| NFR-SAFE-01: daily backup; restore from <= 24 h backup | TC-AN-01 | Test DB + file storage; mongodump/mongorestore and file copy | Backup timestamp age; restored data compared | Data restored; backup <= 24 h old | Backup log; before/after record counts |
| NFR-SAFE-02: interrupted operations keep previous state | TC-AN-02, TC-AN-17 | Network interruption; concurrent update/remove | DB and storage inspection | Previous state intact; no success reported | DB/file listing before and after |
| NFR-SAFE-03: downloaded file identical (SHA-256) | TC-AN-03, TC-MAT-19, UT-MAT-05 | PDF, DOCX, PPTX, PNG fixtures | sha256sum / certutil | Checksums identical | Checksum list |
| NFR-QUAL-01: register, log in, upload < 5 min unaided | TC-AN-04 | 3 first-time users, no instructions | Stopwatch per user | Each < 5 min (sample of 3 is small; stated in report) | Timing sheet, notes |
| NFR-QUAL-02: >= 99% monthly availability | TC-AN-07 | Monitoring of the test server over the observed period | Uptime / (period - announced maintenance) | Reported as measured; monthly target not demonstrable (TOD-07) | Monitor export |
| NFR-QUAL-03: invalid input rejected, no crash | TC-AN-05, TC-AN-13, TC-QS-05, TC-MAT-16 | Postman malformed/oversized/disguised input; second user active | Server state and other session | No crash; other user unaffected | Postman run, server log |
| NFR-QUAL-04: current Chrome, Firefox, Edge, Safari, desktop and mobile | TC-AN-06 | Real devices or cloud device service (TOD-10) | Pass/fail per browser/device for register, log in, upload, download | All combinations work | Matrix with versions, screenshots |
| NFR-QUAL-05: modular, independently testable | TC-AN-08 | Service/API boundaries | Per-module test run without other modules' internals | Modules separately executable | Test run logs |
| NFR-QUAL-06: traceable to tests | TC-AN-09 | Annex C vs SRS Appendix C | Every requirement has a mapped test | No unmapped ID | Review record |

No performance target is reported as met in this document. If the load or device environment is unavailable, the test is recorded as Not executed with the reason (TOD-10).

## 5.3 Entry and exit criteria

Entry criteria (revised: v1.0 required an "approved SRS and SAD", but both are drafts):

SRS Rev 1.2 and SAD Rev 1.1 (or its successor) baselined by the team, or the affected tests marked Blocked with the decision named.

A build identified by repository tag and commit SHA is deployed to the test server; smoke test passes.

Test accounts and fixtures (s6.3, s6.4) loaded; test clock available for timer tests (s6.5).

Test cases of the sprint reviewed by a second member.

Exit criteria (revised so that blocked tests do not make the criteria impossible):

All Ready (R1/R2/R4) tests of the final build executed; each Blocked (R3) test either executed after its decision or listed with its open decision in the Test Summary Report.

No Critical or High defect open.

Every non-blocked requirement has at least one Passed test with evidence; Blocked and Partially covered requirements are listed explicitly.

NFR-PERF-01 to 06 each reported as met, not met or not executed against the threshold with attached evidence.

Deviations from the submitted SRS, SAD and STP documented (Part-2 2i).

## 5.4 Test design, priority and status conventions

ID format: TC-<area>-<nn>; unit tests UT-<area>-<nn>. IDs are never reused or renumbered (s13.1).

Every test carries: requirement(s), use case, SAD reference, level, type, priority with rationale, role, preconditions, data, numbered steps, expected result (with status code/message where specified), pass/fail criteria, dependencies, owner, status and evidence.

Priority: High = security control, core use-case flow, data integrity or specified NFR threshold; Medium = other functional; Low = review/inspection of low risk.

Boundary values use the specified limits only: password 8 characters; 5 failures / 15 min; 30 min inactivity; picture 2 MB; material 25 MB (PDF, DOCX, PPTX, PNG); title 100, description 500 (material); 1-50 questions; time limit 5-180 min; question text 500, option 200, topic 50, explanation 300; NFR thresholds as in s5.2. "MB" = 1,048,576 bytes with adjacent values also tested (TOD-06).

## 5.5 Defect handling

| Severity | Definition | Target action |
| --- | --- | --- |
| Critical | Security breach, data loss/corruption, build unusable, core flow blocked | Stop and fix; suspension rules s12 apply |
| High | Requirement not met; wrong authorization or grading; threshold clearly missed | Fix before the release candidate |
| Medium | Incorrect message/status; workaround exists | Fix in the sprint or record as deviation |
| Low | Cosmetic or documentation | Backlog |

Defects are logged as GitHub Issues (Part-2 requires the GitHub project; v1.0 named Jira or GitHub Issues) with: test case ID, requirement, build SHA, steps, expected/actual, severity, evidence link. Lifecycle: New, Confirmed, Fixed (pull request linked), Retested, Closed or Reopened. Each member fixes and retests defects in their own module; Member 3 tracks ageing.

## 5.6 Regression and acceptance

The smoke set (High priority, Ready tests) runs on every build; the full regression set (all Ready and Environment-dependent automated tests) runs on the release candidate and after each defect fix. Acceptance scenarios AT-01 to AT-08 (Annex H) are walked through with the project guide on the final build.

# 6. Test Environment

## 6.1 Hardware and software

Hardware: a test server or cloud VM hosting the build, MongoDB test database and file storage; a separate load-generator machine for JMeter; desktop/laptop clients; Android and iOS devices or a cloud device service. Software: platform build (React client, Node.js 20 / Express 4 API, MongoDB 7, Nginx with TLS 1.2+, Docker per SAD s3.6); browsers: current Chrome, Firefox, Edge and Safari on desktop and mobile (v1.0 s6 listed only Chrome and Firefox in one place, which contradicted NFR-QUAL-04; corrected). No environment is verified as operational; availability is an entry criterion.

## 6.2 Tools

Jest, Supertest, Postman, Cypress or Selenium, JMeter, browser developer tools, GitHub Issues/Projects and GitHub Actions (Part-2), sha256sum / certutil, mongodump / mongorestore, openssl s_client. None is claimed to be installed.

## 6.3 Test accounts

| Account | Role | Purpose |
| --- | --- | --- |
| F1, F2 | Faculty | Owners of questions, quizzes, materials; cross-owner denial |
| S1, S2, S3 | Student | Attempts, sharing recipients, groups; S3 has no attempts |
| A1 | Admin | Moderation and role-restriction tests; seeded (creation mechanism: OD-11) |
| 100/200 generated Students | Student | Load tests (NFR-PERF-01 to 04) |
| 3 first-time users | Student/Faculty | Usability test (NFR-QUAL-01) |

Passwords are synthetic, created per environment, held outside the repository, and never taken from real users. Values such as "Study2026" in test steps are test-only.

## 6.4 Test data and fixtures

| Fixture | Content |
| --- | --- |
| FX-FILES | Valid PDF, DOCX, PPTX, PNG; TXT; 0-byte file; .exe renamed .pdf; files of 26,214,400 and 26,214,401 bytes (25 MB boundary); pictures of 2,097,152 and 2,097,153 bytes (2 MB boundary); PNG/JPEG/GIF/WebP pictures (OD-13) |
| FX-META | Title of 100/101 characters, description of 500/501; full name 100/101; e-mail 254/255; passwords satisfying and violating the rule |
| FX-QB20 / FX-QB1000 | Question bank of 20 questions in three topics, and a generated bank of 1,000 questions |
| FX-QUIZ | Quizzes in open, upcoming, closed windows; 1-, 5-, 10- and 50-question quizzes; 5-minute quiz; known answer keys |
| FX-MAT | Materials owned by F1 shared with S1; owned by F2 not accessible to F1/S1; removed and revoked materials |
| FX-GRP | Groups G1 (created by S1), G2 (several Students), G3 removed; content C1 available, C2 removed |
| FX-LOAD | 200 generated users; 100 started attempts for the grading test |
| FX-BACKUP | Backup taken before M1 is deleted |

Named objects (M1, Z1, G1, C1, ...) are defined by the precondition of each test; the seed script is parameterised per test, so the same name may denote different content in different tests. Reset: before each test run the seed script restores the database and file storage to the fixture state; after the run, logs and evidence are exported and the data is discarded.

## 6.5 Test clock

Timer tests (15-minute lock-out, 30-minute inactivity, quiz windows and deadlines) need a server clock that can be advanced or mocked. The SAD does not define such a facility; the team must provide one in the test build (for example, an environment-controlled time offset). Until then, those tests are R1 but cannot be completed in real time within the sprint.

## 6.6 Build identification and evidence

Every execution record states build tag and commit SHA, environment specification, date, tester, result, and an evidence reference. Evidence folder convention: evidence/<TC-ID>/<yyyymmdd>-<sha>-<tester>/ with logs, Postman/JMeter exports, screenshots or short screen recordings; evidence must not contain real credentials or tokens.

## 6.7 Browsers and devices (NFR-QUAL-04)

Desktop: Chrome, Firefox, Edge, Safari (macOS). Mobile: Chrome, Firefox, Edge, Safari on Android and iOS. Versions recorded at execution.

# 7. Test Schedule

v1.0 planned 03-10-2026 to 07-10-2026. That window has passed and is replaced by the Deliverables Part-2 plan. All dates below are planned milestones, not completed work; backlog creation (ETA 12-Oct-2026) cannot be confirmed from the supplied material.

| Milestone / activity | Date (2026) | Responsible | Status |
| --- | --- | --- | --- |
| Backlog created in GitHub from FR/NFR, story points, stories assigned (Part-2 s1); test stories linked to TC IDs | 12-Oct (ETA); changes allowed until 19-Oct | Each member | Backlog CSV prepared (Team17_Part2_Backlog.csv); GitHub Project creation and the 12-Oct ETA not verified |
| Sprint dry run (optional, Part-2 s1f) | 12-16 Oct | All | Unverified |
| STP Rev 1.2 draft prepared; team review; resolve OD-03, OD-07, OD-08 as far as possible and supply the Member 4 SRN | 18-Oct (Sun) to 19-Oct | All; Member 3 merges | Planned - draft prepared |
| Preparation: test environment, fixtures, seed scripts, test clock, GitHub Actions workflow for Jest/Supertest, smoke set | 19-20 Oct | Each member for own part; Member 1 pipeline | Planned |
| Sprint 1 execution: tests for Sprint 1 stories as features are merged; each pull request links its TC IDs and evidence | 19-23 Oct | Each member | Planned |
| Sprint 1 video (1 minute, working product) uploaded to the repository (Part-2 s2g-h) | by 23-Oct | All | Planned |
| Sprint 1 test status report; defects triaged; deviations list started | 23-Oct | Member 3 | Planned |
| Sprint 2 execution: remaining functional tests; security tests | 26-28 Oct | Each member | Planned |
| Performance, safety, usability, compatibility and availability tests (NFR) | 27-29 Oct | Members 1, 2, 4 as in s5.2 | Planned |
| Regression on the release candidate (smoke + full) | 29-Oct | All | Planned |
| Acceptance walkthrough with the project guide (AT-01 to AT-08) | 29-30 Oct (date to be agreed) | All; project guide | Planned |
| Sprint 2 video (2 minutes); documentation complete (Test Summary Report, deviation log, final STP); development freeze (Part-2 s3) | 30-Oct | All; Member 3 report | Planned |
| Final demo | Date not stated in Part-2 | All | To be confirmed |

Proposed split of tests by sprint (dependency-driven; aligned with Team17_Part2_Backlog.csv, which is a prepared import file, not evidence that the GitHub Project exists): Sprint 1 - Account, Material, Question Bank and quiz authoring, and study groups (REQ-COL-01 to 04, which depend on Account only); tests flagged "Sprint 1" in Annex B. Sprint 2 - quiz execution and grading, analytics, moderation and content availability (REQ-COL-05 to 07), NFR and cross-module tests. Order of dependency: Account -> Material and Question Bank -> Quiz -> Performance Analytics; Collaboration depends on Account only. If a story slips, its tests move with it and the change is recorded in the status report.

# 8. Test Deliverables

| Deliverable | Description | Status |
| --- | --- | --- |
| Software Test Plan | This document (Revision 1.2 draft) | Draft - review pending |
| Test cases | 160 test cases (97 retained from v1.0, 63 new) in Annex A; 117 are Ready, 24 Environment-dependent, 13 Blocked, 6 Manual | Designed; not executed |
| Unit-test candidates | 28 Jest candidates (20 retained, 8 new) | Specified; scripts not written |
| Traceability and inventory | Annexes B-E and the Excel workbook | Mapped; execution column empty |
| Final report and deviation log | Team17_Submission_Set_Final_Report.docx (changes, unresolved decisions, consistency check); Team17_Deviation_Log.docx | Draft |
| Open-decision and blocked-test register | Annex F | Open |
| Test data / seed scripts / test clock | s6 | To be prepared |
| Execution results and evidence | Per test (s6.6) | Not available - nothing executed |
| Defect reports | GitHub Issues | None logged |
| Sprint videos | 1-minute (Sprint 1), 2-minute (Sprint 2), in the repository | Planned |
| Test Summary Report and deviation log | Member 3 (document deviations: Team17_Deviation_Log.docx) | Planned for 30-Oct |

# 9. Roles and Responsibilities

Ownership follows SRS Revision 1.2 Appendix D (four members; baseline workload decision confirmed by the team on 18-10-2026). The owner of a test case or unit-test candidate is the Appendix D primary owner of its first-listed requirement; cross-module tests list the other members' requirements as supporting (SRS D.2, D.4). UI-01 to UI-18 and COM-01 are not allocated in Appendix D and stay provisionally with Member 3 (TOD-12). Member 4's SRN is still to be supplied. Annex B and C carry the owner of every test.

| Role | Name | Responsibility |
| --- | --- | --- |
| Member 1 - Account Management, authentication, sessions, access-control middleware; security coordination | Jagadeesh (PES1UG24CS347) | Designs, executes and logs defects for REQ-ACC-01 to 10, SEC-ACC-01 to 06, SEC-COM-01, NFR-PERF-01, 02, NFR-SAFE-01, NFR-QUAL-01, 03, 04, BR-01, 06, 08, DC-01, 04, 05, 07, 08; coordinates SO-01 to SO-06 (SRS D.4). Tests: TC-ACC-01-20; TC-AN-01, 04-06, 10, 12-13, 16; TC-AP-01-03; TC-AS-01-09; TC-QS-05; UT-ACC-01, UT-ACC-02, UT-ACC-03, UT-ACC-04, UT-ACC-05, UT-ACC-06, UT-MAT-04. Qualitative property (from SRS NFRs; team to confirm): confidentiality of account credentials and sessions (SEC-ACC-03, SEC-ACC-04; SO-01, SO-04). Maintains shared middleware and the GitHub Actions test pipeline. |
| Member 2 - Question Bank and Quiz Authoring | Alifiya (PES1UG25CS841) | REQ-QB-01 to 07, REQ-QZ-01 to 05, 16, 17, 18, SEC-QZ-01, 03, NFR-PERF-05, DC-02, DC-10. Tests: TC-AN-11; TC-QB-01-12; TC-QP-02, 04; TC-QS-03-04; TC-QZ-01-05, 15-22, 24, 28; UT-QZ-02, UT-QZ-03, UT-QZ-07, UT-QZ-08. Qualitative property: question-bank search within 2 seconds for up to 1,000 questions (NFR-PERF-05, REQ-QB-04). Checks that tests follow SAD components (Question Bank Service, Quiz Engine). |
| Member 3 - Performance Analytics, Collaboration, study groups and moderation; test merge and V&V | Pushkar (PES1UG24CS350) | REQ-PA-01 to 06, REQ-COL-01 to 07, NFR-QUAL-02, 05, 06, DC-03, DC-09, domain requirement. Tests: TC-AN-07-09, 14-15; TC-COL-01-14; TC-PA-01-13; UT-COL-01, UT-COL-02, UT-COL-03, UT-COL-04, UT-PA-01, UT-PA-02, UT-PA-03. Qualitative property: features implemented as separate, independently testable modules (NFR-QUAL-05). Merges the final STP; maintains traceability, metrics and the Test Summary Report; decides suspension/resumption after consulting the owner. |
| Member 4 - Material Management and Sharing, File Storage, Quiz Execution, attempts, timing, submission and grading | Vedh (SRN not supplied) | REQ-MAT-01 to 11, REQ-QZ-06 to 15, SEC-MAT-01 to 04, SEC-QZ-02, 04, 05, NFR-PERF-03, 04, 06, NFR-SAFE-02, 03, BR-02 to 05, 07, DC-06, DC-11. Tests: TC-AN-02-03, 17; TC-MAT-01-22; TC-MP-01-03; TC-MS-01-05; TC-QP-01, 03; TC-QS-01-02, 06; TC-QZ-06-14, 23, 25-27, 29-32; UT-MAT-01, UT-MAT-02, UT-MAT-03, UT-MAT-05, UT-MAT-06, UT-QZ-01, UT-QZ-04, UT-QZ-05, UT-QZ-06, UT-QZ-09. Qualitative property: downloaded file identical to the uploaded file, checked by checksum (NFR-SAFE-03). Supplies the attempt-started state to quiz authoring and the shared attempt-query interface to analytics (SRS D.4). |
| Project guide | Ashok Kumar Patil | Reviews the plan, takes part in acceptance, signs off. |

Platform roles (Student, Faculty, Admin) are test personas, not team members. Every member takes part in review, integration and regression; the table shows primary ownership. Where the SAD assigns an item to "team agreement" (OD-05, OD-06) the owner of the test that needs it prepares it.

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Two-week sprint window (19-30 Oct) leaves little time between feature merge and freeze | Run smoke tests on every pull request; run High-priority and security tests first; test stories linked to backlog items |
| Test environment instability or downtime | Seed scripts and Docker configuration kept so the environment can be rebuilt; back up before each cycle; local fallback |
| Insufficient or inconsistent test data | Seed scripts per fixture (s6.4); shared accounts across members; verify data before execution |
| Integration defects between modules (quiz attempts feeding analytics; AccessGrant checks; moderation) | Early API integration tests; TC-PA-10, TC-PA-13, TC-AN-11; regression after fixes |
| Load generation limited by the test server, load generator or short test period (TOD-10) | JMeter on a separate host, gradual ramp-up, record specifications; report as measured; mark Not executed if impossible |
| Browser/device coverage (Safari, iOS) | Cloud device service; record versions; smoke checks first |
| Third-party infrastructure outage | Check before each cycle; classify as environment issue |
| Late change to SRS/SAD IDs or limits breaking traceability | Freeze IDs for the baseline (DC-10); TC-AN-09 and Annex C re-checked before sign-off |
| SAD file not supplied to this revision (TOD-01) - status codes, error-code strings and messages taken from STP Rev 1.1 may differ from the SAD | Every SAD-derived expectation is tagged with its source; a verification pass against the SAD before execution |
| Member 4 SRN not supplied; workload balance should be reviewed (Member 4 owns the most requirements under the baseline allocation) | Ownership is data-driven (Annex B/C); SRN to be supplied before submission; Option B in the ownership workbook is available if the team revisits the split |
| Blocked tests (13) hide untested behaviour (OD-03, OD-07, OD-08, OD-13, TOD-02/03/04) | Register in Annex F with decision owner; re-baseline tests when decided |
| Time-dependent tests (15 min, 30 min) cannot run in real time | Injectable test clock (s6.5); agree with developers in Sprint 1 |
| Flaky timing and concurrency tests | Repeat runs, report distribution, fix environment noise before logging defects |

# 11. Assumptions and Dependencies

Assumptions:

Requirement, use-case, security and NFR IDs of SRS Rev 1.2 remain stable during testing (DC-10).

A stable build (React, Node.js/Express, MongoDB) is deployed on the test server before execution; its existence is not verified here.

Test accounts F1, F2, S1, S2, S3, A1 and the fixtures of s6.4 are provided before execution.

Testing is performed only on the test environment.

Dates in s7 follow Deliverables Part-2 and are planned, not achieved.

Dependencies:

MongoDB test database and backup/restore tooling; file storage.

Browsers/devices; Jest, Supertest, Postman, Cypress or Selenium, JMeter, openssl, sha256sum.

A test clock and fault-injection hooks (grading failure, MongoDB stop) in the test build.

Decisions OD-03, OD-07, OD-08, OD-13, TOD-02, TOD-03, TOD-04 for the blocked tests (Annex F).

Project guide availability for acceptance.

# 12. Suspension and Resumption Criteria

Suspend testing if: the test environment (server, MongoDB test database or file storage) is unavailable for more than 2 hours; the build blocks more than 30% of the planned tests of the current cycle; a critical defect blocks meaningful execution (cannot log in, upload, start or submit a quiz); required data or services cannot be restored within 2 hours. (The 2-hour period shortens the template's 4 hours; retained from v1.0.)

Resume when: blocking defects are fixed or a new stable build passes the smoke test; the environment is verified; data and services are restored; blocked and affected tests are re-run with regression tests of related modules. Member 3 (V&V lead) decides after consulting the owner of the affected part; the decision, time lost and any change to s7 dates are recorded in the status report. Tests blocked by an open decision (R3) are not a suspension trigger; they are tracked in Annex F.

# 13. Test Case Management and Traceability

## 13.1 ID policy

All 97 test IDs and 20 unit-test IDs of v1.0 are retained unchanged; none was split, replaced or renumbered (Annex G). New tests continue each series (for example TC-ACC-12 onward) and are marked "New in Rev 1.1". IDs are unique across the document (checked by script; Annex G records the check). One test ID is never reused for different content. Unit test UT-MAT-04 validates profile updates (REQ-ACC-08/09); its prefix is retained to avoid renumbering and is noted as an inconsistency, not corrected.

## 13.2 Traceability

Annex C has one row for each of the 118 requirement rows (115 SRS IDs plus the domain requirement, the UI group and COM-01). Annex D is the reverse index. Annex E summarises coverage. A requirement is mapped when a test lists it; each test lists its primary requirement first, and the test owner is the SRS Appendix D primary owner of that first-listed requirement. SO-01 to SO-06 are mapped through the SEC requirements named in SRS 3.3.3.4. The v1.0 RTM contained three inconsistencies that are corrected here: REQ-PA-04 and SEC-ACC-02 were mapped to tests that did not list them (TC-PA-06, TC-ACC-06), and TC-QS-04 listed SEC-ACC-04 that the RTM omitted.

## 13.3 Maintenance

Pull requests reference the TC IDs they affect; Member 3 re-checks Annex C against the SRS RTM (Appendix C) whenever an ID or limit changes; the spreadsheet companion is the working copy for execution status.

# 14. Test Metrics and Reporting

No test has been executed as at 18-10-2026; all execution metrics are zero/not available. Planned baselines: 160 test cases (28 unit candidates); 118 requirement rows: 91 Covered, 23 Partially covered, 1 Blocked pending clarification, 3 Not directly testable, 0 Not covered.

| Metric | Definition / target |
| --- | --- |
| Tests planned / executed | Number and % of the 160 test cases and 28 unit candidates executed; blocked tests reported separately |
| Pass / fail / blocked / not executed % | Per member and team; no pass without evidence |
| Requirement coverage | % of non-blocked requirements with at least one Passed test; list of Blocked/Partially covered |
| Defects by severity and module; ageing | Critical/High/Medium/Low; days from logging to closure |
| NFR compliance | Each of NFR-PERF-01 to 06 met / not met / not executed |
| Security coverage | % of the 16 SEC requirements with an executed security test, plus s5.1 checklist |
| Regression status | % of the regression suite passing on the final build; reopened defects |
| Open decisions | Count open per Annex F; blocked tests unblocked |

Reports: sprint test status report (23-Oct), Test Summary Report (30-Oct), defect reports (GitHub Issues), coverage/traceability report (spreadsheet). Deviations from the SRS, SAD and STP are recorded in the log of Annex H.

# 15. Approvals

No approval has been given. Signature cells are intentionally blank.

| Role | Name | Signature / Date |
| --- | --- | --- |
| Member 1 | Jagadeesh |  |
| Member 2 | Alifiya |  |
| Member 3 | Pushkar |  |
| Member 4 | Vedh |  |
| Project guide / product owner | Ashok Kumar Patil |  |

# Annex A. Test Cases

160 test cases. Each card is a complete, independent specification. Retained cases keep their v1.0 wording; "Rev 1.1 clarification" adds specified status codes and messages from SAD s4.3-4.5. Execution status is "Not executed" for all.

## A.1 Account Management

| TC-ACC-01 - Register a new Student account |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-01 |  |  |
| Use case | UC-ACC-01 | SAD reference | Components: Auth & Session Service; API Layer (validation) ¦ API: POST /auth/register |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | New user is not registered; Register Account page is open. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open Register Account. 2. Enter a valid full name (e.g. "Asha Rao"). 3. Enter a unique valid email (e.g. asha.rao@example.com). 4. Enter a password satisfying the password rules (e.g. "Study2026"). 5. Select Student. 6. Submit. |  |  |
| Expected result | Account is created successfully with the selected role (Student). The user receives a confirmation. Rev 1.1 clarification: Response contract (SAD s4.3): HTTP 201 {id, email, role}; password never returned. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-02 - Registration: valid, duplicate (case-insensitive), empty and invalid-email inputs |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-01, REQ-ACC-02 |  |  |
| Use case | UC-ACC-01 | SAD reference | Components: Auth & Session Service; API Layer (validation) ¦ API: POST /auth/register |
| Test level | System (UI + API) | Test type | Functional – Positive/Negative |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Register Account page is open. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Register using a valid Student account. 2. Attempt registration again using the same email with different letter casing. 3. Attempt registration with an empty required field. 4. Attempt registration with an invalid email. |  |  |
| Expected result | Valid registration succeeds. Duplicate, empty and invalid inputs are rejected and the failing field/rule is identified. Rev 1.1 clarification: Duplicate e-mail: HTTP 400 VALIDATION_ERROR naming the e-mail field (SAD s4.3). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-03 - Registration validation: each required field empty; invalid e-mail formats; duplicate e-mail with different capitalisation |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-02 |  |  |
| Use case | UC-ACC-01 | SAD reference | Components: Auth & Session Service; API Layer (validation) ¦ API: POST /auth/register |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Register Account page is open; one account already exists for s1@example.com. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Submit registration with each required field (full name, email, password, role) individually empty. 2. Submit an invalid email format (e.g. "abc", "abc@"). 3. Submit a duplicate email using different capitalization (e.g. S1@EXAMPLE.COM). |  |  |
| Expected result | Each invalid registration is rejected and the failing field is named. No duplicate account is created. Rev 1.1 clarification: Each failure: HTTP 400 VALIDATION_ERROR naming the failing field and rule. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-04 - Password rule boundary (8 vs 7 characters; missing character classes) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-03 |  |  |
| Use case | UC-ACC-01 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/register |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | High - Boundary values defined in the specification are a common defect location. | Assigned to | Jagadeesh (M1) |
| Required role | Public / any | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Register Account page is open. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Test a password of exactly 8 characters satisfying uppercase, lowercase and digit (e.g. "Abcdef1g"). 2. Test a 7-character password (e.g. "Abcde1g"). 3. Test passwords missing an uppercase letter, a lowercase letter or a digit. |  |  |
| Expected result | The valid boundary password is accepted. All invalid passwords are rejected and the password rule is identified. Rev 1.1 clarification: Password failures: HTTP 400 VALIDATION_ERROR naming the password rule. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-05 - Valid log-in grants access within 2 seconds |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-04 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/login |
| Test level | Performance (JMeter / timing) | Test type | Functional / Performance |
| Priority | High - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Student S1 is registered. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in using valid credentials (10 runs). 2. Measure the time from the login request to successful access. |  |  |
| Expected result | Authentication succeeds and access is granted within 2 seconds in every run. Rev 1.1 clarification: Success response HTTP 200 {token, expiresIn: 1800}. Measure with a scripted client (10 runs); the 2-second limit is applied to every run. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-06 - Invalid credentials return the single generic message |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-05, SEC-ACC-02 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/login |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered; the email nobody@example.com is not registered. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Enter an incorrect password for the registered account S1. 2. Repeat using the unregistered email. 3. Inspect the response. |  |  |
| Expected result | Both cases return exactly: "Invalid email or password". No account-existence information is disclosed (same message and status in both cases). Rev 1.1 clarification: HTTP 401 INVALID_CREDENTIALS with message "Invalid email or password"; identical status, code, message and body shape for wrong password and unknown e-mail (SEC-ACC-02). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-07 - Account lock-out after five consecutive failed log-ins (15 minutes) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-06, SEC-ACC-06, DC-08 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/login |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S2 is registered and not locked. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Enter an incorrect password five consecutive times. 2. Attempt login using the correct password immediately afterward. 3. Attempt login again after the 15-minute lockout period (server test clock advanced). |  |  |
| Expected result | The account is locked after five consecutive failures ("Account temporarily locked. Try again in 15 minutes."). Authentication remains unavailable during the lockout and becomes available after the defined lockout period. Rev 1.1 clarification: Locked response: HTTP 423 ACCOUNT_LOCKED, message "Account temporarily locked. Try again in 15 minutes." The correct password is also refused during lock-out. Boundary: sixth attempt after exactly 15:00 is accepted (clock semantics: TOD-04). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-04. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-08 - Session ends on logout and after 30 minutes of inactivity |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-07 |  |  |
| Use case | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | SAD reference | Components: Auth & Session Service; API Layer (authentication middleware) ¦ API: POST /auth/logout; all protected endpoints |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in successfully and note the token. 2. Log out. 3. Reuse the previous authentication token for a protected API request. 4. Separately, leave a session inactive for 30 minutes (server test clock advanced) and repeat a protected request. |  |  |
| Expected result | Both requests are rejected (HTTP 401) because the session/token is no longer valid. The idle case shows "Session expired. Please log in again." Rev 1.1 clarification: After logout and after idle expiry: HTTP 401 NOT_AUTHENTICATED; idle message "Session expired. Please log in again." Logout returns HTTP 204. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-09 - View and update permitted profile fields; e-mail and role protected |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-08, BR-06, DC-06 |  |  |
| Use case | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | SAD reference | Components: Account Service; File Storage; API Layer ¦ API: GET, PUT /account/profile |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Open the profile. 3. Change name, institution and profile picture (PNG under 2 MB). 4. Save. 5. Inspect the email and role fields. |  |  |
| Expected result | Permitted profile fields are updated and shown on reload. Email and role remain non-editable. Rev 1.1 clarification: PUT /account/profile accepts fullName, institution and profilePicture only (HTTP 200); a request containing e-mail or role is rejected with HTTP 400 (SAD s4.3). Picture type assumption: PNG (accepted types are OD-13). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-13. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-10 - Profile validation: empty name; picture at and above 2 MB |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-09, DC-06 |  |  |
| Use case | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | SAD reference | Components: Account Service; File Storage; API Layer ¦ API: PUT /account/profile |
| Test level | System (UI + API) | Test type | Functional – Negative/Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is logged in with a valid saved profile. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Attempt a profile update with an empty name. 2. Attempt upload of a profile picture slightly greater than 2 MB. 3. Upload a profile picture of exactly 2 MB. |  |  |
| Expected result | Steps 1 and 2 are rejected and the failing field/rule is identified; previous valid profile information remains unchanged. Step 3 is accepted (limit is "larger than 2 MB"). Rev 1.1 clarification: Failures: HTTP 400 VALIDATION_ERROR naming field and rule. 1 MB is taken as 1,048,576 bytes (2 MB = 2,097,152 bytes); also test 2,097,153 bytes (TOD-06). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-06. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-11 - Protected endpoints reject missing authentication and unauthorized roles |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-10, BR-01 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: API Layer; Auth & Session Service; API Layer (authentication middleware) ¦ API: All protected endpoints |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Faculty, Student, Unauthenticated | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | No valid session; Student S1 session available for the role check. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Call a protected account endpoint without authentication. 2. Call a protected material endpoint without authentication. 3. Attempt a role-restricted operation using an unauthorized role (e.g. S1 calls a Faculty-only endpoint). |  |  |
| Expected result | Requests are rejected (401 / 403) and protected information or operations are not exposed. Rev 1.1 clarification: Resolves the "401 / 403" ambiguity of STP v1.0: missing/invalid token -> HTTP 401 NOT_AUTHENTICATED; valid token with the wrong role -> HTTP 403 ACCESS_DENIED "Access denied". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-ACC-12 - Registration rejects the Admin role (BR-08) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-01, BR-08 |  |  |
| Use case | UC-ACC-01 | SAD reference | Components: Auth & Session Service; API Layer (validation) ¦ API: POST /auth/register |
| Test level | Integration (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Public (unauthenticated) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Registration endpoint reachable; no account exists for admin.test@example.com. |  |  |
| Test data | admin.test@example.com; password Study2026 |  |  |
| Steps | 1. POST /api/auth/register with {fullName:"Test Admin", email:"admin.test@example.com", password:"Study2026", role:"Admin"}. 2. Repeat with role "Teacher", role "" (empty) and with the role field omitted. 3. Query the users collection for admin.test@example.com. |  |  |
| Expected result | Steps 1-2: HTTP 400 VALIDATION_ERROR naming the role field and the rule (Student or Faculty only); no token or id returned. Step 3: no account exists. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Registration endpoint; MongoDB test database.. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-11. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-13 - Registration length boundaries (full name, e-mail) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-02 |  |  |
| Use case | UC-ACC-01 | SAD reference | Components: Auth & Session Service; API Layer (validation) ¦ API: POST /auth/register |
| Test level | Integration (API) | Test type | Functional - Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Jagadeesh (M1) |
| Required role | Public | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Registration endpoint reachable; e-mail addresses below are unused. |  |  |
| Test data | Generated strings of 1/100/101 characters; e-mails of 254/255 characters |  |  |
| Steps | 1. Register with a full name of exactly 1 character and a valid unique e-mail. 2. Register with a full name of exactly 100 characters. 3. Register with a full name of 101 characters. 4. Register with a valid e-mail address of exactly 254 characters in total (unique). 5. Register with a valid-format e-mail address of 255 characters. |  |  |
| Expected result | Steps 1, 2 and 4: HTTP 201 {id, email, role}. Steps 3 and 5: HTTP 400 VALIDATION_ERROR naming the failing field and limit; no account created. Limits are those of SAD s4.3 (full name 1-100, e-mail at most 254); (confirmed against SRS Appendix B.1). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-14 - View own profile |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-08, REQ-ACC-10, SEC-ACC-03 |  |  |
| Use case | UC-ACC-03 to 05 (not individually verifiable) | SAD reference | Components: Account Service; File Storage; API Layer ¦ API: GET, PUT /account/profile; All protected endpoints; POST /auth/register |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered and logged in. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open the Profile screen. 2. Call GET /api/account/profile with S1's token. 3. Inspect the JSON response. |  |  |
| Expected result | HTTP 200 with fullName, institution, profilePicture, email and role only. No password, hash, session, token or lock-out counter appears in the response. The screen shows e-mail and role as read-only. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-15 - Profile text-field boundaries |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-09 |  |  |
| Use case | UC-ACC-03 to 05 (not individually verifiable) | SAD reference | Components: Account Service; File Storage ¦ API: PUT /account/profile |
| Test level | Integration (API) | Test type | Functional - Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is logged in with a valid profile. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. PUT /api/account/profile with fullName of exactly 100 characters. 2. PUT with fullName of 101 characters. 3. PUT with institution of exactly 100 characters. 4. PUT with institution of 101 characters. 5. GET the profile. |  |  |
| Expected result | Steps 1 and 3: HTTP 200 and saved. Steps 2 and 4: HTTP 400 VALIDATION_ERROR naming field and limit; stored values unchanged. Step 5 shows the last valid values. Limits per SAD s4.3 (name 1-100, institution at most 100); confirmed against SRS Appendix B.3. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-16 - Profile picture: accepted file types |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-09, REQ-ACC-08 |  |  |
| Use case | UC-ACC-03 to 05 (not individually verifiable) | SAD reference | Components: Account Service; File Storage ¦ API: PUT /account/profile; GET, PUT /account/profile |
| Test level | Integration (API) | Test type | Functional - Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1) | Readiness | Blocked - expected result not agreed |
| Preconditions | S1 is logged in. Picture fixtures below are each under 2 MB. |  |  |
| Test data | PNG, JPEG, GIF, WebP and fake-PNG fixtures (each < 2 MB) |  |  |
| Steps | 1. Upload a PNG picture. 2. Upload a JPEG picture. 3. Upload a GIF picture. 4. Upload a WebP picture. 5. Upload a text file renamed to .png. |  |  |
| Expected result | PROPOSED validation (OD-13; pending team approval): accept JPEG, PNG and WebP only, reject other formats and files above 2 MiB; verify the stored profile picture can be retrieved by its owner. Keep BLOCKED until approved file-type list and MB/MiB convention are recorded in SRS/SAD. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-13. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-17 - Inactivity timer restarts on activity (sliding 30-minute expiry) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-07, SEC-ACC-04, DC-08 |  |  |
| Use case | UC-ACC-03 to 05 (not individually verifiable) | SAD reference | Components: Auth & Session Service; API Layer (authentication middleware); API Layer ¦ API: POST /auth/logout; all protected endpoints |
| Test level | Security (API) | Test type | Security - Boundary |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered; the server test clock can be advanced. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1 (time T0). 2. Advance the clock by 20 minutes; call GET /api/account/profile. 3. Advance by a further 20 minutes (40 minutes after login, 20 minutes after the last request); call the endpoint again. 4. Advance by 31 minutes with no request; call the endpoint again. |  |  |
| Expected result | Steps 2 and 3: HTTP 200 (inactivity, not total age, ends the session). Step 4: HTTP 401 NOT_AUTHENTICATED with message "Session expired. Please log in again." Sliding behaviour is implied by "30 minutes of inactivity" (SAD s3.4, s4.3); consistent with SRS REQ-ACC-07 (30 minutes of inactivity). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Injectable server clock or clock-mocking in the test build (see s6.5).. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-18 - Log-in request validation and success contract |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-04, REQ-ACC-05 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/login |
| Test level | Integration (API) | Test type | Functional - Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Jagadeesh (M1) |
| Required role | Public | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/auth/login with the e-mail missing. 2. POST with the password missing. 3. POST with valid credentials. 4. Use the returned token on GET /api/account/profile. |  |  |
| Expected result | Steps 1-2: HTTP 400 VALIDATION_ERROR naming the missing field. Step 3: HTTP 200 {token, expiresIn: 1800}. Step 4: HTTP 200. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-19 - Seeded Admin can authenticate and is role-restricted |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-10, BR-08 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: API Layer; Auth & Session Service ¦ API: All protected endpoints |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | Medium - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Admin (A1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Admin account A1 exists (provisioned by seed script; the creation mechanism is unspecified, OD-11). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Log in as A1. 2. Call GET /api/quizzes (Student-only) with A1's token. 3. Call POST /api/questions (Faculty-only) with A1's token. 4. Call GET /api/performance/personal (Student-only) with A1's token. |  |  |
| Expected result | Step 1: HTTP 200 with a token. Steps 2-4: HTTP 403 ACCESS_DENIED "Access denied"; no data returned. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-11. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-ACC-20 - Lock-out is isolated to the failing account |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-ACC-06, SEC-ACC-06 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/login |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | Medium - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1, S2) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 and S2 are registered and not locked. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Submit five consecutive invalid log-ins for S2. 2. Log in as S1 with the correct password. 3. Log in as S2 with the correct password. |  |  |
| Expected result | Step 2: HTTP 200 (S1 unaffected). Step 3: HTTP 423 ACCOUNT_LOCKED "Account temporarily locked. Try again in 15 minutes." |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.2 Material Sharing

| TC-MAT-01 - Upload a valid material |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-01, BR-02 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as F1. 2. Open Upload Material. 3. Enter a valid title, subject and description. 4. Upload a valid PDF. 5. Submit. |  |  |
| Expected result | Material is uploaded and recorded under F1 (owner). Rev 1.1 clarification: Response HTTP 201 {id, owner, title, subject}. SAD s4.3 restricts upload to Student and Faculty (OD-07 for Admin: TC-MAT-14). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-07. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-02 - Material metadata length boundaries (title 100, description 500) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-01 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload material with a title of exactly 100 characters. 2. Upload material with a description of exactly 500 characters. 3. Repeat with a 101-character title and a 501-character description. |  |  |
| Expected result | Values at the limits are accepted. Values exceeding the limits are rejected with the applicable rule identified. Rev 1.1 clarification: Failures: HTTP 400 VALIDATION_ERROR naming the field and limit (title 1-100, description 1-500 per SAD s4.3). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-03 - Supported and unsupported file types; oversized file |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-02, DC-06 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer; Material Service ¦ API: POST /materials; PUT /materials/:id |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload a valid PDF. 2. Repeat with DOCX, PPTX and PNG. 3. Attempt an unsupported file type (e.g. TXT). 4. Attempt a file larger than 25 MB. |  |  |
| Expected result | Supported types within the size limit are accepted. Unsupported or oversized files are rejected, the failing rule is identified and nothing is stored. Rev 1.1 clarification: Rejections: HTTP 400 VALIDATION_ERROR (unsupported type or size); the file is rejected before storage and no Material record exists. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-04 - 25 MB size boundary |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-02, DC-06 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer; Material Service ¦ API: POST /materials; PUT /materials/:id |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | High - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload a file of exactly 25 MB. 2. Upload a file slightly above 25 MB. |  |  |
| Expected result | The 25 MB file is accepted. The larger file is rejected ("File exceeds the 25 MB limit."). Rev 1.1 clarification: 25 MB = 26,214,400 bytes accepted; 26,214,401 bytes rejected (TOD-06 for the MB definition). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-06. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-05 - Uploaded material visible in owner library within 3 seconds |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-03 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials; GET /materials |
| Test level | Performance (JMeter / timing) | Test type | Functional / Performance |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload a valid material of 25 MB or smaller. 2. Measure the time until it appears in the owner's library. |  |  |
| Expected result | The material appears in the owner's library within 3 seconds. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-MAT-06 - User without access cannot view material |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-04 |  |  |
| Use case | UC-MAT-02 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials; GET /materials/:id |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; S1 has no access to M1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Request M1 through the UI. 3. Directly request the material API for M1. |  |  |
| Expected result | Access is denied and no material details or file are returned. Rev 1.1 clarification: HTTP 403 ACCESS_DENIED "Access denied" for both the UI route and GET /api/materials/:id. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-07 - Owner shares material with a registered user |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-05, BR-05, BR-03 |  |  |
| Use case | UC-MAT-03 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials/:id/share |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; S1 is a registered user without access. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as F1. 2. Select owned material M1. 3. Share M1 with registered user S1. 4. Log in as S1. |  |  |
| Expected result | S1 receives access to M1 immediately after the successful share operation. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-08 - Authorized user downloads material; download starts within 3 seconds |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-06 |  |  |
| Use case | UC-MAT-04 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials/:id/download |
| Test level | Performance (JMeter / timing) | Test type | Functional / Performance |
| Priority | High - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | S1 has access to M1 (file up to 25 MB). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Download M1. 3. Measure the time until the download begins. |  |  |
| Expected result | Download begins within 3 seconds for a file up to 25 MB. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-MAT-09 - Owner updates metadata and replaces the file |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-07 |  |  |
| Use case | UC-MAT-05/06 (update, remove; order not verified) | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: PUT /materials/:id |
| Test level | System (UI + API) | Test type | Functional – Positive/Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As owner F1, edit the M1 title, subject and description. 2. Replace the file with a supported file. 3. Attempt to replace it with an unsupported file. |  |  |
| Expected result | Valid changes are saved. The unsupported replacement is rejected and the previous valid material remains unchanged. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-MAT-10 - Owner removes material after confirmation |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-08 |  |  |
| Use case | UC-MAT-05/06 (update, remove; order not verified) | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: DELETE /materials/:id |
| Test level | System (UI + API) | Test type | Functional – Positive/Negative |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; S1 has access to M1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Select Remove on M1. 2. Cancel the confirmation. 3. Verify M1 remains available. 4. Select Remove again and confirm. 5. Request M1 as an authorized user (S1). |  |  |
| Expected result | Cancellation leaves M1 unchanged. Confirmed removal prevents further access. Rev 1.1 clarification: Removal returns HTTP 204; later requests return HTTP 404 "Material unavailable". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-11 - Owner revokes access; next request denied |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-09 |  |  |
| Use case | UC-MAT-07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: DELETE /materials/:id/access/:userId |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. F1 shares M1 with S1. 2. F1 revokes S1's access. 3. S1 requests M1 again. |  |  |
| Expected result | The next request from S1 is denied. Rev 1.1 clarification: Revocation returns HTTP 204; the next request by S1 returns HTTP 403 "Access denied" (REQ-MAT-10) or 404 if the material no longer exists. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-12 - Non-owner share/update/remove/revoke rejected with "Access denied" |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-10, BR-03, BR-04, SEC-MAT-02, SEC-MAT-03 |  |  |
| Use case | UC-MAT-02 to 07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: All /materials endpoints; POST /materials/:id/share; DELETE /materials/:id/access/:userId |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; non-owners F2 and S1 (S1 has been granted access). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As a non-owner, attempt to share another user's material. 2. Attempt to update it. 3. Attempt to remove it. 4. Attempt to revoke another user's access. |  |  |
| Expected result | Every operation is rejected with: "Access denied". The material remains unchanged. Rev 1.1 clarification: Every operation returns HTTP 403 ACCESS_DENIED "Access denied". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-13 - Removed or unretrievable material reported as unavailable |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-11 |  |  |
| Use case | UC-MAT-02, 04, 07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials/:id; GET /materials/:id/download |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Public / any | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | M2 has been removed; M3 exists but its stored file is unavailable (deleted from test storage). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Request the removed material M2. 2. Request material M3 whose stored file is unavailable. |  |  |
| Expected result | The system reports "Material unavailable" and does not expose its metadata or file details. Rev 1.1 clarification: HTTP 404 "Material unavailable" with no metadata, owner or file name in the body. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MAT-14 - Admin upload (role scope) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-01 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Admin (A1) | Readiness | Blocked - expected result not agreed |
| Preconditions | Admin A1 is logged in; a valid PDF fixture is available. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/materials as A1 with valid title, subject, description and PDF. 2. Record status, body and whether a Material record was created. |  |  |
| Expected result | PROPOSED expected behavior (OD-07; pending team approval): Admin upload is denied with HTTP 403 if the team chooses Student/Faculty-only uploads. If the SRS intent “any authenticated user” is retained, Admin upload must succeed instead. Keep BLOCKED until the SRS and SAD agree. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-07. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-15 - Library lists only owned and shared materials; pagination |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-03, REQ-MAT-04 |  |  |
| Use case | UC-MAT-02 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials; GET /materials; GET /materials/:id |
| Test level | Integration (API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 owns M5, has an access grant to M1 (owned by F1) and has no access to M6 (owned by F2). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/materials as S1. 2. GET /api/materials?page=1&limit=1 and then ?page=2&limit=1. 3. Compare the union of both pages with step 1. |  |  |
| Expected result | Step 1: HTTP 200; items are M5 and M1 only; total = 2; M6 absent. Steps 2-3: each page holds one item, no duplicates, union equals step 1. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-16 - Upload with missing metadata or file |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-01, REQ-MAT-02, NFR-QUAL-03 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials; PUT /materials/:id |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/materials without a title. 2. Without a subject. 3. Without a description. 4. Without a file. |  |  |
| Expected result | Each request: HTTP 400 VALIDATION_ERROR naming the missing field; no Material record and no file stored; library unchanged. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-17 - Share target validation |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-05, BR-05 |  |  |
| Use case | UC-MAT-03 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials/:id/share |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/materials/M1/share with no userId. 2. With userId "not-an-id". 3. With a well-formed id that belongs to no user. 4. Check the AccessGrant collection. |  |  |
| Expected result | Steps 1-2: HTTP 400 VALIDATION_ERROR. Step 3: HTTP 404 (recipient is not a registered user). Step 4: no AccessGrant was created. Re-sharing an already shared material has no specified result and is not tested (TOD-09). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-18 - Owner lists users who hold access |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-09 |  |  |
| Use case | UC-MAT-07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: DELETE /materials/:id/access/:userId |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Faculty (F1) | Readiness | Blocked - expected result not agreed |
| Preconditions | F1 owns M1 shared with S1 and S2. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open the access-management view for M1. 2. Identify the users who hold access. |  |  |
| Expected result | PROPOSED contract (OD-08; pending team approval): only the material owner can list access grants; response lists current authorized users and grant status, excludes revoked grants, and non-owner requests return HTTP 403. Keep BLOCKED until endpoint/schema/error response is approved. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-19 - File replacement serves only the new file |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-07, NFR-SAFE-03 |  |  |
| Use case | UC-MAT-05/06 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer; Material Service ¦ API: PUT /materials/:id |
| Test level | Integration (API) | Test type | Functional - Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Vedh (M4) |
| Required role | Faculty (F1), Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M7 (file A); M7 is shared with S1. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Record the SHA-256 of file A, then PUT /api/materials/M7 with file B (different content, PDF); record the SHA-256 of file B. 2. Download M7 as S1; compute the checksum. 3. Download M7 as F1; compute the checksum. |  |  |
| Expected result | HTTP 200 {id, updatedAt} for step 1. Both downloads equal file B (checksum B); neither equals file A; title/subject/description unchanged unless sent. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-20 - Revocation edge cases |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-09 |  |  |
| Use case | UC-MAT-07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: DELETE /materials/:id/access/:userId |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; M1 shared with S1 and S2; S3 has no grant. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. DELETE /api/materials/M1/access/S3. 2. Revoke S1; then request M1 as S2. 3. Remove M1, then DELETE /api/materials/M1/access/S2. |  |  |
| Expected result | Step 1: HTTP 404 (access grant unavailable). Step 2: HTTP 204; S2 still has access (HTTP 200). Step 3: HTTP 404 (material unavailable). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-21 - Library shows owner name and access status |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-04 |  |  |
| Use case | UC-MAT-02 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials; GET /materials/:id |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Low - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Blocked - expected result not agreed |
| Preconditions | S1 owns M5 and has access to M1 (owned by F1). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open the material library. 2. Inspect owner name and access status ("Owner" / "Shared with me") for each row. |  |  |
| Expected result | PROPOSED contract (OD-13; pending team approval): material list/detail response includes owner display name and whether the current user has owner/granted access; no unauthorized material metadata is disclosed. Keep BLOCKED until SRS Appendix B and SAD API schema align. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-13. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-MAT-22 - Student can upload and own material |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-01, REQ-MAT-03, BR-02 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials; GET /materials |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student (S1), Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 and F1 are logged in (separately). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. As S1, upload a valid DOCX with title, subject and description. 2. Open S1's library. 3. As F1 (no grant), GET /api/materials/<new id>. |  |  |
| Expected result | Step 1: HTTP 201 with owner = S1. Step 2: the material appears with S1 as sole owner. Step 3: HTTP 403 ACCESS_DENIED. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.3 Security: Account and Material

| TC-AS-01 - Lock-out counter reset, lock-out and release after 15 minutes |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-06, REQ-ACC-06, DC-08 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/login |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S2 is registered; test clock can be advanced. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Submit four invalid logins, then a valid one (counter resets). 2. Submit five consecutive invalid logins. 3. Submit a valid login during the lockout. 4. Advance the clock by 15 minutes and log in with valid credentials. |  |  |
| Expected result | Step 1: login succeeds. Steps 2–3: the account is locked and the valid login is refused. Step 4: login succeeds after the 15-minute lockout period. Rev 1.1 clarification: Locked login returns HTTP 423 ACCOUNT_LOCKED. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MS-01 - Direct material access without authorization denied |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-MAT-01, REQ-MAT-04 |  |  |
| Use case | UC-MAT-02 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials/:id; GET /materials/:id/download; GET /materials |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; S3 has no access grant. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As S3, view M1 in the UI and through the API. 2. Request the M1 download URL directly without authorization. |  |  |
| Expected result | Access is denied ("Access denied") and the file is not returned. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AS-02 - Logged-out and idle tokens cannot be reused |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-04, REQ-ACC-07, DC-08 |  |  |
| Use case | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | SAD reference | Components: API Layer; Auth & Session Service; API Layer (authentication middleware) ¦ API: POST /auth/logout; all protected endpoints |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has an active session. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log out, then reuse the old token on a protected endpoint. 2. Log in again, stay inactive for 30 minutes, then call a protected endpoint with the same token. |  |  |
| Expected result | Both requests are rejected (401); the session record is invalid and the token cannot be reused. Rev 1.1 clarification: HTTP 401 NOT_AUTHENTICATED in both cases. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MS-02 - Revoked user denied on the very next request |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-MAT-04, REQ-MAT-09 |  |  |
| Use case | UC-MAT-07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials/:id; DELETE /materials/:id/access/:userId |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1 shared with S1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S1 opens M1 successfully. 2. F1 revokes S1's access. 3. S1 requests M1 view and download again. |  |  |
| Expected result | The revoked user is denied on the very next request. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AS-03 - Unauthenticated and malformed-token requests rejected |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-01, REQ-ACC-10, BR-01 |  |  |
| Use case | UC-ACC-02 | SAD reference | Components: API Layer; Auth & Session Service; API Layer (authentication middleware) ¦ API: All protected endpoints |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Unauthenticated | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | No authenticated session. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Call protected account endpoints without a token. 2. Call protected material endpoints without a token. 3. Repeat with a malformed token. |  |  |
| Expected result | Every request is rejected (401) and no account or material data is returned. Rev 1.1 clarification: HTTP 401 NOT_AUTHENTICATED; body {error:{code,message}} with no stack trace. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MS-03 - Removed material not retrievable by any user or URL |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-MAT-04, REQ-MAT-11 |  |  |
| Use case | UC-MAT-02, 04, 07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials/:id; DELETE /materials/:id/access/:userId; GET /materials/:id/download |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1 shared with S1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. F1 removes M1 after confirmation. 2. S1 and F1 request M1 again. 3. Request the previous download URL. |  |  |
| Expected result | Previous users cannot retrieve M1; no details or file are exposed. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AS-04 - Passwords stored only as salted bcrypt hashes |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-03, DC-04 |  |  |
| Use case | - | SAD reference | Components: Auth & Session Service ¦ API: POST /auth/register |
| Test level | Security (API / system) | Test type | Security – Inspection |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Accounts S1 and S3 are registered with the same password. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Inspect the users collection in MongoDB. 2. Compare the stored password values of S1 and S3. 3. Inspect API responses and server logs for registration and login. |  |  |
| Expected result | Passwords are stored only as salted bcrypt hashes (identical passwords give different hashes). No plaintext password or hash appears in any response or log. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MS-04 - Non-owner cannot share or revoke |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-MAT-02, REQ-MAT-10, BR-03, BR-04 |  |  |
| Use case | UC-MAT-02 to 07 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials/:id/share; DELETE /materials/:id/access/:userId; All /materials endpoints |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; S1 has access to M1; F2 is a non-owner. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As S1, attempt to share M1 with S2. 2. As F2, attempt to revoke S1's access to M1. |  |  |
| Expected result | Both are rejected with "Access denied"; no grant is created or removed. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AS-05 - Cross-user profile update and e-mail/role change rejected |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-05 |  |  |
| Use case | - | SAD reference | Components: Account Service ¦ API: PUT /account/profile |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 and S2 are logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As S2, call the profile update endpoint with S1's user id. 2. As S2, submit a profile update containing a changed email or role. |  |  |
| Expected result | Step 1 is rejected (403) and S1's profile is unchanged. Step 2: email and role are not modified. Rev 1.1 clarification: SAD s4.3 defines PUT /account/profile for the caller's own profile only (no user-id parameter). Expected: an injected user id (body, query or path variant) never changes S1's profile; the response is HTTP 403 ACCESS_DENIED, or the id is ignored and only S2's own profile is affected. Record which; either satisfies SEC-ACC-05 provided S1 is unchanged. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-MS-05 - Non-owner cannot update or remove |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-MAT-03, REQ-MAT-07, REQ-MAT-08, REQ-MAT-10, BR-03, BR-04 |  |  |
| Use case | UC-MAT-05/06 (update, remove; order not verified) | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: PUT, DELETE /materials/:id; PUT /materials/:id; DELETE /materials/:id |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns M1; S1 has access to M1; F2 is a non-owner. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As S1, send an update (metadata and file replacement) for M1. 2. As F2, send a remove request for M1. |  |  |
| Expected result | Both are rejected with "Access denied"; M1 is unchanged. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AS-06 - TLS 1.2+ enforced; plain HTTP and TLS 1.0/1.1 refused |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-COM-01, DC-03, COM-01 |  |  |
| Use case | - | SAD reference | Components: Nginx reverse proxy (TLS); Nginx reverse proxy; Nginx ¦ API: All endpoints |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Public / any | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Test server deployed with TLS. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Request the application and API over plain HTTP. 2. Attempt TLS 1.0 and TLS 1.1 handshakes (e.g. openssl s_client). 3. Attempt TLS 1.2 and TLS 1.3 handshakes. |  |  |
| Expected result | Unencrypted requests are rejected or not served with protected data. TLS 1.0/1.1 are refused; TLS 1.2 or higher is accepted. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AS-07 - NoSQL-operator injection on authentication endpoints |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-01, SEC-ACC-02, NFR-QUAL-03, DC-07 |  |  |
| Use case | UC-ACC-01, UC-ACC-02 | SAD reference | Components: API Layer; Auth & Session Service; API Layer middleware ¦ API: All protected endpoints; POST /auth/login |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Public | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is registered; the API is running. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/auth/login with {"email":{"$ne":""},"password":{"$ne":""}}. 2. POST with {"email":"s1@example.com","password":{"$gt":""}}. 3. POST /api/auth/register with email {"$ne":null}. 4. Send the query-string variant email[$ne]=x on the login endpoint. |  |  |
| Expected result | Every request is rejected with HTTP 400 or 401; no HTTP 200, no token. No account is created; no stack trace or query text in the body; the server stays available. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AS-08 - Security events logged without sensitive data |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-ACC-01, SEC-ACC-06, SEC-MAT-01 |  |  |
| Use case | - | SAD reference | Components: API Layer; Auth & Session Service; Material Service, AccessGrant, File Storage ¦ API: All protected endpoints; POST /auth/login; GET /materials/:id |
| Test level | Security (API) | Test type | Security - Inspection |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | All roles | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Server log location is known; logging enabled; test passwords and tokens are recorded privately for the search in step 3. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Perform: successful and failed log-in, five-failure lock-out, logout, idle-session rejection, one 403 denial (S3 views M1), material share/revoke/remove, an unsupported-file upload, quiz publication, attempt start and submission, and an Admin moderation action. 2. Read the server log for the period. 3. Search the log for the test passwords, token strings, and answer-key text (correct options, explanations). |  |  |
| Expected result | Each event in step 1 has one entry with timestamp, event type, user id, resource id and outcome (SAD s4.4). Step 3: no password, session token or answer key appears in any entry. No SRS requirement ID has been verified for audit logging; owner is unassigned (OD-06). Result is reported against the SAD s3.9 / s4.4 control. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Access to server logs in the test environment.. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-06. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AS-09 - Rate limiting returns HTTP 429 |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-02, NFR-QUAL-03 |  |  |
| Use case | - | SAD reference | Components: API Layer (rate limiting); Nginx; MongoDB ¦ API: n/a |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | Medium - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Public / Student | Readiness | Blocked - expected result not agreed |
| Preconditions | Rate-limit configuration of the test environment is recorded. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Send requests to POST /api/auth/login from one client until the configured limit is exceeded. 2. Send a normal request from a second client. 3. Wait for the limit window to end and repeat step 1's first request. |  |  |
| Expected result | PROPOSED expected behavior (TOD-02; pending team approval): after the approved per-user/window threshold, return HTTP 429 and Retry-After; requests below threshold succeed. Keep BLOCKED until exact threshold/window and keying policy are approved. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-02. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.4 Performance: Account and Material

| TC-AP-01 - 200 concurrent users: 95% of page loads within 3 s |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-01 |  |  |
| Use case | - | SAD reference | Components: Web Client; API Layer; Nginx ¦ API: n/a |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | High - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Jagadeesh (M1) |
| Required role | Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | 200 generated Student accounts; JMeter scenario. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Generate 200 concurrent users. 2. Execute representative page/API requests (login, library, profile, material view). 3. Record response times. |  |  |
| Expected result | At least 95% of page loads complete within 3 seconds. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-MP-01 - Upload of 25 MB file visible within 3 s (10 runs) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-03 |  |  |
| Use case | UC-MAT-01 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: POST /materials; GET /materials |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | F1 is logged in; 25 MB PDF available. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload the 25 MB file (10 runs). 2. Measure the time from upload completion to the material appearing in the library. |  |  |
| Expected result | The material is visible in the owner's library within 3 seconds in every run. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AP-02 - 200 concurrent users: fewer than 1% failed requests |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-02 |  |  |
| Use case | - | SAD reference | Components: API Layer (rate limiting); Nginx; MongoDB ¦ API: n/a |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | High - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Jagadeesh (M1) |
| Required role | Public / any | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Same load setup as TC-AP-01. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Execute the defined workload using 200 concurrent users. 2. Record successful and failed requests. |  |  |
| Expected result | Fewer than 1% of requests fail. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-MP-02 - Download of 25 MB file starts within 3 s (10 runs) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-MAT-06 |  |  |
| Use case | UC-MAT-04 | SAD reference | Components: Material Service, AccessGrant, File Storage; API Layer ¦ API: GET /materials/:id/download |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | S1 has access to a 25 MB material. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S1 starts the download (10 runs). 2. Measure the time until the download begins. |  |  |
| Expected result | The download begins within 3 seconds in every run. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-MP-03 - Share and revocation effective within 2 s |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-03 |  |  |
| Use case | - | SAD reference | Components: Material Service; AccessGrant ¦ API: n/a |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | High - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | F1 owns M1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. F1 shares material M1 with S1. 2. Record the time from the owner's confirmation to successful access for S1. 3. Revoke S1's access. 4. Record the time until the revoked request is rejected. |  |  |
| Expected result | Material share and access revocation take effect within 2 seconds. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AP-03 - Mixed workload with 200 users including quiz submission |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-01, NFR-PERF-02, NFR-PERF-04 |  |  |
| Use case | - | SAD reference | Components: Web Client; API Layer; Nginx ¦ API: n/a |
| Test level | Performance (JMeter) | Test type | Performance (NFR) |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Jagadeesh (M1) |
| Required role | Generated Students/Faculty | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | JMeter plan with 200 concurrent virtual users; quiz Z1 with 50 questions; load generator on a separate machine (TOD-10). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Ramp up to 200 users running login, library, profile, quiz list, attempt start, answer save and submit. 2. Record page-load times, failed requests and grading latency for the whole run. |  |  |
| Expected result | At least 95% of page loads within 3 s; fewer than 1% failed requests; every grading result within 2 s. Report results as measured with the environment specification; do not mark Pass without the JMeter results. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | JMeter; separate load-generator host; seed scripts.. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.5 Safety, Quality and Team-level

| TC-AN-01 - Daily backup and restore (backup no older than 24 h) |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-SAFE-01 |  |  |
| Use case | - | SAD reference | Components: MongoDB; File Storage; Docker deployment ¦ API: n/a |
| Test level | System (environment) | Test type | Non-functional – Safety (backup/restore) |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Jagadeesh (M1) |
| Required role | Faculty, Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | F1 and S1 accounts exist; daily backup job configured on the test server; M1 (PDF) uploaded by F1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload material M1 as F1. 2. Run the daily backup and note its timestamp. 3. Delete M1 (and its stored file) from the system. 4. Restore from that backup. 5. Check M1, its file and the F1/S1 account records. |  |  |
| Expected result | M1, its file and the user accounts are back after the restore. The backup used is no more than 24 hours old. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-06. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AN-02 - Interrupted upload/update/removal leaves previous state |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-SAFE-02 |  |  |
| Use case | - | SAD reference | Components: Material Service; File Storage ¦ API: n/a |
| Test level | System (environment) | Test type | Non-functional – Safety (Negative) |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Faculty | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | F1 owns M1 (known title and file); network can be interrupted (e.g. browser offline mode, proxy drop). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Start uploading a new material and interrupt it midway. 2. Start an update of M1 (metadata and file replacement) and interrupt it midway. 3. Start the removal of M1 and interrupt it before completion. 4. Reload the library and inspect the database and file storage. |  |  |
| Expected result | No success message is shown for any interrupted operation. No partial record or partial file exists. The previous state of M1 is unchanged. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AN-03 - Downloaded file identical to uploaded file (SHA-256) |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-SAFE-03 |  |  |
| Use case | - | SAD reference | Components: Material Service; File Storage ¦ API: n/a |
| Test level | System (environment) | Test type | Non-functional – Data integrity |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Vedh (M4) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 and S1 exist; test files of each supported type available. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Compute the SHA-256 checksum of a test file (PDF, then DOCX, PPTX and PNG). 2. Upload it as F1 and share it with S1. 3. Download it as S1. 4. Compute the SHA-256 checksum of the downloaded file and compare. |  |  |
| Expected result | The checksums are identical for every file type. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AN-04 - First-time users complete register, log in, upload in under 5 minutes |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-01 |  |  |
| Use case | - | SAD reference | Components: Web Client ¦ API: n/a |
| Test level | Usability (manual) | Test type | Non-functional – Usability |
| Priority | Medium - Verifies the stated quality or inspection requirement. | Assigned to | Jagadeesh (M1) |
| Required role | Public / any | Readiness | Manual / inspection |
| Preconditions | Three first-time users (no prior use of the platform); no instructions or training given; a test PDF is available. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Each user registers a new account. 2. Each user logs in. 3. Each user uploads a material. 4. Record the total time per user. |  |  |
| Expected result | Each user completes registration, login and upload in under 5 minutes without instructions. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-AN-05 - Invalid input and unsupported files rejected without crash |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-03 |  |  |
| Use case | - | SAD reference | Components: API Layer ¦ API: n/a |
| Test level | System (environment) | Test type | Non-functional – Robustness (Negative) |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Jagadeesh (M1) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is uploading; S1 has an active session on another browser. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Upload a 0-byte file. 2. Upload an .exe file renamed to .pdf. 3. Send malformed JSON to a registration/login and a material endpoint (Postman). 4. After each step, check the server and let S1 continue using the platform. |  |  |
| Expected result | All three inputs are rejected with an error message. The server stays up (no crash or restart). S1's session and requests are unaffected. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AN-06 - Browser and device compatibility |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-04, DC-05 |  |  |
| Use case | - | SAD reference | Components: Web Client ¦ API: n/a |
| Test level | Compatibility (manual) | Test type | Non-functional – Portability |
| Priority | Medium - Verifies the stated quality or inspection requirement. | Assigned to | Jagadeesh (M1) |
| Required role | Faculty, Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Current versions of Chrome, Firefox, Edge and Safari on desktop and on mobile devices; F1 and S1 exist. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. On each browser/device combination, register a new user. 2. Log in. 3. Upload a material. 4. Download the material. |  |  |
| Expected result | Registration, login, upload and download work on all listed browsers on desktop and mobile. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AN-07 - Availability measured over the test period |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-02 |  |  |
| Use case | - | SAD reference | Components: Nginx; Docker deployment; monitoring ¦ API: n/a |
| Test level | System (environment) | Test type | Non-functional – Availability |
| Priority | Medium - Verifies the stated quality or inspection requirement. | Assigned to | Pushkar (M3) |
| Required role | Public / any | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Platform is deployed on the test server. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Monitor the platform during the defined test period. 2. Record service downtime. 3. Exclude announced maintenance periods. 4. Calculate system availability. |  |  |
| Expected result | Platform availability is at least 99% per month excluding announced maintenance. Rev 1.1 clarification: Limitation (TOD-07): a monthly 99% figure cannot be demonstrated inside the sprint window. The test records measured availability over the observed period and reports it as measured, not as proof of the monthly target. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-07, OD-06. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AN-08 - Feature areas independently testable |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-05 |  |  |
| Use case | - | SAD reference | Components: Layered modular monolith ¦ API: n/a |
| Test level | Review / inspection | Test type | Non-functional – Modularity |
| Priority | Low - Verifies the stated quality or inspection requirement. | Assigned to | Pushkar (M3) |
| Required role | Public / any | Readiness | Manual / inspection |
| Preconditions | All four major feature areas are deployed. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Identify Account Management. 2. Identify Material Sharing. 3. Identify Question Bank & Quizzes. 4. Identify Performance & Collaboration. 5. Test the modules independently through their service/API boundaries. |  |  |
| Expected result | The major feature areas are separately identifiable and independently testable without requiring unrelated module internals. Rev 1.1 clarification: "Four major feature areas" means the four feature areas of the SAD (Account Management, Material Sharing, Question Bank & Quizzes, Performance & Collaboration), not team members. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AN-09 - Every requirement traceable to a test case |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-06, DC-10 |  |  |
| Use case | - | SAD reference | Components: SAD s3.8; SRS RTM; this STP ¦ API: n/a |
| Test level | Review / inspection | Test type | Non-functional – Traceability |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Pushkar (M3) |
| Required role | Public / any | Readiness | Manual / inspection |
| Preconditions | Final SRS, SAD, Test Plan and RTM are available. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Review all SRS requirements. 2. Verify each has a unique ID. 3. Verify each requirement appears in the RTM. 4. Verify each requirement maps to at least one test case. 5. Verify Member 1, Member 2, Member 3 and Member 4 requirements are included. |  |  |
| Expected result | Every requirement has a unique ID and is traceable through the RTM to at least one test case. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-AN-10 - Technology stack conformance |  |  |  |
| --- | --- | --- | --- |
| Requirements | DC-01, DC-04 |  |  |
| Use case | - | SAD reference | Components: Whole architecture; Auth & Session Service ¦ API: n/a |
| Test level | Review / inspection | Test type | Non-functional - Inspection |
| Priority | Low - Verifies the stated quality or inspection requirement. | Assigned to | Jagadeesh (M1) |
| Required role | Team | Readiness | Manual / inspection |
| Preconditions | Repository and deployment files available. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Inspect package manifests, Docker and Nginx configuration. 2. Confirm MongoDB, Express.js, React and Node.js are used and that bcrypt is the password-hashing library. 3. Confirm no other database or server framework is used. |  |  |
| Expected result | The stack matches DC-01 and DC-04; deviations are listed in the deviation log (Deliverables Part-2, item 2i). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Source repository access.. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-11 - API contract conformance |  |  |  |
| --- | --- | --- | --- |
| Requirements | DC-02, NFR-QUAL-03 |  |  |
| Use case | - | SAD reference | Components: API Layer ¦ API: n/a |
| Test level | Integration (API) | Test type | Non-functional - Contract |
| Priority | Medium - Verifies the stated quality or inspection requirement. | Assigned to | Alifiya (M2) |
| Required role | All roles | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | All endpoints of SAD s4.3 deployed (35 endpoints, base path /api). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. For each of the 35 endpoints: confirm method, path, required authentication and role. 2. Send one valid and one invalid request; compare status codes with the "Errors" line of SAD s4.3. 3. Verify every error body has the form {error:{code,message}}. |  |  |
| Expected result | All endpoints conform; every difference is logged as a defect or deviation. Operations that SAD s4.3 does not define (OD-08) are listed as gaps and not counted as failures. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Postman/Supertest collection generated from SAD s4.3.. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-12 - Server-side enforcement independent of the client |  |  |  |
| --- | --- | --- | --- |
| Requirements | DC-07, DC-08, NFR-QUAL-03 |  |  |
| Use case | - | SAD reference | Components: API Layer middleware; all services; Auth & Session Service ¦ API: n/a |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student, Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Test accounts available. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. For each rule class - required fields, length limits, file type/size, role, ownership, quiz window - bypass the UI and send the violating request directly. 2. Edit client-side stored data (for example a role value in browser storage) and repeat a privileged action. |  |  |
| Expected result | The server rejects every violating request with the specified status; no privilege is gained by changing client data. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-13 - Central error handling hides internals |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-03 |  |  |
| Use case | - | SAD reference | Components: API Layer ¦ API: n/a |
| Test level | Security (API) | Test type | Non-functional - Robustness |
| Priority | Medium - Verifies the stated quality or inspection requirement. | Assigned to | Jagadeesh (M1) |
| Required role | Any | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Fault injection possible in the test environment (stop MongoDB; send malformed JSON; oversized body). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Send malformed JSON to a login and a material endpoint. 2. Send a body larger than the configured limit. 3. Stop MongoDB and call a read endpoint; restart MongoDB. |  |  |
| Expected result | Client errors: HTTP 400/413 with {error:{code,message}}. Server fault: HTTP 500 INTERNAL_ERROR with a generic message; no stack trace, file path or query text; detail only in the server log; service resumes after MongoDB restarts. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-14 - Domain requirement: English user messages |  |  |  |
| --- | --- | --- | --- |
| Requirements | DOM-NOID |  |  |
| Use case | - | SAD reference | Components: Web Client; API Layer (messages) ¦ API: n/a |
| Test level | Review / inspection | Test type | Non-functional - Inspection |
| Priority | Low - Verifies the stated quality or inspection requirement. | Assigned to | Pushkar (M3) |
| Required role | All roles | Readiness | Manual / inspection |
| Preconditions | All screens reachable. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Walk all screens and trigger each error/confirmation message listed in SAD s4.5. 2. Check that messages are in English. |  |  |
| Expected result | All user-facing messages are in English and match the SAD s4.5 wording. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-15 - UI inventory and role-based navigation |  |  |  |
| --- | --- | --- | --- |
| Requirements | UI-01..18 |  |  |
| Use case | - | SAD reference | Components: Web Client ¦ API: n/a |
| Test level | System (UI) | Test type | Functional - Inspection |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3; provisional - UI items not allocated in SRS App. D) |
| Required role | Student, Faculty, Admin | Readiness | Manual / inspection |
| Preconditions | One account per role. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. For each role, record the navigation entries. 2. Open every screen reachable by that role and record its identifier (UI-nn). 3. Request, by URL, a screen not permitted for the role. |  |  |
| Expected result | Only permitted functions are shown for each role; non-permitted URLs are refused (HTTP 403/redirect); every UI-01 to UI-18 screen is reached by at least one role. Item-by-item content (SRS 3.1.1) is not asserted by this test; item-level UI traceability is open (TOD-12). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-16 - Active attempt survives a server restart |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-03, SEC-QZ-04 |  |  |
| Use case | - | SAD reference | Components: API Layer; Quiz Engine (execution) ¦ API: POST /quizzes/:id/attempts; PUT /attempts/:id/answers |
| Test level | System (environment) | Test type | Non-functional - Recovery |
| Priority | Medium - Verifies the stated quality or inspection requirement. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1) | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | S1 has an in-progress attempt with 2 saved answers. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Restart the API container. 2. During the restart, call the answer endpoint. 3. After restart, continue the attempt and submit. |  |  |
| Expected result | Step 2 fails cleanly with no partial write; after restart the 2 saved answers and the original deadline are intact; submission is graded correctly. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Docker deployment of the test server.. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-AN-17 - Concurrent update and removal of a material |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-SAFE-02, REQ-MAT-07, REQ-MAT-08 |  |  |
| Use case | UC-MAT-05/06 (update, remove; order not verified) | SAD reference | Components: Material Service; File Storage; Material Service, AccessGrant, File Storage ¦ API: PUT /materials/:id; DELETE /materials/:id |
| Test level | Integration (API) | Test type | Non-functional - Concurrency |
| Priority | Medium - Race conditions can break one-attempt/one-membership/immutability rules. | Assigned to | Vedh (M4) |
| Required role | Faculty (F1) | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | F1 owns M1 (file A). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Send PUT /api/materials/M1 (replace with file B) and DELETE /api/materials/M1 simultaneously (repeat 20 times with fresh materials). 2. Inspect the database and file storage after each run. |  |  |
| Expected result | In every run the final state is consistent: either M1 is removed (404, no file) or updated (file B); no orphan file, no partial record, no success reported for a lost operation. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.6 Question Bank

| TC-QB-01 - Add a valid question |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-01, REQ-QB-03 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: POST /questions |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open Question Bank → Add Question. 2. Enter text "What is 2 + 2?", options 3 / 4 / 5 / 6, correct option B, topic "Arithmetic", difficulty Easy, explanation "2 + 2 = 4". 3. Submit. |  |  |
| Expected result | Question is saved and a confirmation is shown. Question appears in the bank with owner F1. Rev 1.1 clarification: Response HTTP 201 {id, owner, createdAt}. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QB-02 - Question validation: empty text, topic, correct option |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-02 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: POST, PUT /questions |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open Add Question and leave the question text empty; fill all other fields. 2. Submit. 3. Repeat leaving the topic empty, then with no correct option selected. |  |  |
| Expected result | Each submission is rejected and the message names the failing field ("Question text", "Topic", "Correct option"). No question is saved. Rev 1.1 clarification: HTTP 400 VALIDATION_ERROR naming the failing field. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QB-03 - Question field-length boundaries |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-01, REQ-QB-02 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: POST /questions; POST, PUT /questions |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Add a question whose text is exactly 500 characters, options of exactly 200 characters, topic of 50 characters, explanation of 300 characters. 2. Add a question whose text is 501 characters. 3. Repeat with an option of 201 characters. |  |  |
| Expected result | The question at the limits is accepted. The 501-character text and the 201-character option are rejected with the field and the length rule named. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QB-04 - Four distinct options required |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-02 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: POST, PUT /questions |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Add a question with options A = "4" and B = "4" (identical). 2. Add a question with only three options filled. |  |  |
| Expected result | Both submissions are rejected; the message names the options field and the rule (four distinct options required). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QB-05 - Search and filter question bank |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-04 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: GET /questions |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Bank holds 20 questions with mixed topics and difficulties. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open the Question Bank as Faculty F1. 2. Search keyword "photosynthesis". 3. Filter topic = Biology and difficulty = Medium. 4. Search keyword "zzzz". |  |  |
| Expected result | Only matching questions are listed with text, topic, difficulty and owner. Step 4 shows "No questions found". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QB-06 - Edit own question (valid and invalid) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-05, REQ-QB-02 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: PUT /questions/:id; POST, PUT /questions |
| Test level | System (UI + API) | Test type | Functional – Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns question Q1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Edit Q1: change the text and the correct option; save. 2. Edit Q1 again: clear the topic; save. |  |  |
| Expected result | Step 1: changes saved and confirmed. Step 2: rejected, "Topic" named; stored question keeps the previous valid values. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QB-07 - Remove question; published quiz keeps its copy |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-06, REQ-QZ-04 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer; Quiz Engine (authoring) ¦ API: DELETE /questions/:id; POST /quizzes/:id/publish |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Alifiya (M2) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns question Q2; Q2 is part of a published quiz Z1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Select Remove on Q2 and cancel the prompt. 2. Select Remove on Q2 again and confirm. 3. Open quiz Z1 as a Student and start it. |  |  |
| Expected result | Step 1: Q2 is kept. Step 2: Q2 disappears from the bank. Step 3: Z1 still shows Q2 unchanged (copy stored at publication). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QB-08 - Student denied question-bank access |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-07, SEC-QZ-01 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer; Quiz Engine (authoring) ¦ API: All /questions endpoints; /questions; /quizzes |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Student S1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Try to open the Question Bank page by URL. 2. Call GET /api/questions and POST /api/questions with S1's token (Postman). |  |  |
| Expected result | Both are refused with "Access denied" (HTTP 403); no question data is returned; nothing is created. Rev 1.1 clarification: Role failure is HTTP 403 ACCESS_DENIED; add: the same calls without a token return HTTP 401 (TC-QB-12). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QB-09 - Non-owner Faculty cannot edit or remove question |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-07, SEC-QZ-01 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer; Quiz Engine (authoring) ¦ API: All /questions endpoints; /questions; /quizzes |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 owns Q1; Faculty F2 is logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As F2 call PUT /api/questions/Q1 and DELETE /api/questions/Q1. 2. In the UI, check whether Edit/Remove are shown for Q1. |  |  |
| Expected result | Both API calls return "Access denied" (403); Q1 is unchanged. Edit/Remove controls are not shown to F2 for Q1; F2 can still view Q1. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QB-10 - Question validation: difficulty, topic, explanation, option count, correct option |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-02 |  |  |
| Use case | UC-QB-01 | SAD reference | Components: Question Bank Service; API Layer ¦ API: POST, PUT /questions |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/questions with difficulty "Extreme", then with difficulty empty. 2. With a topic of 51 characters. 3. With an explanation of 301 characters. 4. With five options. 5. With a correctOption that is not one of the four options. |  |  |
| Expected result | Each request: HTTP 400 VALIDATION_ERROR naming the failing field and rule; no question stored. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QB-11 - Search and filter combinations and paging |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-04 |  |  |
| Use case | UC-QB-02 (not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: GET /questions |
| Test level | Integration (API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Bank of 20 questions in three topics and mixed difficulty (fixture FX-QB20). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/questions?topic=Biology. 2. GET /api/questions?difficulty=Hard. 3. GET /api/questions?q=<keyword>&topic=<t>&difficulty=<d>. 4. GET /api/questions?page=1&limit=5 and ?page=2&limit=5. |  |  |
| Expected result | Each result contains only questions matching every applied criterion; total matches the fixture. Pages do not overlap; union of all pages equals the unpaged list. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QB-12 - Unauthenticated access to question endpoints |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-07, REQ-ACC-10, SEC-QZ-01 |  |  |
| Use case | UC-QB-01 to 04 | SAD reference | Components: Question Bank Service; API Layer; Auth & Session Service ¦ API: All /questions endpoints; All protected endpoints; /questions |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Unauthenticated | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Question Q1 exists. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Call GET /api/questions and POST /api/questions without a token. 2. Call PUT and DELETE /api/questions/Q1 without a token. 3. Repeat step 1 with a token invalidated by logout. |  |  |
| Expected result | HTTP 401 NOT_AUTHENTICATED in every case; no data returned; Q1 unchanged. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.7 Quizzes: authoring, execution, grading

| TC-QZ-01 - Create quiz as Draft |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-01, REQ-QZ-03 |  |  |
| Use case | UC-QZ-01, UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring) ¦ API: POST /quizzes; POST /quizzes/:id/publish |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Alifiya (M2) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 logged in; bank has ≥ 5 questions. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Create Quiz: title "Unit 1 Quiz", time limit 30, start tomorrow 10:00, end tomorrow 18:00, select 5 questions. 2. Save. 3. Log in as Student S1 and open the quiz list. |  |  |
| Expected result | Quiz is saved with status Draft and owner F1. The quiz is not visible to S1. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-02 - Quiz validation failures |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-02 |  |  |
| Use case | UC-QZ-01, UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring) ¦ API: POST, PUT /quizzes |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Try to save a quiz with: (a) empty title, (b) no questions selected, (c) 51 questions, (d) time limit 4, (e) time limit 181, (f) end date-time before start date-time. |  |  |
| Expected result | Each case is rejected and the message names the failing field and rule; no quiz is created. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-03 - Quiz boundary values (1/50 questions, 5/180 minutes, title 100, description 300) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-01, REQ-QZ-02 |  |  |
| Use case | UC-QZ-01, UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring) ¦ API: POST /quizzes; POST, PUT /quizzes |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 logged in; bank has ≥ 50 questions. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Save quizzes with: (a) 1 question, (b) 50 questions, (c) time limit 5, (d) time limit 180, (e) title of 100 characters, (f) description of 300 characters. |  |  |
| Expected result | All six quizzes are accepted and saved as Draft. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-04 - Publish quiz; question copy independent of bank edits |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-03, REQ-QZ-04 |  |  |
| Use case | UC-QZ-01, UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring); Question Bank Service ¦ API: POST /quizzes; POST /quizzes/:id/publish |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Alifiya (M2) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Draft quiz Z1 owned by F1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Publish Z1. 2. As S1, open the quiz list. 3. As F1, edit a bank question used in Z1 (change the correct option). 4. As S1 attempt Z1 and view the result. |  |  |
| Expected result | Z1 becomes Published and is visible to S1. Grading uses the original correct option stored in Z1, not the edited bank question. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-05 - Edit/delete Draft; edit/delete rejected after an attempt has started |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-05 |  |  |
| Use case | UC-QZ-01, UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring) ¦ API: PUT, DELETE /quizzes/:id |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Published quiz Z1 owned by F1; Draft quiz Z2 owned by F1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Edit Z2 and save; then delete Z2 and confirm. 2. S1 starts an attempt on Z1. 3. F1 tries to edit and delete Z1. |  |  |
| Expected result | Step 1: edit saved; Z2 deleted after confirmation. Step 3: both rejected (HTTP 409) with a message that an attempt has started; Z1 is unchanged. Rev 1.1 clarification: Rejections are HTTP 409 (SAD s4.3: quiz already attempted or no longer Draft). Whether a Published quiz without attempts may be edited is unresolved (TOD-03; see TC-QZ-22). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-03. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-06 - Student quiz list contains no question data |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-06, SEC-QZ-02 |  |  |
| Use case | UC-QZ-03 (not verified) | SAD reference | Components: Quiz Engine (execution); API Layer (projection) ¦ API: GET /quizzes; POST /quizzes/:id/attempts |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Published quizzes: Z1 (open), Z3 (window already closed). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. As S1 open the Quizzes page. 2. Inspect the response of GET /api/quizzes in the browser network tab. |  |  |
| Expected result | Z1 is listed with title, number of questions, time limit, availability window and attempted status; Z3 is not listed. The response contains no question text, options, answers or explanations. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-07 - Attempt start rules: window and one attempt per Student |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-07 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution) ¦ API: POST /quizzes/:id/attempts |
| Test level | System (UI + API) | Test type | Functional – Negative / Boundary |
| Priority | High - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Quiz Z1 window 10:00–18:00; S1 has not attempted it. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. At 09:59 press Start Quiz. 2. At 10:00 press Start Quiz. 3. After finishing, press Start Quiz again. 4. At 18:01 log in as S2 and press Start Quiz. |  |  |
| Expected result | Step 1 refused: "not yet open". Step 2 allowed. Step 3 refused: "already attempted". Step 4 refused: "closed". Rev 1.1 clarification: Refusal codes (SAD s4.4): before window HTTP 403 QUIZ_NOT_OPEN "Quiz not yet open"; after window HTTP 403 QUIZ_CLOSED "Quiz closed"; second attempt HTTP 409 ALREADY_ATTEMPTED "Quiz already attempted" (code naming: OD-12). Behaviour at exactly the end instant: TOD-04. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-12, TOD-04. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-08 - Attempt start shows questions with timer and no answer key |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-08, SEC-QZ-02 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution); API Layer (projection) ¦ API: POST /quizzes/:id/attempts; GET /quizzes |
| Test level | Security (API / system) | Test type | Functional / Security |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Published open quiz Z1 with 10 questions. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S1 starts Z1. 2. Inspect the response of the start request in the network tab. |  |  |
| Expected result | Questions and options are shown with a countdown timer. The response contains no correct option and no explanation. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-09 - Answer selection, unanswered warning and submission |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-09 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution) ¦ API: PUT /attempts/:id/answers; POST /attempts/:id/submit |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is attempting Z1 (10 questions). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Select option B for question 1, then change it to C. 2. Leave question 2 unanswered. 3. Press Submit. 4. Confirm the warning. |  |  |
| Expected result | Only one option per question can be selected; the latest choice (C) is kept. A warning about unanswered questions is shown before submission. After confirmation the attempt is submitted with the recorded answers. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-10 - Auto-submit at time limit; late answer rejected |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-10, SEC-QZ-04 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution) ¦ API: PUT /attempts/:id/answers (410); POST /quizzes/:id/attempts; PUT /attempts/:id/answers |
| Test level | System (UI + API) | Test type | Functional – Boundary |
| Priority | High - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Quiz Z4 with 5 questions and a 5-minute limit. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S1 starts Z4 and answers 2 questions. 2. Wait until the time limit expires. 3. Send PUT /api/attempts/:id/answers for question 3 after expiry (Postman). |  |  |
| Expected result | Interim expected behavior: server rejects answers received at/after the effective deadline and does not alter submitted answers/results. Exact deadline rule, availability-window interaction and finalization trigger remain BLOCKED by TOD-04; do not pass/fail the full case until approved. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-04. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-11 - Grading correctness (6/10, 10/10, 0/10, 1/1) |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-11 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Grading Service; Quiz Engine (execution) ¦ API: POST /attempts/:id/submit |
| Test level | System (UI + API) | Test type | Functional – Positive / Boundary |
| Priority | High - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | 10-question quiz Z5, known answer key. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S1 answers 6 correctly, 3 incorrectly, 1 unanswered; submit. 2. S2 answers all 10 correctly; submit. 3. S3 submits with no answers. 4. Repeat with a 1-question quiz (answer correct). |  |  |
| Expected result | S1: score 6, 60.0 %. S2: score 10, 100.0 %. S3: score 0, 0.0 %. No negative marking; 1-question quiz gives 1/1 = 100.0 %. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-12 - Result details after submission |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-13 |  |  |
| Use case | UC-QZ-06 (not verified) | SAD reference | Components: Quiz Engine (execution) ¦ API: GET /attempts/:id/result |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has submitted Z5. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open the result page of the attempt. |  |  |
| Expected result | Score, percentage and, for every question, S1's answer, the correct answer, correct/incorrect status and the explanation (when present) are shown. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-13 - Submitted attempt is immutable |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-14, SEC-QZ-05 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution); Grading Service ¦ API: PUT /attempts/:id/answers; POST /attempts/:id/submit |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Student, Admin | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has submitted attempt A1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Press the browser Back button and try to change an answer and submit again. 2. Call PUT /api/attempts/A1/answers and POST /api/attempts/A1/submit again (Postman). |  |  |
| Expected result | Both attempts are rejected (HTTP 409 already submitted); the stored answers and score are unchanged. Rev 1.1 clarification: HTTP 409 ALREADY_SUBMITTED for both calls. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-14 - Student views own attempts |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-15 |  |  |
| Use case | UC-QZ-06 (not verified) | SAD reference | Components: Quiz Engine (execution) ¦ API: GET /attempts/mine |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has submitted 2 attempts on different quizzes. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open My Results. 2. Open the detailed result of one attempt. |  |  |
| Expected result | Both attempts are listed with quiz title, score, percentage and submission date; the detailed result opens. Only S1's own attempts are shown. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-15 - Faculty views quiz submissions |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-16 |  |  |
| Use case | UC-QZ-07 (not verified) | SAD reference | Components: Quiz Engine (execution) ¦ API: GET /quizzes/:id/submissions |
| Test level | System (UI + API) | Test type | Functional – Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns Z1 (2 submissions) and Z6 (no submissions). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. F1 opens Submissions for Z1. 2. F1 opens Submissions for Z6. |  |  |
| Expected result | Z1 lists each Student's name, score, percentage and submission time. Z6 shows "No submissions yet". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QZ-16 - Result and submission privacy; Faculty cannot attempt |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-17, SEC-QZ-03 |  |  |
| Use case | UC-QZ-01 to 07 | SAD reference | Components: API Layer (RBAC/ownership); Quiz Engine; Quiz Engine (execution) ¦ API: All /quizzes and /attempts endpoints; GET /attempts/:id/result; GET /quizzes/:id/submissions |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Faculty, Student, Admin | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Attempt A1 belongs to S1; quiz Z1 owned by F1; F2 and S2 exist. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S2 requests the result of A1 (change the id in the URL / API). 2. F2 requests the submissions of Z1. 3. F2 (Faculty) calls POST /api/quizzes/Z1/attempts. |  |  |
| Expected result | Steps 1 and 2 return "Access denied" (403) with no data. Step 3 is refused (403): only Students can attempt quizzes. Rev 1.1 clarification: Step 1 and 2: HTTP 403 ACCESS_DENIED. Step 3: HTTP 403 ACCESS_DENIED (role). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-17 - Unauthenticated and Student access to quiz management denied |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-17, SEC-QZ-01 |  |  |
| Use case | UC-QZ-01 to 07 | SAD reference | Components: API Layer (RBAC/ownership); Quiz Engine; API Layer ¦ API: All /quizzes and /attempts endpoints; /questions; /quizzes |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Student, Unauthenticated | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | No valid session / Student session. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Call GET /api/quizzes without a token. 2. As S1 call POST /api/quizzes and POST /api/quizzes/Z1/publish. |  |  |
| Expected result | Step 1: HTTP 401, authentication required. Step 2: HTTP 403 "Access denied"; no quiz is created or published. Rev 1.1 clarification: Unauthenticated: HTTP 401; Student on Faculty endpoints: HTTP 403 "Access denied". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-18 - Unavailable quiz, attempt or question handled without details |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-18 |  |  |
| Use case | UC-QZ-01 to 07 | SAD reference | Components: API Layer (central error handler); Quiz Engine; Question Bank Service ¦ API: 404 branches of /quizzes, /attempts, /questions |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | A quiz, question and attempt that have been deleted/never existed. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open the URL of a deleted quiz as S1. 2. Open the URL of a non-existent attempt. 3. F1 edits a question deleted in another session. |  |  |
| Expected result | In each case the system says the item is unavailable (HTTP 404) and shows none of its details. Rev 1.1 clarification: HTTP 404 NOT_FOUND with messages "Quiz unavailable" / "Question unavailable" / "Attempt unavailable"; no details of the item. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QZ-19 - Publish after the availability end has passed |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-04, REQ-QZ-02 |  |  |
| Use case | UC-QZ-01, UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring); Question Bank Service ¦ API: POST /quizzes/:id/publish; POST, PUT /quizzes |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Draft quiz Z7 owned by F1 whose availableUntil is in the past (create with a future window, then advance the server test clock). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/quizzes/Z7/publish. 2. GET the quiz list as S1. |  |  |
| Expected result | Step 1: HTTP 400 VALIDATION_ERROR (availability end already passed); Z7 remains Draft; no question copies stored. Step 2: Z7 not listed. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Injectable server clock.. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-20 - Publish or create with a question removed from the bank |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-18, REQ-QZ-04 |  |  |
| Use case | UC-QZ-01 (alternate flow A2) | SAD reference | Components: API Layer (central error handler); Quiz Engine; Question Bank Service ¦ API: 404 branches of /quizzes, /attempts, /questions; POST /quizzes/:id/publish |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns bank questions Q10 and Q11; Draft quiz Z8 contains both. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. F1 removes Q11 from the bank. 2. POST /api/quizzes/Z8/publish. 3. POST /api/quizzes with questionIds containing Q11. |  |  |
| Expected result | Step 2: publication refused with an "unavailable" response (HTTP 404 expected, REQ-QZ-18; the SAD lists only "quiz unavailable" for publish, TOD-11); Z8 stays Draft; no partial copy stored. Step 3: HTTP 404 (question unavailable); no quiz created. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-11. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-21 - Availability window boundary |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-02 |  |  |
| Use case | UC-QZ-01 | SAD reference | Components: Quiz Engine (authoring) ¦ API: POST, PUT /quizzes |
| Test level | Integration (API) | Test type | Functional - Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 is logged in; bank has at least 5 questions. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Create a quiz with availableUntil exactly 1 minute after availableFrom. 2. Create a quiz with availableUntil equal to availableFrom. 3. Create a quiz with availableUntil 1 minute before availableFrom. |  |  |
| Expected result | Step 1: HTTP 201 Draft. Steps 2-3: HTTP 400 VALIDATION_ERROR (end must be later than start); no quiz created. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-22 - Editing or deleting a Published quiz that has no attempts |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-05 |  |  |
| Use case | UC-QZ-02 | SAD reference | Components: Quiz Engine (authoring) ¦ API: PUT, DELETE /quizzes/:id |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1) | Readiness | Blocked - expected result not agreed |
| Preconditions | F1 owns Published quiz Z9 with no attempts. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. PUT /api/quizzes/Z9 with a new title. 2. DELETE /api/quizzes/Z9. |  |  |
| Expected result | PROPOSED expected behavior (TOD-03; pending team approval): because a Published quiz is immutable, PUT and DELETE both return HTTP 409 with the agreed error code/message, even when no attempt exists. Keep BLOCKED until SRS/SAD approve this rule and all test-card expectations are aligned. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-03. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-23 - Answer-save validation |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-09 |  |  |
| Use case | UC-QZ-04 | SAD reference | Components: Quiz Engine (execution) ¦ API: PUT /attempts/:id/answers; POST /attempts/:id/submit |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has an in-progress attempt on a 10-question quiz. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. PUT /api/attempts/<id>/answers with position 0, then 11, then -1. 2. With selectedOption "E", then "". 3. With position or selectedOption missing. 4. With position 10 and selectedOption "D". |  |  |
| Expected result | Steps 1-3: HTTP 400 VALIDATION_ERROR; saved answers unchanged. Step 4: HTTP 200; the answer for question 10 is D. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-24 - Attempt ownership and existence on attempt endpoints |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-17, REQ-QZ-18, SEC-QZ-03 |  |  |
| Use case | UC-QZ-04 | SAD reference | Components: API Layer (RBAC/ownership); Quiz Engine; API Layer (central error handler) ¦ API: All /quizzes and /attempts endpoints; 404 branches of /quizzes, /attempts, /questions; GET /attempts/:id/result |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Student (S1, S2) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Attempt A1 belongs to S1 (in progress). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. As S2, PUT /api/attempts/A1/answers. 2. As S2, POST /api/attempts/A1/submit. 3. As S1, PUT answers for a well-formed attempt id that does not exist. 4. As S1, PUT answers for a malformed id. |  |  |
| Expected result | Steps 1-2: HTTP 403 ACCESS_DENIED; A1 unchanged. Step 3: HTTP 404 "Attempt unavailable". Step 4: HTTP 400 or 404; never HTTP 500. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-25 - Auto-submission when the Student stops interacting |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-10, SEC-QZ-04 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution) ¦ API: PUT /attempts/:id/answers (410); POST /quizzes/:id/attempts; PUT /attempts/:id/answers |
| Test level | System (UI + API) | Test type | Functional - Boundary |
| Priority | High - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Student (S1), Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Quiz Z4 (5 questions, 5-minute limit) is open. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. S1 starts Z4, saves 2 answers and closes the browser. 2. Wait until the deadline plus 10 seconds. 3. F1 opens the submissions of Z4. 4. S1 logs in and opens My Results. 5. S1 tries to start Z4 again. |  |  |
| Expected result | Interim expected behavior: the first server read after the effective deadline observes one finalized submission, grades only saved answers, and prevents a second attempt. Exact deadline and finalization mechanism remain BLOCKED by TOD-04 until approved. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-04. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-26 - Grading failure: pending result and retry |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-11, REQ-QZ-14 |  |  |
| Use case | UC-QZ-05 (alternate flow A2) | SAD reference | Components: Grading Service; Quiz Engine (execution) ¦ API: POST /attempts/:id/submit; PUT /attempts/:id/answers |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Blocked - expected result not agreed |
| Preconditions | Grading Service can be made to fail in the test environment (fault injection). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Start an attempt, answer 3 questions, enable the grading fault. 2. POST /api/attempts/<id>/submit. 3. Disable the fault; wait for the retry. 4. GET /api/attempts/<id>/result. |  |  |
| Expected result | PROPOSED contract (OD-08; pending team approval): submission is durably retained; submit response is HTTP 202 with {attemptId, status:"PENDING"}; after retry succeeds, result endpoint returns status COMPLETED with server-calculated score/percentage. Keep BLOCKED until SAD §4.3–4.5 and SRS/API contract are approved. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-27 - Result of an in-progress attempt exposes no answer key |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-QZ-02, REQ-QZ-13 |  |  |
| Use case | UC-QZ-06 (not verified) | SAD reference | Components: API Layer (projection); Quiz Engine (execution) ¦ API: GET /quizzes; POST /quizzes/:id/attempts; GET /attempts/:id/result |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has an in-progress attempt A1 on Z1. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/attempts/A1/result before submitting. 2. Scan the response body for correctOption, explanation and correct flags. |  |  |
| Expected result | The request is refused, or any response contains no correct option, explanation or correctness flag. The refusal status is not specified in SAD s4.3 (record it). HTTP 200 containing the key is a Fail. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-28 - Quiz owner cannot read a Student's attempt result |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-17, SEC-QZ-03 |  |  |
| Use case | UC-QZ-06, UC-QZ-07 (not verified) | SAD reference | Components: API Layer (RBAC/ownership); Quiz Engine; Quiz Engine (execution) ¦ API: All /quizzes and /attempts endpoints; GET /attempts/:id/result; GET /quizzes/:id/submissions |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Faculty (F1), Admin (A1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Attempt A1 (S1) on quiz Z1 owned by F1 is submitted. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. As F1, GET /api/attempts/A1/result. 2. As A1 (Admin), GET /api/attempts/A1/result. |  |  |
| Expected result | Both: HTTP 403 ACCESS_DENIED; no result data. F1 may see the score only through GET /api/quizzes/Z1/submissions (REQ-QZ-16). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-29 - Deadline when the time limit extends beyond the availability end |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-10, SEC-QZ-04 |  |  |
| Use case | UC-QZ-04 | SAD reference | Components: Quiz Engine (execution) ¦ API: PUT /attempts/:id/answers (410); POST /quizzes/:id/attempts; PUT /attempts/:id/answers |
| Test level | Integration (API) | Test type | Functional - Boundary |
| Priority | Medium - Boundary values defined in the specification are a common defect location. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Blocked - expected result not agreed |
| Preconditions | Quiz Z10: time limit 30 minutes, window ends at 18:00. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. S1 starts Z10 at 17:50. 2. Record the deadline returned. 3. Save an answer at 17:59 and at 18:05. |  |  |
| Expected result | BLOCKED (TOD-04): it is not specified whether the deadline is start + time limit (18:20) or the window end (18:00). The expected deadline and the outcome of the 18:05 answer must be confirmed against SRS REQ-QZ-07/REQ-QZ-10. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-04. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-30 - Concurrent start requests allow exactly one attempt |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-07, SEC-QZ-05 |  |  |
| Use case | UC-QZ-04 | SAD reference | Components: Quiz Engine (execution); Grading Service ¦ API: POST /quizzes/:id/attempts; POST /attempts/:id/submit |
| Test level | Integration (API) | Test type | Functional - Concurrency |
| Priority | High - Race conditions can break one-attempt/one-membership/immutability rules. | Assigned to | Vedh (M4) |
| Required role | Student (20 generated) | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Open quiz Z1; 20 generated Students with no attempt. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. For each Student, send two simultaneous POST /api/quizzes/Z1/attempts. 2. Count responses and Attempt records per Student. |  |  |
| Expected result | For every Student: exactly one HTTP 201 and one HTTP 409 ALREADY_ATTEMPTED; exactly one Attempt record exists. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Script able to send parallel requests (Supertest/JMeter).. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-31 - Concurrent submit requests are graded once |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-14, REQ-QZ-11, SEC-QZ-05 |  |  |
| Use case | UC-QZ-05 | SAD reference | Components: Quiz Engine (execution); Grading Service ¦ API: PUT /attempts/:id/answers; POST /attempts/:id/submit |
| Test level | Integration (API) | Test type | Functional - Concurrency |
| Priority | High - Race conditions can break one-attempt/one-membership/immutability rules. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | S1 has an in-progress attempt with 5 saved answers. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Send two simultaneous POST /api/attempts/<id>/submit. 2. GET the result twice. |  |  |
| Expected result | One HTTP 200 and one HTTP 409 ALREADY_SUBMITTED; a single stored score; both result reads identical. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Script able to send parallel requests.. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QZ-32 - Countdown follows the server deadline |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QZ-08, SEC-QZ-04 |  |  |
| Use case | UC-QZ-04 | SAD reference | Components: Quiz Engine (execution); API Layer (projection) ¦ API: POST /quizzes/:id/attempts; PUT /attempts/:id/answers |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Quiz Z4 open. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. S1 starts Z4; note the deadline in the start response. 2. After 1 minute reload the attempt page; then open the attempt in a second browser. |  |  |
| Expected result | The countdown continues from the original deadline (not restarted) in both views; one-question-per-view navigation and answered/unanswered indicators are shown (SAD s4.5). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.8 Quiz security

| TC-QS-01 - Server clock governs window and deadline |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-QZ-04, REQ-QZ-07 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution) ¦ API: POST /quizzes/:id/attempts; PUT /attempts/:id/answers |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Public / any | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Quiz Z1 window 10:00–18:00. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Set the device clock back to 09:00 and start Z1 at real time 18:30. 2. During an attempt, set the device clock back by 30 minutes and continue answering past the real deadline. |  |  |
| Expected result | The server clock decides: start is refused ("closed"); answers received after the real deadline are rejected and the attempt is auto-submitted. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QS-02 - Client-supplied score ignored |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-QZ-05 |  |  |
| Use case | - | SAD reference | Components: Quiz Engine (execution); Grading Service ¦ API: POST /attempts/:id/submit |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is attempting Z1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Intercept POST /api/attempts/:id/submit and add the field "score": 100 and "isCorrect": true for every question. 2. Forward the request. |  |  |
| Expected result | The extra fields are ignored; the stored score is computed by the server from the answers. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QS-03 - NoSQL-operator and script payloads in search and question text |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-QZ-01, REQ-QB-02 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: API Layer; Question Bank Service; Quiz Engine (authoring) ¦ API: /questions; /quizzes; POST, PUT /questions |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 logged in. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Search the question bank with query {"$gt": ""} / q[$ne]=x. 2. Add a question whose text is <script>alert(1)</script>. 3. View that question in the bank and in a quiz. |  |  |
| Expected result | Step 1: treated as plain text or rejected; no unrelated data is returned. Steps 2–3: the text is shown as plain text; the script does not run. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QS-04 - Expired or logged-out session refused on quiz endpoints |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-QZ-03, SEC-ACC-04 |  |  |
| Use case | - | SAD reference | Components: Quiz Engine (execution); API Layer; Auth & Session Service ¦ API: GET /attempts/:id/result; GET /quizzes/:id/submissions; POST /auth/logout |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Alifiya (M2) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 logged in; session idle for 31 minutes. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. After 31 minutes of inactivity press Submit on an open attempt page / call GET /api/attempts/mine. 2. Log out, press Back and request a result. |  |  |
| Expected result | Both requests are refused (401) and the user must log in again; no result data is shown. Rev 1.1 clarification: HTTP 401 NOT_AUTHENTICATED; idle message "Session expired. Please log in again." |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Server test clock that can be advanced (s6.5). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-QS-05 - Malformed identifiers and operator payloads on quiz and attempt endpoints |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-QUAL-03, SEC-QZ-01, SEC-QZ-05 |  |  |
| Use case | - | SAD reference | Components: API Layer; Question Bank Service; Quiz Engine (authoring) ¦ API: /questions; /quizzes; POST /attempts/:id/submit |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | Medium - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Jagadeesh (M1) |
| Required role | Student (S1), Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Quiz Z1 and attempt A1 exist. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/quizzes/not-an-id/submissions as F1. 2. GET /api/attempts/%7B%22%24ne%22%3Anull%7D/result as S1. 3. PUT /api/attempts/A1/answers with {position:{"$gt":0}, selectedOption:{"$ne":""}}. |  |  |
| Expected result | Each request: HTTP 400 or 404; never HTTP 200 or 500; no data returned; no stack trace; server remains available. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-QS-06 - Answer-key scan across all Student-facing responses |  |  |  |
| --- | --- | --- | --- |
| Requirements | SEC-QZ-02 |  |  |
| Use case | UC-QZ-04 | SAD reference | Components: API Layer (projection); Quiz Engine (execution) ¦ API: GET /quizzes; POST /quizzes/:id/attempts |
| Test level | Security (API) | Test type | Security - Inspection |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Vedh (M4) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Open quiz Z1; S1 has not attempted it. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Capture the responses of: quiz list, attempt start, answer save, and a result request before submission. 2. Run an automated scan for correctOption, explanation, isCorrect and correct. 3. Submit; capture the submit response. |  |  |
| Expected result | Steps 1-2: none of the fields in any pre-submission response. Step 3: the fields appear only in S1's own submit/result response. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.9 Quiz performance

| TC-QP-01 - Grading within 2 s for 100 simultaneous submissions |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-04, REQ-QZ-12 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Grading Service ¦ API: POST /attempts/:id/submit |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | High - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Quiz with 50 questions; 100 test Students with started attempts (JMeter). |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. All 100 virtual users submit within the same 5-second window. 2. Record the time from submit to result for each. |  |  |
| Expected result | Every result is returned within 2 seconds; no submission is lost; scores are correct for all 100. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QP-02 - Question-bank search within 2 s (1,000 questions) |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-05, REQ-QB-04 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; Data Access Layer; API Layer ¦ API: GET /questions |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Alifiya (M2) |
| Required role | Public / any | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Bank with 1,000 questions. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Search by keyword, then by topic + difficulty filters (10 runs each). 2. Record response times. |  |  |
| Expected result | Each search returns within 2 seconds. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QP-03 - Quiz questions displayed within 3 s |  |  |  |
| --- | --- | --- | --- |
| Requirements | NFR-PERF-06, REQ-QZ-08 |  |  |
| Use case | UC-QZ-04, UC-QZ-05 | SAD reference | Components: Quiz Engine (execution); API Layer (projection) ¦ API: POST /quizzes/:id/attempts |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Vedh (M4) |
| Required role | Student | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Quiz with 50 questions. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. S1 presses Start Quiz (10 runs). 2. Measure time until the questions are displayed. |  |  |
| Expected result | Questions are displayed within 3 seconds in every run. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-10. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-QP-04 - New question visible within 3 s |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-QB-03 |  |  |
| Use case | UC-QB-01 to 04 (pairing not verified) | SAD reference | Components: Question Bank Service; API Layer ¦ API: POST /questions |
| Test level | Performance (JMeter / timing) | Test type | Performance (NFR) |
| Priority | Medium - Verifies a measurable NFR threshold; failure is an NFR breach. | Assigned to | Alifiya (M2) |
| Required role | Public / any | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | Bank with 1,000 questions. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Add a question and measure the time until it appears in the bank list. |  |  |
| Expected result | The new question is visible within 3 seconds. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Tooling/environment per s6 (JMeter, load generator, devices, backup or TLS host as applicable). All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

## A.10 Performance Analytics

| TC-PA-01 - View completed attempts |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-01 |  |  |
| Use case | UC-PA-01 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/personal |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Student S1 is logged in and has completed two quizzes. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open View Performance. 2. Retrieve completed quiz attempts. 3. Inspect the displayed attempt records. |  |  |
| Expected result | Each completed attempt displays quiz title, score, percentage and submission date. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-PA-02 - Personal performance calculated; empty state |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-02 |  |  |
| Use case | UC-PA-01 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/personal |
| Test level | System (UI + API) | Test type | Functional – Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Student S1 has completed quizzes with known scores. Student S3 has no completed quiz attempts. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Open View Performance. 3. Compare displayed performance with the stored completed attempts. 4. Log in as S3 and open View Performance. |  |  |
| Expected result | S1's performance is correctly calculated and displayed. S3 receives "No performance data available." |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-05. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-PA-03 - Topic-wise analysis; empty state |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-03 |  |  |
| Use case | UC-PA-03 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/topics |
| Test level | System (UI + API) | Test type | Functional – Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Blocked - expected result not agreed |
| Preconditions | S1 has completed quizzes containing questions from multiple topics. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Open Topic-wise Analysis. 3. Inspect the topic groups. 4. Repeat using a Student with no completed quiz data. |  |  |
| Expected result | PROPOSED expected behavior (OD-03; pending team approval): show an empty state when no completed attempts exist; otherwise group attempts by the immutable topic stored in each published quiz-question snapshot. Topic values must remain available even if the source bank question is edited/deleted. Keep BLOCKED until SRS/SAD are amended and approved. |  |  |
| Pass / fail criteria | Empty-state step (4) may be executed now; the grouping steps are Blocked until OD-03 is decided. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-03. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-PA-04 - Faculty views class performance for own quiz |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-04 |  |  |
| Use case | UC-PA-02 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/class/:quizId |
| Test level | System (UI + API) | Test type | Functional – Positive / Negative |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Faculty F1 owns quiz Z1. Students S1 and S2 have submitted attempts for Z1. Faculty F2 owns another quiz. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as F1. 2. Open Class Performance for Z1. 3. Inspect the submitted Student attempts. 4. Attempt to access performance for a quiz owned by F2. |  |  |
| Expected result | F1 can view performance for Students who submitted Z1. Access to F2's quiz performance is denied. Rev 1.1 clarification: Quiz selection through the UI depends on a list-own-quizzes contract that is not defined (OD-08); execute through GET /api/performance/class/:quizId. Denial: HTTP 403 ACCESS_DENIED. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-PA-05 - Class performance record content; empty state |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-05 |  |  |
| Use case | UC-PA-02 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/class/:quizId |
| Test level | System (UI + API) | Test type | Functional – Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Faculty, Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns Z1 and multiple Students have submitted attempts. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as F1. 2. Open Class Performance for Z1. 3. Inspect each Student record. 4. Repeat using a quiz with no submitted attempts. |  |  |
| Expected result | Each Student record contains Student name, score, percentage and submission information. A quiz with no submissions displays "No class performance data available." Rev 1.1 clarification: Empty state message per STP v1.0: "No class performance data available." |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-PA-06 - Non-owner Faculty denied class performance |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-06, REQ-PA-04 |  |  |
| Use case | UC-PA-02 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/class/:quizId |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Pushkar (M3) |
| Required role | Faculty | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns Z1. F2 is not the owner of Z1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as F2. 2. Request class performance for Z1 through the UI. 3. Call /performance/class/Z1 through Postman. |  |  |
| Expected result | Both requests are rejected with HTTP 403 and "Access denied". No performance information is exposed. Rev 1.1 clarification: Both requests: HTTP 403 ACCESS_DENIED "Access denied" (path GET /api/performance/class/:quizId). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-PA-07 - Personal performance limited to the authenticated Student |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-01, REQ-ACC-10 |  |  |
| Use case | UC-PA-01 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership); API Layer ¦ API: GET /performance/personal; All protected endpoints |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Pushkar (M3) |
| Required role | Student (S1), Faculty (F1), Admin (A1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 and S2 each have completed attempts. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/performance/personal as S1. 2. As F1. 3. As A1. 4. Without a token. |  |  |
| Expected result | Step 1: HTTP 200; only S1's attempts (none of S2's). Steps 2-3: HTTP 403 ACCESS_DENIED. Step 4: HTTP 401. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-PA-08 - Displayed values equal stored attempts |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-02 |  |  |
| Use case | UC-PA-01 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/personal |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Pushkar (M3) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 has three completed attempts: 6/10, 3/5 and 1/1 (stored percentages 60.0, 60.0, 100.0). |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Query the stored attempts directly (database) and compute percentages independently. 2. GET /api/performance/personal and open View Performance. 3. Compare each attempt's score, percentage and any aggregate value shown. |  |  |
| Expected result | Each attempt's score and percentage equals the stored/recomputed value (one decimal place, as graded). Any aggregate (for example an average) equals the independent calculation. The aggregate definition is not specified (TOD-05); record the formula observed. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: TOD-05. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-PA-09 - Topic-wise grouping with known topic data |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-03 |  |  |
| Use case | UC-PA-03 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/topics |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Pushkar (M3) |
| Required role | Student (S1) | Readiness | Blocked - expected result not agreed |
| Preconditions | S1 has attempts on quizzes whose questions span three topics. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open Topic-wise Analysis. 2. Compare each topic's attempts and averagePercentage with an independent calculation. |  |  |
| Expected result | PROPOSED expected behavior (OD-03; pending team approval): for seeded attempts across known snapshot topics, each attempt belongs to the topic captured when the quiz was published; per-topic counts and averages equal an independent calculation. Keep BLOCKED until topic persistence and aggregation source are approved. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-03. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-PA-10 - Class performance equals quiz submissions view |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-05, REQ-QZ-16 |  |  |
| Use case | UC-PA-02 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership); Quiz Engine (execution) ¦ API: GET /performance/class/:quizId; GET /quizzes/:id/submissions |
| Test level | Integration (API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns Z1 with submissions from S1 and S2. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/performance/class/Z1. 2. GET /api/quizzes/Z1/submissions. 3. Compare the two payloads. |  |  |
| Expected result | Both return the same set of {studentName, score, percentage, submittedAt} records (shared data, SAD interface C). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-PA-11 - Class-performance request validation |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-06, REQ-QZ-18 |  |  |
| Use case | UC-PA-02 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership); API Layer (central error handler) ¦ API: GET /performance/class/:quizId; 404 branches of /quizzes, /attempts, /questions |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | Medium - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Pushkar (M3) |
| Required role | Student (S1), Faculty (F1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | F1 owns Z1. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/performance/class/Z1 without a token. 2. As S1. 3. As F1 for a well-formed quiz id that does not exist. 4. As F1 for a malformed id. |  |  |
| Expected result | Step 1: HTTP 401. Step 2: HTTP 403 ACCESS_DENIED. Step 3: HTTP 404 "Quiz unavailable" without details. Step 4: HTTP 400 or 404; never 500. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-PA-12 - Faculty selects an own quiz for class performance |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-04 |  |  |
| Use case | UC-PA-02 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership) ¦ API: GET /performance/class/:quizId |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Faculty (F1) | Readiness | Blocked - expected result not agreed |
| Preconditions | F1 owns Z1 and Z6. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open Class Performance. 2. Choose Z1 from F1's quizzes. |  |  |
| Expected result | BLOCKED (OD-08): no API contract exists for listing or reading a Faculty user's own quizzes (UC-PA-02, UI-16). Execute REQ-PA-04 through the API (TC-PA-04) until the contract is defined. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-PA-13 - New submission appears in personal performance |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-PA-01, REQ-PA-02, REQ-QZ-15 |  |  |
| Use case | UC-PA-01 | SAD reference | Components: Performance Analytics Service; API Layer (RBAC/ownership); Quiz Engine (execution) ¦ API: GET /performance/personal; GET /attempts/mine |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Student (S3) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S3 has no completed attempts; quiz Z5 (10 questions, known key) is open. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open View Performance as S3. 2. Complete and submit Z5 (answer 7 correctly). 3. Reload View Performance and My Results. |  |  |
| Expected result | Step 1: "No performance data available." Step 3: exactly one attempt, score 7, percentage 70.0, identical in both views. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.11 Collaboration

| TC-COL-01 - Create study group |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-01 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Student S1 is authenticated. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Open Study Groups. 2. Select Create Group. 3. Enter valid group name and description. 4. Submit. |  |  |
| Expected result | Study group is created successfully and S1 is recorded as a member. The group appears in S1's groups. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-COL-02 - Join study group |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-02 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups/:id/join |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Group G1 exists and S1 is not a member. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Open Study Groups. 3. Select G1. 4. Select Join. |  |  |
| Expected result | S1 is successfully added to G1. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-COL-03 - Duplicate membership prevented |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-03 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups/:id/join |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | High - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is already a member of G1. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Attempt to join G1 again. 3. Repeat through the API. |  |  |
| Expected result | Duplicate membership is prevented. The system informs the Student that membership already exists. Only one membership record exists. Rev 1.1 clarification: API response HTTP 409 ALREADY_MEMBER. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-COL-04 - View own study groups |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-04 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: GET /groups |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Student | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 belongs to G1 and G2. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as S1. 2. Open Study Groups. 3. View My Groups. |  |  |
| Expected result | G1 and G2 are displayed as groups belonging to S1. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0. |

| TC-COL-05 - Admin moderates content |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-05 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: DELETE /collaboration/content/:id |
| Test level | System (UI + API) | Test type | Functional – Positive |
| Priority | High - Core use-case flow or integrity control; failure blocks the use case. | Assigned to | Pushkar (M3) |
| Required role | Admin | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Admin A1 is authenticated and collaborative content C1 exists. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Log in as A1. 2. Open moderation. 3. Select C1. 4. Select a valid moderation action. 5. Confirm. |  |  |
| Expected result | The moderation action succeeds and the updated content state is stored. Rev 1.1 clarification: The only moderation action in the SAD contract is DELETE /api/collaboration/content/:id (HTTP 204); other actions are unspecified (OD-13) and are not tested. Content listing for moderation is undefined (OD-08). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08, OD-13. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-COL-06 - Non-Admin denied moderation |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-06 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: DELETE /collaboration/content/:id |
| Test level | Security (API / system) | Test type | Security – Negative |
| Priority | High - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Pushkar (M3) |
| Required role | Faculty, Student, Admin | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 or F1 is authenticated but is not an Admin. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Attempt to access moderation through the UI. 2. Call the moderation endpoint directly. 3. Attempt a moderation operation. |  |  |
| Expected result | Requests are rejected with HTTP 403 and "Access denied". Collaborative content remains unchanged. Rev 1.1 clarification: Add the unauthenticated case (HTTP 401). Non-Admin: HTTP 403 ACCESS_DENIED "Access denied". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-COL-07 - Unavailable group/content reported without details |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-07 |  |  |
| Use case | UC-COL-01, UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups/:id/join; DELETE /collaboration/content/:id |
| Test level | System (UI + API) | Test type | Functional – Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Public / any | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | G3 or C2 has been removed or is unavailable. |  |  |
| Test data | As stated in the preconditions and steps (v1.0 column "Test Steps and Test Data"); fixtures per s6.4. |  |  |
| Steps | 1. Request the unavailable group/content through the UI. 2. Repeat through the API. |  |  |
| Expected result | The system reports that the requested item is unavailable and does not expose its details. Team-Level Quality Test Cases Rev 1.1 clarification: HTTP 404 with messages "Group unavailable" / "Content unavailable". |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: Retained from STP v1.0 (amended). |

| TC-COL-08 - Group creation requires a name |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-01 |  |  |
| Use case | UC-COL-01 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Student (S1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/groups with name "" ; then with name omitted; then with only a description. 2. POST /api/groups with a valid name and no description. |  |  |
| Expected result | Step 1: HTTP 400 VALIDATION_ERROR naming the name field; no group created. Step 2: HTTP 201 {id, name, description, createdBy}; description is optional. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-COL-09 - Group field length limits |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-01 |  |  |
| Use case | UC-COL-01 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups |
| Test level | Integration (API) | Test type | Functional - Boundary |
| Priority | Low - Boundary values defined in the specification are a common defect location. | Assigned to | Pushkar (M3) |
| Required role | Student (S1) | Readiness | Blocked - expected result not agreed |
| Preconditions | S1 is logged in. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Create groups with names and descriptions of increasing length up to a large size. |  |  |
| Expected result | BLOCKED (OD-13): test exact minimum/maximum and one-character-over values only after the group field lengths are confirmed against SRS Appendix B and the SAD schema. Do not infer field limits from UI placeholders. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-13. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-COL-10 - Only Students can create and join groups |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-01, REQ-COL-02 |  |  |
| Use case | UC-COL-01 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups; POST /groups/:id/join |
| Test level | Security (API) | Test type | Security - Negative |
| Priority | Medium - Protects a security requirement; a defect exposes data or privileges. | Assigned to | Pushkar (M3) |
| Required role | Faculty (F1), Admin (A1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Group G1 exists. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. POST /api/groups as F1 and as A1. 2. POST /api/groups/G1/join as F1. 3. Repeat step 1 without a token. |  |  |
| Expected result | Steps 1-2: HTTP 403 ACCESS_DENIED; no group or membership created. Step 3: HTTP 401. |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-COL-11 - Concurrent duplicate join |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-03 |  |  |
| Use case | UC-COL-01 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: POST /groups/:id/join |
| Test level | Integration (API) | Test type | Functional - Concurrency |
| Priority | High - Race conditions can break one-attempt/one-membership/immutability rules. | Assigned to | Pushkar (M3) |
| Required role | Student (S2) | Readiness | Environment-dependent (load/tooling/devices/timing) |
| Preconditions | S2 is not a member of G1. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Send two simultaneous POST /api/groups/G1/join as S2. 2. Count GroupMember records for S2 and G1. |  |  |
| Expected result | One HTTP 201 and one HTTP 409 ALREADY_MEMBER; exactly one membership record. |  |  |
| Pass / fail criteria | Pass only when every stated threshold/condition is met in the recorded run with attached evidence; thresholds not met = Fail; not run = Not executed. |  |  |
| Dependencies | Script able to send parallel requests.. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-COL-12 - My Groups lists only own groups; empty list |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-04 |  |  |
| Use case | UC-COL-01 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: GET /groups |
| Test level | Integration (API) | Test type | Functional - Positive / Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Student (S1, S3) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | S1 belongs to G1 and G2; S2 alone belongs to G4; S3 belongs to no group. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. GET /api/groups as S1. 2. GET /api/groups as S3. |  |  |
| Expected result | Step 1: G1 and G2 only (G4 absent). Step 2: HTTP 200 with an empty list; the UI shows an empty state without an error (wording unspecified). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-COL-13 - Moderation: list content and available actions |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-05 |  |  |
| Use case | UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: DELETE /collaboration/content/:id |
| Test level | System (UI + API) | Test type | Functional - Positive |
| Priority | Medium - Verifies the stated functional requirement under normal conditions. | Assigned to | Pushkar (M3) |
| Required role | Admin (A1) | Readiness | Blocked - expected result not agreed |
| Preconditions | Collaborative content C1 exists. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. Open the moderation screen. 2. List the collaborative content. 3. Inspect the available actions. |  |  |
| Expected result | PROPOSED contract (OD-08/OD-13; pending team approval): Admin moderation queue returns content ID/type/author/createdAt/status and only actions valid for that status; each action enforces Admin authorization and returns the agreed updated status. Keep BLOCKED until API schema and action set are approved. |  |  |
| Pass / fail criteria | Cannot pass or fail until the linked decision is recorded (Blocked). When the decision is approved, update the expected result and re-baseline. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. Open decisions: OD-08, OD-13. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

| TC-COL-14 - Moderating content that is already removed |  |  |  |
| --- | --- | --- | --- |
| Requirements | REQ-COL-05, REQ-COL-07 |  |  |
| Use case | UC-COL-02 | SAD reference | Components: Study Group & Collaboration Service; API Layer ¦ API: DELETE /collaboration/content/:id; POST /groups/:id/join |
| Test level | Integration (API) | Test type | Functional - Negative |
| Priority | Medium - Verifies rejection behaviour and error messages specified for invalid use. | Assigned to | Pushkar (M3) |
| Required role | Admin (A1) | Readiness | Ready - executable once a build is deployed (build status unverified) |
| Preconditions | Collaborative content C1 exists. |  |  |
| Test data | As stated in the preconditions and steps; fixtures per s6.4. |  |  |
| Steps | 1. DELETE /api/collaboration/content/C1 as A1. 2. Repeat the request. 3. Check the server log. |  |  |
| Expected result | Step 1: HTTP 204. Step 2: HTTP 404 "Content unavailable" with no details. Step 3: one moderation entry for step 1 (SAD s4.4). |  |  |
| Pass / fail criteria | Pass when every expected-result statement is observed exactly (including status code and message where stated); any difference = Fail; unmet precondition = Blocked. |  |  |
| Dependencies | Deployed build and fixtures only. All tests: build identified by commit SHA; test accounts per s6.4. |  |  |
| Execution status | Not executed | Evidence | None (not executed). Origin: New in Rev 1.1. |

## A.12 Unit-test candidates (Jest)

Function names are candidates (OD-10). Status: specified, not written.

| ID | Unit | Cases to cover | Requirements | Owner | Readiness | Origin |
| --- | --- | --- | --- | --- | --- | --- |
| UT-ACC-01 | validateRegistration(input) | Empty fields; invalid email; duplicate email (case-insensitive); password of 7 and 8 characters; missing uppercase/lowercase/digit. | REQ-ACC-02, REQ-ACC-03 | Jagadeesh | Ready | Retained from STP v1.0 |
| UT-ACC-02 | authenticateUser(email, password) | Valid credentials; wrong password; unknown email; both failures return the identical "Invalid email or password". | REQ-ACC-04, REQ-ACC-05 | Jagadeesh | Ready | Retained from STP v1.0 |
| UT-ACC-03 | isAccountLocked(user, now) | 4 failures; 5th failure; just before 15 minutes; after 15 minutes; counter reset after successful login. | REQ-ACC-06 | Jagadeesh | Ready | Retained from STP v1.0 |
| UT-ACC-04 | isSessionValid(session, now) | Active session; idle just under 30 minutes; idle over 30 minutes; logged-out session. | REQ-ACC-07 | Jagadeesh | Ready | Retained from STP v1.0 |
| UT-ACC-05 | isRegistrationRoleAllowed(role) | Student and Faculty accepted; Admin, empty, undefined and unknown values rejected. | REQ-ACC-01, BR-08 | Jagadeesh | Ready | New in Rev 1.1 |
| UT-ACC-06 | sanitizeInput(body) | Keys beginning with $ or containing . are removed or rejected; plain strings unchanged. | SEC-ACC-01, NFR-QUAL-03, DC-07 | Jagadeesh | Ready | New in Rev 1.1 |
| UT-COL-01 | validateGroup(input) | Required group information present/missing | REQ-COL-01 | Pushkar | Ready | Retained from STP v1.0 |
| UT-COL-02 | isAlreadyMember(groupId, userId) | Existing member, new member | REQ-COL-03 | Pushkar | Ready | Retained from STP v1.0 |
| UT-COL-03 | canModerateContent(user) | Admin allowed; Student/Faculty denied | REQ-COL-05, REQ-COL-06 | Pushkar | Ready | Retained from STP v1.0 |
| UT-COL-04 | canJoinOrCreateGroup(user) | Student allowed; Faculty and Admin denied. | REQ-COL-01, REQ-COL-02 | Pushkar | Ready | New in Rev 1.1 |
| UT-MAT-01 | validateMaterial(input) | Title 100/101; description 500/501; missing fields; PDF/DOCX/PPTX/PNG; TXT; 25 MB and just above 25 MB. | REQ-MAT-01, REQ-MAT-02 | Vedh | Ready | Retained from STP v1.0 |
| UT-MAT-02 | canAccessMaterial(user, material, grant) | Owner; granted user; no grant; revoked grant; removed material. | REQ-MAT-04, SEC-MAT-01 | Vedh | Ready | Retained from STP v1.0 |
| UT-MAT-03 | canManageMaterial(user, material) | Owner allowed; granted non-owner and unrelated user denied for share, update, remove and revoke. | REQ-MAT-05, REQ-MAT-07, REQ-MAT-08, REQ-MAT-09, SEC-MAT-02, SEC-MAT-03 | Vedh | Ready | Retained from STP v1.0 |
| UT-MAT-04 | validateProfileUpdate(input) | Empty name; picture of exactly 2 MB and above 2 MB; email/role fields in input are ignored or rejected. | REQ-ACC-08, REQ-ACC-09 | Jagadeesh | Ready | Retained from STP v1.0 |
| UT-MAT-05 | sha256OfFile(path) / verifyChecksum(stored, file) | Identical file; one-byte difference; empty file. | NFR-SAFE-03 | Vedh | Ready | New in Rev 1.1 |
| UT-MAT-06 | validateShareTarget(userId, users) | Missing; malformed; unknown; registered user. | REQ-MAT-05, BR-05 | Vedh | Ready | New in Rev 1.1 |
| UT-PA-01 | calculatePerformance(attempts) | Completed attempts, score and percentage calculation, no attempts | REQ-PA-02 | Pushkar | Ready | Retained from STP v1.0 |
| UT-PA-02 | groupResultsByTopic(results) | Multiple topics, multiple results per topic, no topic data | REQ-PA-03 | Pushkar | Blocked (OD-03) | Retained from STP v1.0 |
| UT-PA-03 | canViewClassPerformance(user, quiz) | Quiz owner allowed; non-owner Faculty denied | REQ-PA-04, REQ-PA-06 | Pushkar | Ready | Retained from STP v1.0 |
| UT-QZ-01 | GradingService.grade(attempt, quizCopy) | All correct, all wrong, all blank, mixed; 1 and 50 questions; percentage rounded to one decimal. | REQ-QZ-11 | Vedh | Ready | Retained from STP v1.0 |
| UT-QZ-02 | validateQuestion(input) | Empty fields, length limits (500/200/50/300), duplicate options, correct option outside A–D. | REQ-QB-02 | Alifiya | Ready | Retained from STP v1.0 |
| UT-QZ-03 | validateQuiz(input) | Title, 1–50 questions, time limit 5–180, end later than start. | REQ-QZ-02 | Alifiya | Ready | Retained from STP v1.0 |
| UT-QZ-04 | canStartAttempt(quiz, student, now) | Before window, at start, at end, after end, already attempted. | REQ-QZ-07 | Vedh | Ready | Retained from STP v1.0 |
| UT-QZ-05 | isAnswerAccepted(attempt, now) | Before deadline, at deadline, after deadline, after submission. | REQ-QZ-10, REQ-QZ-14 | Vedh | Ready | Retained from STP v1.0 |
| UT-QZ-06 | toStudentQuestionDTO(question) | Output never contains correctOption or explanation. | SEC-QZ-02 | Vedh | Ready | Retained from STP v1.0 |
| UT-QZ-07 | copyQuestionsAtPublish(quiz, questions) | All fields copied (text, options, correct option, explanation, source id); later edits or removal of the bank question do not change the copy. | REQ-QZ-04, REQ-QB-06 | Alifiya | Ready | New in Rev 1.1 |
| UT-QZ-08 | canViewResult(user, attempt) / canViewSubmissions(user, quiz) | Attempt owner; other Student; quiz owner; other Faculty; Admin. | SEC-QZ-03, REQ-QZ-17 | Alifiya | Ready | New in Rev 1.1 |
| UT-QZ-09 | computeDeadline(start, timeLimit, windowEnd) | Time limit inside window; limit extending beyond window end. BLOCKED (TOD-04): expected deadline rule not agreed. | REQ-QZ-10, SEC-QZ-04 | Vedh | Blocked (TOD-04) | New in Rev 1.1 |

# Annex B. Test-Case Inventory

Counts: 160 test cases (97 retained, 63 new) + 28 unit candidates. Owner = SRS Appendix D primary owner of the test's first-listed requirement (four members). Status of every test: Not executed.

| ID | Title | Requirements | Level / type | Prio | Owner | Ready | Spr. | Automation | Regression | Origin | Open decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-ACC-01 | Register a new Student account | REQ-ACC-01 | System (UI + API) / Functional – Positive | High | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-ACC-02 | Registration: valid, duplicate (case-insensitive), empty and invalid-email inputs | REQ-ACC-01, REQ-ACC-02 | System (UI + API) / Functional – Positive/Negative | High | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-ACC-03 | Registration validation: each required field empty; invalid e-mail formats; duplicate e-mail with different capitalisation | REQ-ACC-02 | System (UI + API) / Functional – Boundary | Medium | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-ACC-04 | Password rule boundary (8 vs 7 characters; missing character classes) | REQ-ACC-03 | System (UI + API) / Functional – Boundary | High | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-ACC-05 | Valid log-in grants access within 2 seconds | REQ-ACC-04 | Performance (JMeter / timing) / Functional / Performance | High | Jagadeesh | R2 | S1 | JMeter / timing script | Full regression | Retained (amended) | - |
| TC-ACC-06 | Invalid credentials return the single generic message | REQ-ACC-05, SEC-ACC-02 | System (UI + API) / Functional – Negative | High | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-ACC-07 | Account lock-out after five consecutive failed log-ins (15 minutes) | REQ-ACC-06, SEC-ACC-06, DC-08 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | TOD-04 |
| TC-ACC-08 | Session ends on logout and after 30 minutes of inactivity | REQ-ACC-07 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-ACC-09 | View and update permitted profile fields; e-mail and role protected | REQ-ACC-08, BR-06, DC-06 | System (UI + API) / Functional – Positive | Medium | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | OD-13 |
| TC-ACC-10 | Profile validation: empty name; picture at and above 2 MB | REQ-ACC-09, DC-06 | System (UI + API) / Functional – Negative/Boundary | Medium | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | TOD-06 |
| TC-ACC-11 | Protected endpoints reject missing authentication and unauthorized roles | REQ-ACC-10, BR-01 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-ACC-12 | Registration rejects the Admin role (BR-08) | REQ-ACC-01, BR-08 | Integration (API) / Security - Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | OD-11 |
| TC-ACC-13 | Registration length boundaries (full name, e-mail) | REQ-ACC-02 | Integration (API) / Functional - Boundary | Medium | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-ACC-14 | View own profile | REQ-ACC-08, REQ-ACC-10, SEC-ACC-03 | System (UI + API) / Functional - Positive | Medium | Jagadeesh | R1 | S1 | Cypress or Selenium + Postman | Full regression | New (1.1) | - |
| TC-ACC-15 | Profile text-field boundaries | REQ-ACC-09 | Integration (API) / Functional - Boundary | Medium | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-ACC-16 | Profile picture: accepted file types | REQ-ACC-09, REQ-ACC-08 | Integration (API) / Functional - Boundary | Medium | Jagadeesh | R3 | S1 | Jest + Supertest / Postman | After decision | New (1.1) | OD-13 |
| TC-ACC-17 | Inactivity timer restarts on activity (sliding 30-minute expiry) | REQ-ACC-07, SEC-ACC-04, DC-08 | Security (API) / Security - Boundary | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-ACC-18 | Log-in request validation and success contract | REQ-ACC-04, REQ-ACC-05 | Integration (API) / Functional - Positive / Negative | Medium | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-ACC-19 | Seeded Admin can authenticate and is role-restricted | REQ-ACC-10, BR-08 | Security (API) / Security - Negative | Medium | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | OD-11 |
| TC-ACC-20 | Lock-out is isolated to the failing account | REQ-ACC-06, SEC-ACC-06 | Security (API) / Security - Negative | Medium | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-MAT-01 | Upload a valid material | REQ-MAT-01, BR-02 | System (UI + API) / Functional – Positive | High | Vedh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | OD-07 |
| TC-MAT-02 | Material metadata length boundaries (title 100, description 500) | REQ-MAT-01 | System (UI + API) / Functional – Boundary | Medium | Vedh | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-MAT-03 | Supported and unsupported file types; oversized file | REQ-MAT-02, DC-06 | System (UI + API) / Functional – Negative | High | Vedh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-MAT-04 | 25 MB size boundary | REQ-MAT-02, DC-06 | System (UI + API) / Functional – Boundary | High | Vedh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | TOD-06 |
| TC-MAT-05 | Uploaded material visible in owner library within 3 seconds | REQ-MAT-03 | Performance (JMeter / timing) / Functional / Performance | Medium | Vedh | R2 | S1 | JMeter / timing script | Full regression | Retained | - |
| TC-MAT-06 | User without access cannot view material | REQ-MAT-04 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MAT-07 | Owner shares material with a registered user | REQ-MAT-05, BR-05, BR-03 | System (UI + API) / Functional – Positive | High | Vedh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-MAT-08 | Authorized user downloads material; download starts within 3 seconds | REQ-MAT-06 | Performance (JMeter / timing) / Functional / Performance | High | Vedh | R2 | S1 | JMeter / timing script | Full regression | Retained | - |
| TC-MAT-09 | Owner updates metadata and replaces the file | REQ-MAT-07 | System (UI + API) / Functional – Positive/Negative | Medium | Vedh | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-MAT-10 | Owner removes material after confirmation | REQ-MAT-08 | System (UI + API) / Functional – Positive/Negative | High | Vedh | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-MAT-11 | Owner revokes access; next request denied | REQ-MAT-09 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MAT-12 | Non-owner share/update/remove/revoke rejected with "Access denied" | REQ-MAT-10, BR-03, BR-04, SEC-MAT-02, SEC-MAT-03 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MAT-13 | Removed or unretrievable material reported as unavailable | REQ-MAT-11 | System (UI + API) / Functional – Negative | Medium | Vedh | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-MAT-14 | Admin upload (role scope) | REQ-MAT-01 | Integration (API) / Functional - Negative | Medium | Vedh | R3 | S1 | Jest + Supertest / Postman | After decision | New (1.1) | OD-07 |
| TC-MAT-15 | Library lists only owned and shared materials; pagination | REQ-MAT-03, REQ-MAT-04 | Integration (API) / Functional - Positive | Medium | Vedh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-MAT-16 | Upload with missing metadata or file | REQ-MAT-01, REQ-MAT-02, NFR-QUAL-03 | Integration (API) / Functional - Negative | Medium | Vedh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-MAT-17 | Share target validation | REQ-MAT-05, BR-05 | Integration (API) / Functional - Negative | Medium | Vedh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-MAT-18 | Owner lists users who hold access | REQ-MAT-09 | System (UI + API) / Functional - Positive | Medium | Vedh | R3 | S1 | Cypress or Selenium + Postman | After decision | New (1.1) | OD-08 |
| TC-MAT-19 | File replacement serves only the new file | REQ-MAT-07, NFR-SAFE-03 | Integration (API) / Functional - Positive | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-MAT-20 | Revocation edge cases | REQ-MAT-09 | Integration (API) / Functional - Negative | Medium | Vedh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-MAT-21 | Library shows owner name and access status | REQ-MAT-04 | System (UI + API) / Functional - Positive | Low | Vedh | R3 | S1 | Cypress or Selenium + Postman | After decision | New (1.1) | OD-13 |
| TC-MAT-22 | Student can upload and own material | REQ-MAT-01, REQ-MAT-03, BR-02 | System (UI + API) / Functional - Positive | Medium | Vedh | R1 | S1 | Cypress or Selenium + Postman | Full regression | New (1.1) | - |
| TC-AS-01 | Lock-out counter reset, lock-out and release after 15 minutes | SEC-ACC-06, REQ-ACC-06, DC-08 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MS-01 | Direct material access without authorization denied | SEC-MAT-01, REQ-MAT-04 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-AS-02 | Logged-out and idle tokens cannot be reused | SEC-ACC-04, REQ-ACC-07, DC-08 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MS-02 | Revoked user denied on the very next request | SEC-MAT-04, REQ-MAT-09 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-AS-03 | Unauthenticated and malformed-token requests rejected | SEC-ACC-01, REQ-ACC-10, BR-01 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MS-03 | Removed material not retrievable by any user or URL | SEC-MAT-04, REQ-MAT-11 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-AS-04 | Passwords stored only as salted bcrypt hashes | SEC-ACC-03, DC-04 | Security (API / system) / Security – Inspection | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MS-04 | Non-owner cannot share or revoke | SEC-MAT-02, REQ-MAT-10, BR-03, BR-04 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-AS-05 | Cross-user profile update and e-mail/role change rejected | SEC-ACC-05 | Security (API / system) / Security – Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-MS-05 | Non-owner cannot update or remove | SEC-MAT-03, REQ-MAT-07, REQ-MAT-08, REQ-MAT-10, BR-03, BR-04 | Security (API / system) / Security – Negative | High | Vedh | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-AS-06 | TLS 1.2+ enforced; plain HTTP and TLS 1.0/1.1 refused | SEC-COM-01, DC-03, COM-01 | Security (API / system) / Security – Negative | High | Jagadeesh | R2 | S1 | Jest + Supertest / Postman | Full regression | Retained (amended) | TOD-10 |
| TC-AS-07 | NoSQL-operator injection on authentication endpoints | SEC-ACC-01, SEC-ACC-02, NFR-QUAL-03, DC-07 | Security (API) / Security - Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-AS-08 | Security events logged without sensitive data | SEC-ACC-01, SEC-ACC-06, SEC-MAT-01 | Security (API) / Security - Inspection | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | OD-06 |
| TC-AS-09 | Rate limiting returns HTTP 429 | NFR-PERF-02, NFR-QUAL-03 | Security (API) / Security - Negative | Medium | Jagadeesh | R3 | S1 | Jest + Supertest / Postman | After decision | New (1.1) | TOD-02 |
| TC-AP-01 | 200 concurrent users: 95% of page loads within 3 s | NFR-PERF-01 | Performance (JMeter / timing) / Performance (NFR) | High | Jagadeesh | R2 | S2 | JMeter / timing script | Full regression | Retained | TOD-10 |
| TC-MP-01 | Upload of 25 MB file visible within 3 s (10 runs) | REQ-MAT-03 | Performance (JMeter / timing) / Performance (NFR) | Medium | Vedh | R2 | S2 | JMeter / timing script | Full regression | Retained | - |
| TC-AP-02 | 200 concurrent users: fewer than 1% failed requests | NFR-PERF-02 | Performance (JMeter / timing) / Performance (NFR) | High | Jagadeesh | R2 | S2 | JMeter / timing script | Full regression | Retained | TOD-10 |
| TC-MP-02 | Download of 25 MB file starts within 3 s (10 runs) | REQ-MAT-06 | Performance (JMeter / timing) / Performance (NFR) | Medium | Vedh | R2 | S2 | JMeter / timing script | Full regression | Retained | - |
| TC-MP-03 | Share and revocation effective within 2 s | NFR-PERF-03 | Performance (JMeter / timing) / Performance (NFR) | High | Vedh | R2 | S2 | JMeter / timing script | Full regression | Retained | - |
| TC-AP-03 | Mixed workload with 200 users including quiz submission | NFR-PERF-01, NFR-PERF-02, NFR-PERF-04 | Performance (JMeter) / Performance (NFR) | Medium | Jagadeesh | R2 | S2 | JMeter / timing script | Full regression | New (1.1) | TOD-10 |
| TC-AN-01 | Daily backup and restore (backup no older than 24 h) | NFR-SAFE-01 | System (environment) / Non-functional – Safety (backup/restore) | High | Jagadeesh | R2 | S2 | Script + environment | Full regression | Retained | OD-06 |
| TC-AN-02 | Interrupted upload/update/removal leaves previous state | NFR-SAFE-02 | System (environment) / Non-functional – Safety (Negative) | High | Vedh | R2 | S2 | Script + environment | Full regression | Retained | - |
| TC-AN-03 | Downloaded file identical to uploaded file (SHA-256) | NFR-SAFE-03 | System (environment) / Non-functional – Data integrity | High | Vedh | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-AN-04 | First-time users complete register, log in, upload in under 5 minutes | NFR-QUAL-01 | Usability (manual) / Non-functional – Usability | Medium | Jagadeesh | R4 | S2 | Manual / review | Manual | Retained | - |
| TC-AN-05 | Invalid input and unsupported files rejected without crash | NFR-QUAL-03 | System (environment) / Non-functional – Robustness (Negative) | Medium | Jagadeesh | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-AN-06 | Browser and device compatibility | NFR-QUAL-04, DC-05 | Compatibility (manual) / Non-functional – Portability | Medium | Jagadeesh | R2 | S2 | Manual / review | Full regression | Retained (amended) | TOD-10 |
| TC-AN-07 | Availability measured over the test period | NFR-QUAL-02 | System (environment) / Non-functional – Availability | Medium | Pushkar | R2 | S2 | Script + environment | Full regression | Retained (amended) | TOD-07, OD-06 |
| TC-AN-08 | Feature areas independently testable | NFR-QUAL-05 | Review / inspection / Non-functional – Modularity | Low | Pushkar | R4 | S2 | Manual / review | Manual | Retained (amended) |  |
| TC-AN-09 | Every requirement traceable to a test case | NFR-QUAL-06, DC-10 | Review / inspection / Non-functional – Traceability | High | Pushkar | R4 | S2 | Manual / review | Manual | Retained (amended) |  |
| TC-AN-10 | Technology stack conformance | DC-01, DC-04 | Review / inspection / Non-functional - Inspection | Low | Jagadeesh | R4 | S1 | Manual / review | Manual | New (1.1) | - |
| TC-AN-11 | API contract conformance | DC-02, NFR-QUAL-03 | Integration (API) / Non-functional - Contract | Medium | Alifiya | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-AN-12 | Server-side enforcement independent of the client | DC-07, DC-08, NFR-QUAL-03 | Security (API) / Security - Negative | High | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-AN-13 | Central error handling hides internals | NFR-QUAL-03 | Security (API) / Non-functional - Robustness | Medium | Jagadeesh | R2 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-AN-14 | Domain requirement: English user messages | DOM-NOID | Review / inspection / Non-functional - Inspection | Low | Pushkar | R4 | S2 | Manual / review | Manual | New (1.1) | - |
| TC-AN-15 | UI inventory and role-based navigation | UI-01..18 | System (UI) / Functional - Inspection | Medium | Pushkar | R4 | S2 | Manual / review | Manual | New (1.1) | TOD-12 |
| TC-AN-16 | Active attempt survives a server restart | NFR-QUAL-03, SEC-QZ-04 | System (environment) / Non-functional - Recovery | Medium | Jagadeesh | R2 | S2 | Script + environment | Full regression | New (1.1) | - |
| TC-AN-17 | Concurrent update and removal of a material | NFR-SAFE-02, REQ-MAT-07, REQ-MAT-08 | Integration (API) / Non-functional - Concurrency | Medium | Vedh | R2 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QB-01 | Add a valid question | REQ-QB-01, REQ-QB-03 | System (UI + API) / Functional – Positive | High | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-QB-02 | Question validation: empty text, topic, correct option | REQ-QB-02 | System (UI + API) / Functional – Negative | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-QB-03 | Question field-length boundaries | REQ-QB-01, REQ-QB-02 | System (UI + API) / Functional – Boundary | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QB-04 | Four distinct options required | REQ-QB-02 | System (UI + API) / Functional – Negative | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QB-05 | Search and filter question bank | REQ-QB-04 | System (UI + API) / Functional – Positive | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QB-06 | Edit own question (valid and invalid) | REQ-QB-05, REQ-QB-02 | System (UI + API) / Functional – Positive / Negative | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QB-07 | Remove question; published quiz keeps its copy | REQ-QB-06, REQ-QZ-04 | System (UI + API) / Functional – Positive | High | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-QB-08 | Student denied question-bank access | REQ-QB-07, SEC-QZ-01 | Security (API / system) / Security – Negative | High | Alifiya | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-QB-09 | Non-owner Faculty cannot edit or remove question | REQ-QB-07, SEC-QZ-01 | Security (API / system) / Security – Negative | High | Alifiya | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-QB-10 | Question validation: difficulty, topic, explanation, option count, correct option | REQ-QB-02 | Integration (API) / Functional - Negative | Medium | Alifiya | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QB-11 | Search and filter combinations and paging | REQ-QB-04 | Integration (API) / Functional - Positive | Medium | Alifiya | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QB-12 | Unauthenticated access to question endpoints | REQ-QB-07, REQ-ACC-10, SEC-QZ-01 | Security (API) / Security - Negative | High | Alifiya | R1 | S1 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-QZ-01 | Create quiz as Draft | REQ-QZ-01, REQ-QZ-03 | System (UI + API) / Functional – Positive | High | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-QZ-02 | Quiz validation failures | REQ-QZ-02 | System (UI + API) / Functional – Negative | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QZ-03 | Quiz boundary values (1/50 questions, 5/180 minutes, title 100, description 300) | REQ-QZ-01, REQ-QZ-02 | System (UI + API) / Functional – Boundary | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QZ-04 | Publish quiz; question copy independent of bank edits | REQ-QZ-03, REQ-QZ-04 | System (UI + API) / Functional – Positive | High | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-QZ-05 | Edit/delete Draft; edit/delete rejected after an attempt has started | REQ-QZ-05 | System (UI + API) / Functional – Negative | Medium | Alifiya | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained (amended) | TOD-03 |
| TC-QZ-06 | Student quiz list contains no question data | REQ-QZ-06, SEC-QZ-02 | System (UI + API) / Functional – Positive | Medium | Vedh | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QZ-07 | Attempt start rules: window and one attempt per Student | REQ-QZ-07 | System (UI + API) / Functional – Negative / Boundary | High | Vedh | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained (amended) | OD-12, TOD-04 |
| TC-QZ-08 | Attempt start shows questions with timer and no answer key | REQ-QZ-08, SEC-QZ-02 | Security (API / system) / Functional / Security | High | Vedh | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-QZ-09 | Answer selection, unanswered warning and submission | REQ-QZ-09 | System (UI + API) / Functional – Positive | Medium | Vedh | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QZ-10 | Auto-submit at time limit; late answer rejected | REQ-QZ-10, SEC-QZ-04 | System (UI + API) / Functional – Boundary | High | Vedh | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained (amended) | TOD-04 |
| TC-QZ-11 | Grading correctness (6/10, 10/10, 0/10, 1/1) | REQ-QZ-11 | System (UI + API) / Functional – Positive / Boundary | High | Vedh | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-QZ-12 | Result details after submission | REQ-QZ-13 | System (UI + API) / Functional – Positive | High | Vedh | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-QZ-13 | Submitted attempt is immutable | REQ-QZ-14, SEC-QZ-05 | Security (API / system) / Security – Negative | High | Vedh | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-QZ-14 | Student views own attempts | REQ-QZ-15 | System (UI + API) / Functional – Positive | Medium | Vedh | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-QZ-15 | Faculty views quiz submissions | REQ-QZ-16 | System (UI + API) / Functional – Positive / Negative | Medium | Alifiya | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained | OD-08 |
| TC-QZ-16 | Result and submission privacy; Faculty cannot attempt | REQ-QZ-17, SEC-QZ-03 | Security (API / system) / Security – Negative | High | Alifiya | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-QZ-17 | Unauthenticated and Student access to quiz management denied | REQ-QZ-17, SEC-QZ-01 | Security (API / system) / Security – Negative | High | Alifiya | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-QZ-18 | Unavailable quiz, attempt or question handled without details | REQ-QZ-18 | System (UI + API) / Functional – Negative | Medium | Alifiya | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-QZ-19 | Publish after the availability end has passed | REQ-QZ-04, REQ-QZ-02 | Integration (API) / Functional - Negative | Medium | Alifiya | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QZ-20 | Publish or create with a question removed from the bank | REQ-QZ-18, REQ-QZ-04 | Integration (API) / Functional - Negative | Medium | Alifiya | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | TOD-11 |
| TC-QZ-21 | Availability window boundary | REQ-QZ-02 | Integration (API) / Functional - Boundary | Medium | Alifiya | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QZ-22 | Editing or deleting a Published quiz that has no attempts | REQ-QZ-05 | Integration (API) / Functional - Negative | Medium | Alifiya | R3 | S1 | Jest + Supertest / Postman | After decision | New (1.1) | TOD-03 |
| TC-QZ-23 | Answer-save validation | REQ-QZ-09 | Integration (API) / Functional - Negative | Medium | Vedh | R1 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QZ-24 | Attempt ownership and existence on attempt endpoints | REQ-QZ-17, REQ-QZ-18, SEC-QZ-03 | Security (API) / Security - Negative | High | Alifiya | R1 | S2 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-QZ-25 | Auto-submission when the Student stops interacting | REQ-QZ-10, SEC-QZ-04 | System (UI + API) / Functional - Boundary | High | Vedh | R1 | S2 | Cypress or Selenium + Postman | Smoke | New (1.1) | TOD-04 |
| TC-QZ-26 | Grading failure: pending result and retry | REQ-QZ-11, REQ-QZ-14 | Integration (API) / Functional - Negative | Medium | Vedh | R3 | S2 | Jest + Supertest / Postman | After decision | New (1.1) | OD-08 |
| TC-QZ-27 | Result of an in-progress attempt exposes no answer key | SEC-QZ-02, REQ-QZ-13 | Security (API) / Security - Negative | High | Vedh | R1 | S2 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-QZ-28 | Quiz owner cannot read a Student's attempt result | REQ-QZ-17, SEC-QZ-03 | Security (API) / Security - Negative | High | Alifiya | R1 | S2 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-QZ-29 | Deadline when the time limit extends beyond the availability end | REQ-QZ-10, SEC-QZ-04 | Integration (API) / Functional - Boundary | Medium | Vedh | R3 | S2 | Jest + Supertest / Postman | After decision | New (1.1) | TOD-04 |
| TC-QZ-30 | Concurrent start requests allow exactly one attempt | REQ-QZ-07, SEC-QZ-05 | Integration (API) / Functional - Concurrency | High | Vedh | R2 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QZ-31 | Concurrent submit requests are graded once | REQ-QZ-14, REQ-QZ-11, SEC-QZ-05 | Integration (API) / Functional - Concurrency | High | Vedh | R2 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QZ-32 | Countdown follows the server deadline | REQ-QZ-08, SEC-QZ-04 | System (UI + API) / Functional - Positive | Medium | Vedh | R1 | S2 | Cypress or Selenium + Postman | Full regression | New (1.1) | - |
| TC-QS-01 | Server clock governs window and deadline | SEC-QZ-04, REQ-QZ-07 | Security (API / system) / Security – Negative | High | Vedh | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-QS-02 | Client-supplied score ignored | SEC-QZ-05 | Security (API / system) / Security – Negative | High | Vedh | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-QS-03 | NoSQL-operator and script payloads in search and question text | SEC-QZ-01, REQ-QB-02 | Security (API / system) / Security – Negative | High | Alifiya | R1 | S1 | Jest + Supertest / Postman | Smoke | Retained | - |
| TC-QS-04 | Expired or logged-out session refused on quiz endpoints | SEC-QZ-03, SEC-ACC-04 | Security (API / system) / Security – Negative | High | Alifiya | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-QS-05 | Malformed identifiers and operator payloads on quiz and attempt endpoints | NFR-QUAL-03, SEC-QZ-01, SEC-QZ-05 | Security (API) / Security - Negative | Medium | Jagadeesh | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-QS-06 | Answer-key scan across all Student-facing responses | SEC-QZ-02 | Security (API) / Security - Inspection | High | Vedh | R1 | S2 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-QP-01 | Grading within 2 s for 100 simultaneous submissions | NFR-PERF-04, REQ-QZ-12 | Performance (JMeter / timing) / Performance (NFR) | High | Vedh | R2 | S2 | JMeter / timing script | Full regression | Retained | TOD-10 |
| TC-QP-02 | Question-bank search within 2 s (1,000 questions) | NFR-PERF-05, REQ-QB-04 | Performance (JMeter / timing) / Performance (NFR) | Medium | Alifiya | R2 | S2 | JMeter / timing script | Full regression | Retained | TOD-10 |
| TC-QP-03 | Quiz questions displayed within 3 s | NFR-PERF-06, REQ-QZ-08 | Performance (JMeter / timing) / Performance (NFR) | Medium | Vedh | R2 | S2 | JMeter / timing script | Full regression | Retained | TOD-10 |
| TC-QP-04 | New question visible within 3 s | REQ-QB-03 | Performance (JMeter / timing) / Performance (NFR) | Medium | Alifiya | R2 | S2 | JMeter / timing script | Full regression | Retained | - |
| TC-PA-01 | View completed attempts | REQ-PA-01 | System (UI + API) / Functional – Positive | High | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained | - |
| TC-PA-02 | Personal performance calculated; empty state | REQ-PA-02 | System (UI + API) / Functional – Positive / Negative | Medium | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained | TOD-05 |
| TC-PA-03 | Topic-wise analysis; empty state | REQ-PA-03 | System (UI + API) / Functional – Positive / Negative | Medium | Pushkar | R3 | S2 | Cypress or Selenium + Postman | After decision | Retained (amended) | OD-03 |
| TC-PA-04 | Faculty views class performance for own quiz | REQ-PA-04 | System (UI + API) / Functional – Positive / Negative | High | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained (amended) | OD-08 |
| TC-PA-05 | Class performance record content; empty state | REQ-PA-05 | System (UI + API) / Functional – Positive / Negative | Medium | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained (amended) | OD-08 |
| TC-PA-06 | Non-owner Faculty denied class performance | REQ-PA-06, REQ-PA-04 | Security (API / system) / Security – Negative | High | Pushkar | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-PA-07 | Personal performance limited to the authenticated Student | REQ-PA-01, REQ-ACC-10 | Security (API) / Security - Negative | High | Pushkar | R1 | S2 | Jest + Supertest / Postman | Smoke | New (1.1) | - |
| TC-PA-08 | Displayed values equal stored attempts | REQ-PA-02 | System (UI + API) / Functional - Positive | High | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Smoke | New (1.1) | TOD-05 |
| TC-PA-09 | Topic-wise grouping with known topic data | REQ-PA-03 | System (UI + API) / Functional - Positive | High | Pushkar | R3 | S2 | Cypress or Selenium + Postman | After decision | New (1.1) | OD-03 |
| TC-PA-10 | Class performance equals quiz submissions view | REQ-PA-05, REQ-QZ-16 | Integration (API) / Functional - Positive | Medium | Pushkar | R1 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-PA-11 | Class-performance request validation | REQ-PA-06, REQ-QZ-18 | Security (API) / Security - Negative | Medium | Pushkar | R1 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-PA-12 | Faculty selects an own quiz for class performance | REQ-PA-04 | System (UI + API) / Functional - Positive | Medium | Pushkar | R3 | S2 | Cypress or Selenium + Postman | After decision | New (1.1) | OD-08 |
| TC-PA-13 | New submission appears in personal performance | REQ-PA-01, REQ-PA-02, REQ-QZ-15 | System (UI + API) / Functional - Positive | Medium | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Full regression | New (1.1) | - |
| TC-COL-01 | Create study group | REQ-COL-01 | System (UI + API) / Functional – Positive | Medium | Pushkar | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-COL-02 | Join study group | REQ-COL-02 | System (UI + API) / Functional – Positive | Medium | Pushkar | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-COL-03 | Duplicate membership prevented | REQ-COL-03 | System (UI + API) / Functional – Negative | High | Pushkar | R1 | S1 | Cypress or Selenium + Postman | Smoke | Retained (amended) | - |
| TC-COL-04 | View own study groups | REQ-COL-04 | System (UI + API) / Functional – Positive | Medium | Pushkar | R1 | S1 | Cypress or Selenium + Postman | Full regression | Retained | - |
| TC-COL-05 | Admin moderates content | REQ-COL-05 | System (UI + API) / Functional – Positive | High | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Smoke | Retained (amended) | OD-08, OD-13 |
| TC-COL-06 | Non-Admin denied moderation | REQ-COL-06 | Security (API / system) / Security – Negative | High | Pushkar | R1 | S2 | Jest + Supertest / Postman | Smoke | Retained (amended) | - |
| TC-COL-07 | Unavailable group/content reported without details | REQ-COL-07 | System (UI + API) / Functional – Negative | Medium | Pushkar | R1 | S2 | Cypress or Selenium + Postman | Full regression | Retained (amended) | - |
| TC-COL-08 | Group creation requires a name | REQ-COL-01 | Integration (API) / Functional - Negative | Medium | Pushkar | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-COL-09 | Group field length limits | REQ-COL-01 | Integration (API) / Functional - Boundary | Low | Pushkar | R3 | S2 | Jest + Supertest / Postman | After decision | New (1.1) | OD-13 |
| TC-COL-10 | Only Students can create and join groups | REQ-COL-01, REQ-COL-02 | Security (API) / Security - Negative | Medium | Pushkar | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-COL-11 | Concurrent duplicate join | REQ-COL-03 | Integration (API) / Functional - Concurrency | High | Pushkar | R2 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-COL-12 | My Groups lists only own groups; empty list | REQ-COL-04 | Integration (API) / Functional - Positive / Negative | Medium | Pushkar | R1 | S1 | Jest + Supertest / Postman | Full regression | New (1.1) | - |
| TC-COL-13 | Moderation: list content and available actions | REQ-COL-05 | System (UI + API) / Functional - Positive | Medium | Pushkar | R3 | S2 | Cypress or Selenium + Postman | After decision | New (1.1) | OD-08, OD-13 |
| TC-COL-14 | Moderating content that is already removed | REQ-COL-05, REQ-COL-07 | Integration (API) / Functional - Negative | Medium | Pushkar | R1 | S2 | Jest + Supertest / Postman | Full regression | New (1.1) | - |

### Unit-test candidates

| ID | Unit | Requirements | Owner | Ready | Origin |
| --- | --- | --- | --- | --- | --- |
| UT-ACC-01 | validateRegistration(input) | REQ-ACC-02, REQ-ACC-03 | Jagadeesh | R1 | Retained from STP v1.0 |
| UT-ACC-02 | authenticateUser(email, password) | REQ-ACC-04, REQ-ACC-05 | Jagadeesh | R1 | Retained from STP v1.0 |
| UT-ACC-03 | isAccountLocked(user, now) | REQ-ACC-06 | Jagadeesh | R1 | Retained from STP v1.0 |
| UT-ACC-04 | isSessionValid(session, now) | REQ-ACC-07 | Jagadeesh | R1 | Retained from STP v1.0 |
| UT-ACC-05 | isRegistrationRoleAllowed(role) | REQ-ACC-01, BR-08 | Jagadeesh | R1 | New in Rev 1.1 |
| UT-ACC-06 | sanitizeInput(body) | SEC-ACC-01, NFR-QUAL-03, DC-07 | Jagadeesh | R1 | New in Rev 1.1 |
| UT-COL-01 | validateGroup(input) | REQ-COL-01 | Pushkar | R1 | Retained from STP v1.0 |
| UT-COL-02 | isAlreadyMember(groupId, userId) | REQ-COL-03 | Pushkar | R1 | Retained from STP v1.0 |
| UT-COL-03 | canModerateContent(user) | REQ-COL-05, REQ-COL-06 | Pushkar | R1 | Retained from STP v1.0 |
| UT-COL-04 | canJoinOrCreateGroup(user) | REQ-COL-01, REQ-COL-02 | Pushkar | R1 | New in Rev 1.1 |
| UT-MAT-01 | validateMaterial(input) | REQ-MAT-01, REQ-MAT-02 | Vedh | R1 | Retained from STP v1.0 |
| UT-MAT-02 | canAccessMaterial(user, material, grant) | REQ-MAT-04, SEC-MAT-01 | Vedh | R1 | Retained from STP v1.0 |
| UT-MAT-03 | canManageMaterial(user, material) | REQ-MAT-05, REQ-MAT-07, REQ-MAT-08, REQ-MAT-09, SEC-MAT-02, SEC-MAT-03 | Vedh | R1 | Retained from STP v1.0 |
| UT-MAT-04 | validateProfileUpdate(input) | REQ-ACC-08, REQ-ACC-09 | Jagadeesh | R1 | Retained from STP v1.0 |
| UT-MAT-05 | sha256OfFile(path) / verifyChecksum(stored, file) | NFR-SAFE-03 | Vedh | R1 | New in Rev 1.1 |
| UT-MAT-06 | validateShareTarget(userId, users) | REQ-MAT-05, BR-05 | Vedh | R1 | New in Rev 1.1 |
| UT-PA-01 | calculatePerformance(attempts) | REQ-PA-02 | Pushkar | R1 | Retained from STP v1.0 |
| UT-PA-02 | groupResultsByTopic(results) | REQ-PA-03 | Pushkar | R3 | Retained from STP v1.0 |
| UT-PA-03 | canViewClassPerformance(user, quiz) | REQ-PA-04, REQ-PA-06 | Pushkar | R1 | Retained from STP v1.0 |
| UT-QZ-01 | GradingService.grade(attempt, quizCopy) | REQ-QZ-11 | Vedh | R1 | Retained from STP v1.0 |
| UT-QZ-02 | validateQuestion(input) | REQ-QB-02 | Alifiya | R1 | Retained from STP v1.0 |
| UT-QZ-03 | validateQuiz(input) | REQ-QZ-02 | Alifiya | R1 | Retained from STP v1.0 |
| UT-QZ-04 | canStartAttempt(quiz, student, now) | REQ-QZ-07 | Vedh | R1 | Retained from STP v1.0 |
| UT-QZ-05 | isAnswerAccepted(attempt, now) | REQ-QZ-10, REQ-QZ-14 | Vedh | R1 | Retained from STP v1.0 |
| UT-QZ-06 | toStudentQuestionDTO(question) | SEC-QZ-02 | Vedh | R1 | Retained from STP v1.0 |
| UT-QZ-07 | copyQuestionsAtPublish(quiz, questions) | REQ-QZ-04, REQ-QB-06 | Alifiya | R1 | New in Rev 1.1 |
| UT-QZ-08 | canViewResult(user, attempt) / canViewSubmissions(user, quiz) | SEC-QZ-03, REQ-QZ-17 | Alifiya | R1 | New in Rev 1.1 |
| UT-QZ-09 | computeDeadline(start, timeLimit, windowEnd) | REQ-QZ-10, SEC-QZ-04 | Vedh | R3 | New in Rev 1.1 |

# Annex C. Requirement-to-Test Traceability Matrix

One row per requirement. "Test owner" = owners of the tests listed in the row (Annex B); "SRS App. D" = primary owner of the requirement in SRS Appendix D (UI-01 to UI-18 and COM-01 are not allocated there: TOD-12). Evidence: all "Not executed". Coverage status is design coverage only.

| Req. ID | Description | Use case | SAD component / API | Tests (TC, UT) | Type | Test owner | SRS App. D | Coverage | Evidence | Open decision / note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REQ-ACC-01 | Register with full name, e-mail, password and permitted role (Student or Faculty). | UC-ACC-01 | Auth & Session Service; API Layer (validation) ¦ POST /auth/register | TC-ACC-01, TC-ACC-02, TC-ACC-12, UT-ACC-05 | Functional, Security, Unit | Jagadeesh | M1 | Covered | Not executed | OD-11 |
| REQ-ACC-02 | Registration validation: empty fields, invalid e-mail, duplicate e-mail (case-insensitive). | UC-ACC-01 | Auth & Session Service; API Layer (validation) ¦ POST /auth/register | TC-ACC-02, TC-ACC-03, TC-ACC-13, UT-ACC-01 | Functional, Unit | Jagadeesh | M1 | Covered | Not executed |  |
| REQ-ACC-03 | Password rule: minimum length (8) with uppercase, lowercase and digit. | UC-ACC-01 | Auth & Session Service ¦ POST /auth/register | TC-ACC-04, UT-ACC-01 | Functional, Unit | Jagadeesh | M1 | Covered | Not executed |  |
| REQ-ACC-04 | Authenticate with valid credentials; access granted within 2 seconds. | UC-ACC-02 | Auth & Session Service ¦ POST /auth/login | TC-ACC-05, TC-ACC-18, UT-ACC-02 | Functional, Performance, Unit | Jagadeesh | M1 | Covered | Not executed |  |
| REQ-ACC-05 | Invalid credentials rejected with the single specified message "Invalid email or password". | UC-ACC-02 | Auth & Session Service ¦ POST /auth/login | TC-ACC-06, TC-ACC-18, UT-ACC-02 | Functional, Unit | Jagadeesh | M1 | Covered | Not executed |  |
| REQ-ACC-06 | Account locked for 15 minutes after five consecutive failed log-ins. | UC-ACC-02 | Auth & Session Service ¦ POST /auth/login | TC-ACC-07, TC-ACC-20, TC-AS-01, UT-ACC-03 | Security, Unit | Jagadeesh | M1 | Covered | Not executed | TOD-04 |
| REQ-ACC-07 | Session ends on logout or after 30 minutes of inactivity; token no longer accepted. | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | Auth & Session Service; API Layer (authentication middleware) ¦ POST /auth/logout; all protected endpoints | TC-ACC-08, TC-ACC-17, TC-AS-02, UT-ACC-04 | Security, Unit | Jagadeesh | M1 | Covered | Not executed |  |
| REQ-ACC-08 | View and edit permitted profile information; e-mail and role protected. | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | Account Service; File Storage ¦ GET, PUT /account/profile | TC-ACC-09, TC-ACC-14, TC-ACC-16, UT-MAT-04 | Functional, Unit | Jagadeesh | M1 | Covered | Not executed | OD-13 |
| REQ-ACC-09 | Profile validation: name not empty; profile picture not larger than 2 MB. | UC-ACC-03 to 05 (UC ID not individually verifiable without SRS) | Account Service; File Storage ¦ PUT /account/profile | TC-ACC-10, TC-ACC-15, TC-ACC-16, UT-MAT-04 | Functional, Unit | Jagadeesh | M1 | Partially covered | Not executed | OD-13, TOD-06 |
| REQ-ACC-10 | Authentication and role-based access control for protected functionality. | UC-ACC-02 | API Layer; Auth & Session Service ¦ All protected endpoints | TC-ACC-11, TC-ACC-14, TC-ACC-19, TC-AS-03, TC-PA-07, TC-QB-12 | Functional, Security | Jagadeesh, Pushkar, Alifiya | M1 | Covered | Not executed | OD-11 |
| REQ-MAT-01 | Upload material with title, subject, description and file. | UC-MAT-01 | Material Service, AccessGrant, File Storage; API Layer ¦ POST /materials | TC-MAT-01, TC-MAT-02, TC-MAT-14, TC-MAT-16, TC-MAT-22, UT-MAT-01 | Functional, Unit | Vedh | M4 | Partially covered | Not executed | OD-07 |
| REQ-MAT-02 | File type (PDF, DOCX, PPTX, PNG) and 25 MB size validation. | UC-MAT-01 | Material Service, AccessGrant, File Storage; API Layer ¦ POST /materials; PUT /materials/:id | TC-MAT-03, TC-MAT-04, TC-MAT-16, UT-MAT-01 | Functional, Unit | Vedh | M4 | Covered | Not executed | TOD-06 |
| REQ-MAT-03 | Owner recorded; material visible in the owner's library within 3 seconds. | UC-MAT-01 | Material Service, AccessGrant, File Storage; API Layer ¦ POST /materials; GET /materials | TC-MAT-05, TC-MAT-15, TC-MAT-22, TC-MP-01 | Functional, Performance | Vedh | M4 | Covered | Not executed |  |
| REQ-MAT-04 | Material visible only to its owner or authorized users. | UC-MAT-02 | Material Service, AccessGrant, File Storage; API Layer ¦ GET /materials; GET /materials/:id | TC-MAT-06, TC-MAT-15, TC-MAT-21, TC-MS-01, UT-MAT-02 | Functional, Security, Unit | Vedh | M4 | Partially covered | Not executed | OD-13 |
| REQ-MAT-05 | Owner shares material with another registered user. | UC-MAT-03 | Material Service, AccessGrant, File Storage; API Layer ¦ POST /materials/:id/share | TC-MAT-07, TC-MAT-17, UT-MAT-03, UT-MAT-06 | Functional, Unit | Vedh | M4 | Covered | Not executed |  |
| REQ-MAT-06 | Authorized user downloads material; download starts within 3 seconds. | UC-MAT-04 | Material Service, AccessGrant, File Storage; API Layer ¦ GET /materials/:id/download | TC-MAT-08, TC-MP-02 | Performance | Vedh | M4 | Covered | Not executed |  |
| REQ-MAT-07 | Owner updates metadata or replaces the file. | UC-MAT-05/06 (update, remove; order not verified) | Material Service, AccessGrant, File Storage; API Layer ¦ PUT /materials/:id | TC-AN-17, TC-MAT-09, TC-MAT-19, TC-MS-05, UT-MAT-03 | Functional, Non-functional, Security, Unit | Vedh | M4 | Covered | Not executed |  |
| REQ-MAT-08 | Owner removes material after confirmation. | UC-MAT-05/06 (update, remove; order not verified) | Material Service, AccessGrant, File Storage; API Layer ¦ DELETE /materials/:id | TC-AN-17, TC-MAT-10, TC-MS-05, UT-MAT-03 | Functional, Non-functional, Security, Unit | Vedh | M4 | Covered | Not executed |  |
| REQ-MAT-09 | Owner revokes a user's access; next request by that user is denied. | UC-MAT-07 | Material Service, AccessGrant, File Storage; API Layer ¦ DELETE /materials/:id/access/:userId | TC-MAT-11, TC-MAT-18, TC-MAT-20, TC-MS-02, UT-MAT-03 | Functional, Security, Unit | Vedh | M4 | Partially covered | Not executed | OD-08 |
| REQ-MAT-10 | Unauthorized material operations rejected with "Access denied". | UC-MAT-02 to 07 | Material Service, AccessGrant, File Storage; API Layer ¦ All /materials endpoints | TC-MAT-12, TC-MS-04, TC-MS-05 | Security | Vedh | M4 | Covered | Not executed |  |
| REQ-MAT-11 | Removed or unretrievable material handled without exposing its details ("Material unavailable"). | UC-MAT-02, 04, 07 | Material Service, AccessGrant, File Storage; API Layer ¦ GET /materials/:id; GET /materials/:id/download | TC-MAT-13, TC-MS-03 | Functional, Security | Vedh | M4 | Covered | Not executed |  |
| REQ-QB-01 | Faculty adds a question (text, four options, correct option, topic, difficulty, explanation). | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ POST /questions | TC-QB-01, TC-QB-03 | Functional | Alifiya | M2 | Covered | Not executed |  |
| REQ-QB-02 | Question validation (required fields, limits 500/200/50/300, distinct options, correct option among options). | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ POST, PUT /questions | TC-QB-02, TC-QB-03, TC-QB-04, TC-QB-06, TC-QB-10, TC-QS-03, UT-QZ-02 | Functional, Security, Unit | Alifiya | M2 | Covered | Not executed |  |
| REQ-QB-03 | Owner recorded; new question visible in the bank within 3 seconds. | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ POST /questions | TC-QB-01, TC-QP-04 | Functional, Performance | Alifiya | M2 | Covered | Not executed |  |
| REQ-QB-04 | Search and filter the bank by keyword, topic and difficulty (results within 2 s for 1,000 questions). | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ GET /questions | TC-QB-05, TC-QB-11, TC-QP-02 | Functional, Performance | Alifiya | M2 | Covered | Not executed | TOD-10 |
| REQ-QB-05 | Faculty edits own question. | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ PUT /questions/:id | TC-QB-06 | Functional | Alifiya | M2 | Covered | Not executed |  |
| REQ-QB-06 | Faculty removes own question; published quizzes are unaffected. | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ DELETE /questions/:id | TC-QB-07, UT-QZ-07 | Functional, Unit | Alifiya | M2 | Covered | Not executed |  |
| REQ-QB-07 | Students cannot access the bank; only the owner can edit or remove a question. | UC-QB-01 to 04 (pairing not verified) | Question Bank Service; API Layer ¦ All /questions endpoints | TC-QB-08, TC-QB-09, TC-QB-12 | Security | Alifiya | M2 | Covered | Not executed |  |
| REQ-QZ-01 | Faculty creates a quiz (title, description, time limit, availability window, 1-50 questions). | UC-QZ-01, UC-QZ-02 | Quiz Engine (authoring) ¦ POST /quizzes | TC-QZ-01, TC-QZ-03 | Functional | Alifiya | M2 | Covered | Not executed |  |
| REQ-QZ-02 | Quiz validation: title, 1-50 questions, time limit 5-180 minutes, end later than start. | UC-QZ-01, UC-QZ-02 | Quiz Engine (authoring) ¦ POST, PUT /quizzes | TC-QZ-02, TC-QZ-03, TC-QZ-19, TC-QZ-21, UT-QZ-03 | Functional, Unit | Alifiya | M2 | Covered | Not executed |  |
| REQ-QZ-03 | Quiz is saved as Draft; Faculty publishes it (Draft/Published life cycle). | UC-QZ-01, UC-QZ-02 | Quiz Engine (authoring) ¦ POST /quizzes; POST /quizzes/:id/publish | TC-QZ-01, TC-QZ-04 | Functional | Alifiya | M2 | Covered | Not executed |  |
| REQ-QZ-04 | Selected questions are copied into the quiz at publication. | UC-QZ-01, UC-QZ-02 | Quiz Engine (authoring); Question Bank Service ¦ POST /quizzes/:id/publish | TC-QB-07, TC-QZ-04, TC-QZ-19, TC-QZ-20, UT-QZ-07 | Functional, Unit | Alifiya | M2 | Covered | Not executed | TOD-11 |
| REQ-QZ-05 | Edit and delete rules: Draft editable/deletable; rejected once an attempt has started. | UC-QZ-01, UC-QZ-02 | Quiz Engine (authoring) ¦ PUT, DELETE /quizzes/:id | TC-QZ-05, TC-QZ-22 | Functional | Alifiya | M2 | Partially covered | Not executed | TOD-03 |
| REQ-QZ-06 | Student lists available quizzes (without questions or answers). | UC-QZ-03 (not verified) | Quiz Engine (execution) ¦ GET /quizzes | TC-QZ-06 | Functional | Vedh | M4 | Covered | Not executed |  |
| REQ-QZ-07 | Start an attempt only inside the availability window and only once per Student. | UC-QZ-04, UC-QZ-05 | Quiz Engine (execution) ¦ POST /quizzes/:id/attempts | TC-QS-01, TC-QZ-07, TC-QZ-30, UT-QZ-04 | Functional, Security, Unit | Vedh | M4 | Covered | Not executed | OD-12, TOD-04 |
| REQ-QZ-08 | Questions displayed with a server-based countdown timer. | UC-QZ-04, UC-QZ-05 | Quiz Engine (execution); API Layer (projection) ¦ POST /quizzes/:id/attempts | TC-QP-03, TC-QZ-08, TC-QZ-32 | Functional, Performance, Security | Vedh | M4 | Covered | Not executed | TOD-10 |
| REQ-QZ-09 | Student selects one answer per question and submits. | UC-QZ-04, UC-QZ-05 | Quiz Engine (execution) ¦ PUT /attempts/:id/answers; POST /attempts/:id/submit | TC-QZ-09, TC-QZ-23 | Functional | Vedh | M4 | Covered | Not executed |  |
| REQ-QZ-10 | Attempt auto-submitted when the time limit is reached. | UC-QZ-04, UC-QZ-05 | Quiz Engine (execution) ¦ PUT /attempts/:id/answers (410) | TC-QZ-10, TC-QZ-25, TC-QZ-29, UT-QZ-05, UT-QZ-09 | Functional, Unit | Vedh | M4 | Partially covered | Not executed | TOD-04 |
| REQ-QZ-11 | Automatic grading of the submitted attempt. | UC-QZ-04, UC-QZ-05 | Grading Service; Quiz Engine (execution) ¦ POST /attempts/:id/submit | TC-QZ-11, TC-QZ-26, TC-QZ-31, UT-QZ-01 | Functional, Unit | Vedh | M4 | Partially covered | Not executed | OD-08 |
| REQ-QZ-12 | Result available within 2 seconds of submission. | UC-QZ-04, UC-QZ-05 | Grading Service ¦ POST /attempts/:id/submit | TC-QP-01 | Performance | Vedh | M4 | Covered | Not executed | TOD-10 |
| REQ-QZ-13 | Result details: score, percentage, per-question answers, correct answers, explanations. | UC-QZ-06 (not verified) | Quiz Engine (execution) ¦ GET /attempts/:id/result | TC-QZ-12, TC-QZ-27 | Functional, Security | Vedh | M4 | Covered | Not executed |  |
| REQ-QZ-14 | Submitted attempt is immutable. | UC-QZ-04, UC-QZ-05 | Quiz Engine (execution); Grading Service ¦ PUT /attempts/:id/answers; POST /attempts/:id/submit | TC-QZ-13, TC-QZ-26, TC-QZ-31, UT-QZ-05 | Functional, Security, Unit | Vedh | M4 | Covered | Not executed | OD-08 |
| REQ-QZ-15 | Student views own attempts (title, score, percentage, date). | UC-QZ-06 (not verified) | Quiz Engine (execution) ¦ GET /attempts/mine | TC-PA-13, TC-QZ-14 | Functional | Pushkar, Vedh | M4 | Covered | Not executed |  |
| REQ-QZ-16 | Faculty views submissions for own quizzes. | UC-QZ-07 (not verified) | Quiz Engine (execution) ¦ GET /quizzes/:id/submissions | TC-PA-10, TC-QZ-15 | Functional | Pushkar, Alifiya | M2 | Covered | Not executed | OD-08 |
| REQ-QZ-17 | Role and ownership access control for quiz functions. | UC-QZ-01 to 07 | API Layer (RBAC/ownership); Quiz Engine ¦ All /quizzes and /attempts endpoints | TC-QZ-16, TC-QZ-17, TC-QZ-24, TC-QZ-28, UT-QZ-08 | Security, Unit | Alifiya | M2 | Covered | Not executed |  |
| REQ-QZ-18 | Unavailable (removed or non-existent) quiz, question or attempt handled without exposing details. | UC-QZ-01 to 07 | API Layer (central error handler); Quiz Engine; Question Bank Service ¦ 404 branches of /quizzes, /attempts, /questions | TC-PA-11, TC-QZ-18, TC-QZ-20, TC-QZ-24 | Functional, Security | Pushkar, Alifiya | M2 | Covered | Not executed | TOD-11 |
| REQ-PA-01 | Student views completed quiz attempts with quiz title, score, percentage and submission date. | UC-PA-01 | Performance Analytics Service; API Layer (RBAC/ownership) ¦ GET /performance/personal | TC-PA-01, TC-PA-07, TC-PA-13 | Functional, Security | Pushkar | M3 | Covered | Not executed |  |
| REQ-PA-02 | Student performance calculated and displayed from completed attempts. | UC-PA-01 | Performance Analytics Service; API Layer (RBAC/ownership) ¦ GET /performance/personal | TC-PA-02, TC-PA-08, TC-PA-13, UT-PA-01 | Functional, Unit | Pushkar | M3 | Covered | Not executed | TOD-05 |
| REQ-PA-03 | Student views quiz performance grouped by topic. | UC-PA-03 | Performance Analytics Service; API Layer (RBAC/ownership) ¦ GET /performance/topics | TC-PA-03, TC-PA-09, UT-PA-02 | Functional, Unit | Pushkar | M3 | Blocked pending clarification | Not executed | OD-03. Topic source undefined (OD-03) |
| REQ-PA-04 | Faculty views performance of Students who submitted attempts for Faculty-owned quizzes. | UC-PA-02 | Performance Analytics Service; API Layer (RBAC/ownership) ¦ GET /performance/class/:quizId | TC-PA-04, TC-PA-06, TC-PA-12, UT-PA-03 | Functional, Security, Unit | Pushkar | M3 | Partially covered | Not executed | OD-08 |
| REQ-PA-05 | Class performance shows Student name, score, percentage and submission information. | UC-PA-02 | Performance Analytics Service; API Layer (RBAC/ownership) ¦ GET /performance/class/:quizId | TC-PA-05, TC-PA-10 | Functional | Pushkar | M3 | Covered | Not executed | OD-08 |
| REQ-PA-06 | Faculty access to performance of quizzes they do not own is denied. | UC-PA-02 | Performance Analytics Service; API Layer (RBAC/ownership) ¦ GET /performance/class/:quizId | TC-PA-06, TC-PA-11, UT-PA-03 | Security, Unit | Pushkar | M3 | Covered | Not executed |  |
| REQ-COL-01 | Student creates a study group with required group information. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ POST /groups | TC-COL-01, TC-COL-08, TC-COL-09, TC-COL-10, UT-COL-01, UT-COL-04 | Functional, Security, Unit | Pushkar | M3 | Partially covered | Not executed | OD-13 |
| REQ-COL-02 | Student joins an existing study group. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ POST /groups/:id/join | TC-COL-02, TC-COL-10, UT-COL-04 | Functional, Security, Unit | Pushkar | M3 | Covered | Not executed |  |
| REQ-COL-03 | Duplicate study-group membership is prevented. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ POST /groups/:id/join | TC-COL-03, TC-COL-11, UT-COL-02 | Functional, Unit | Pushkar | M3 | Covered | Not executed |  |
| REQ-COL-04 | Student views the study groups to which they belong. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ GET /groups | TC-COL-04, TC-COL-12 | Functional | Pushkar | M3 | Covered | Not executed |  |
| REQ-COL-05 | Admin moderates collaborative content. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ DELETE /collaboration/content/:id | TC-COL-05, TC-COL-13, TC-COL-14, UT-COL-03 | Functional, Unit | Pushkar | M3 | Partially covered | Not executed | OD-08, OD-13 |
| REQ-COL-06 | Non-Admin users are denied collaborative-content moderation. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ DELETE /collaboration/content/:id | TC-COL-06, UT-COL-03 | Security, Unit | Pushkar | M3 | Covered | Not executed |  |
| REQ-COL-07 | Removed or unavailable groups/content handled without exposing their details. | UC-COL-01, UC-COL-02 | Study Group & Collaboration Service; API Layer ¦ POST /groups/:id/join; DELETE /collaboration/content/:id | TC-COL-07, TC-COL-14 | Functional | Pushkar | M3 | Covered | Not executed |  |
| SEC-ACC-01 | Authentication enforced for protected functionality. | - | API Layer; Auth & Session Service ¦ All protected endpoints | TC-AS-03, TC-AS-07, TC-AS-08, UT-ACC-06 | Security, Unit | Jagadeesh | M1 | Covered | Not executed | OD-06 |
| SEC-ACC-02 | Generic credential error (no disclosure of whether the e-mail exists). | - | Auth & Session Service ¦ POST /auth/login | TC-ACC-06, TC-AS-07 | Functional, Security | Jagadeesh | M1 | Covered | Not executed |  |
| SEC-ACC-03 | Passwords stored only as salted bcrypt hashes. | - | Auth & Session Service ¦ POST /auth/register | TC-ACC-14, TC-AS-04 | Functional, Security | Jagadeesh | M1 | Covered | Not executed |  |
| SEC-ACC-04 | Session termination on logout and inactivity (server-side session record). | - | API Layer; Auth & Session Service ¦ POST /auth/logout | TC-ACC-17, TC-AS-02, TC-QS-04 | Security | Jagadeesh, Alifiya | M1 | Covered | Not executed |  |
| SEC-ACC-05 | A user can change only their own profile; e-mail and role not changeable. | - | Account Service ¦ PUT /account/profile | TC-AS-05 | Security | Jagadeesh | M1 | Covered | Not executed |  |
| SEC-ACC-06 | Account lock-out after repeated failed log-ins. | - | Auth & Session Service ¦ POST /auth/login | TC-ACC-07, TC-ACC-20, TC-AS-01, TC-AS-08 | Security | Jagadeesh | M1 | Covered | Not executed | OD-06, TOD-04 |
| SEC-MAT-01 | Material access control: only owner and authorized users can view/download. | - | Material Service, AccessGrant, File Storage; API Layer ¦ GET /materials/:id; GET /materials/:id/download | TC-AS-08, TC-MS-01, UT-MAT-02 | Security, Unit | Jagadeesh, Vedh | M4 | Covered | Not executed | OD-06 |
| SEC-MAT-02 | Only the owner can share material and revoke access. | - | Material Service, AccessGrant, File Storage ¦ POST /materials/:id/share; DELETE /materials/:id/access/:userId | TC-MAT-12, TC-MS-04, UT-MAT-03 | Security, Unit | Vedh | M4 | Covered | Not executed |  |
| SEC-MAT-03 | Only the owner can update or remove material. | - | Material Service, AccessGrant, File Storage ¦ PUT, DELETE /materials/:id | TC-MAT-12, TC-MS-05, UT-MAT-03 | Security, Unit | Vedh | M4 | Covered | Not executed |  |
| SEC-MAT-04 | Access denied after revocation or removal. | - | Material Service, AccessGrant, File Storage ¦ GET /materials/:id; DELETE /materials/:id/access/:userId | TC-MS-02, TC-MS-03 | Security | Vedh | M4 | Covered | Not executed |  |
| SEC-COM-01 | TLS 1.2 or higher for all client-server communication; unencrypted connections rejected. | - | Nginx reverse proxy (TLS) ¦ All endpoints | TC-AS-06 | Security | Jagadeesh | M1 | Covered | Not executed | TOD-10 |
| SEC-QZ-01 | Question-bank and quiz management restricted to Faculty (owner). | - | API Layer; Question Bank Service; Quiz Engine (authoring) ¦ /questions; /quizzes | TC-QB-08, TC-QB-09, TC-QB-12, TC-QS-03, TC-QS-05, TC-QZ-17 | Security | Alifiya, Jagadeesh | M2 | Covered | Not executed |  |
| SEC-QZ-02 | No answer keys or explanations sent before submission. | - | API Layer (projection); Quiz Engine (execution) ¦ GET /quizzes; POST /quizzes/:id/attempts | TC-QS-06, TC-QZ-06, TC-QZ-08, TC-QZ-27, UT-QZ-06 | Functional, Security, Unit | Vedh | M4 | Covered | Not executed |  |
| SEC-QZ-03 | Results visible only to the attempt owner; submissions only to the quiz owner. | - | Quiz Engine (execution); API Layer ¦ GET /attempts/:id/result; GET /quizzes/:id/submissions | TC-QS-04, TC-QZ-16, TC-QZ-24, TC-QZ-28, UT-QZ-08 | Security, Unit | Alifiya | M2 | Covered | Not executed |  |
| SEC-QZ-04 | Quiz timer and availability enforced on the server clock. | - | Quiz Engine (execution) ¦ POST /quizzes/:id/attempts; PUT /attempts/:id/answers | TC-AN-16, TC-QS-01, TC-QZ-10, TC-QZ-25, TC-QZ-29, TC-QZ-32, UT-QZ-09 | Functional, Non-functional, Security, Unit | Jagadeesh, Vedh | M4 | Partially covered | Not executed | TOD-04 |
| SEC-QZ-05 | Scores computed on the server; submitted attempts immutable. | - | Quiz Engine (execution); Grading Service ¦ POST /attempts/:id/submit | TC-QS-02, TC-QS-05, TC-QZ-13, TC-QZ-30, TC-QZ-31 | Functional, Security | Vedh, Jagadeesh | M4 | Covered | Not executed |  |
| NFR-PERF-01 | At least 95% of page loads within 3 seconds with 200 concurrent users. | - | Web Client; API Layer; Nginx; Data Access Layer | TC-AP-01, TC-AP-03 | Performance | Jagadeesh | M1 | Covered | Not executed | TOD-10 |
| NFR-PERF-02 | 200 concurrent users supported with fewer than 1% failed requests. | - | API Layer (rate limiting); Nginx; MongoDB | TC-AP-02, TC-AP-03, TC-AS-09 | Performance, Security | Jagadeesh | M1 | Covered | Not executed | TOD-02, TOD-10 |
| NFR-PERF-03 | Sharing and access revocation take effect within 2 seconds. | - | Material Service; AccessGrant | TC-MP-03 | Performance | Vedh | M4 | Covered | Not executed |  |
| NFR-PERF-04 | Grading within 2 seconds with 100 concurrent submissions. | - | Grading Service | TC-AP-03, TC-QP-01 | Performance | Jagadeesh, Vedh | M4 | Covered | Not executed | TOD-10 |
| NFR-PERF-05 | Question-bank search within 2 seconds. | - | Question Bank Service; Data Access Layer | TC-QP-02 | Performance | Alifiya | M2 | Covered | Not executed | TOD-10 |
| NFR-PERF-06 | Quiz questions available within 3 seconds of starting. | - | Quiz Engine (execution) | TC-QP-03 | Performance | Vedh | M4 | Covered | Not executed | TOD-10 |
| NFR-SAFE-01 | Daily backups; recovery from a backup no more than 24 hours old. | - | MongoDB; File Storage; Docker deployment | TC-AN-01 | Non-functional | Jagadeesh | M1 | Covered | Not executed | OD-06 |
| NFR-SAFE-02 | Interrupted/failed material operation leaves previous state unchanged and is not reported as success. | - | Material Service; File Storage | TC-AN-02, TC-AN-17 | Non-functional | Vedh | M4 | Covered | Not executed |  |
| NFR-SAFE-03 | Downloaded file identical to uploaded file (SHA-256). | - | Material Service; File Storage | TC-AN-03, TC-MAT-19, UT-MAT-05 | Functional, Non-functional, Unit | Vedh | M4 | Covered | Not executed |  |
| NFR-QUAL-01 | First-time user completes registration, login and upload in under five minutes without instructions. | - | Web Client | TC-AN-04 | Non-functional | Jagadeesh | M1 | Covered | Not executed |  |
| NFR-QUAL-02 | At least 99% monthly availability, excluding announced maintenance. | - | Nginx; Docker deployment; monitoring | TC-AN-07 | Non-functional | Pushkar | M3 | Partially covered | Not executed | OD-06, TOD-07. A monthly 99% availability cannot be demonstrated in the sprint window; the test records measured availability over the observed period (TOD-07, OD-06) |
| NFR-QUAL-03 | Invalid input and unsupported files rejected without a crash or effect on other users. | - | API Layer | TC-AN-05, TC-AN-11, TC-AN-12, TC-AN-13, TC-AN-16, TC-AS-07, TC-AS-09, TC-MAT-16, TC-QS-05, UT-ACC-06 | Functional, Non-functional, Security, Unit | Jagadeesh, Alifiya, Vedh | M1 | Covered | Not executed | TOD-02 |
| NFR-QUAL-04 | Current Chrome, Firefox, Edge, Safari on desktop and mobile. | - | Web Client | TC-AN-06 | Non-functional | Jagadeesh | M1 | Covered | Not executed | TOD-10 |
| NFR-QUAL-05 | Modular, independently testable feature areas. | - | Layered modular monolith | TC-AN-08 | Non-functional | Pushkar | M3 | Covered | Not executed |  |
| NFR-QUAL-06 | Requirements traceable to test cases. | - | SAD s3.8; SRS RTM; this STP | TC-AN-09 | Non-functional | Pushkar | M3 | Covered | Not executed |  |
| SO-01 | Security objective Account confidentiality: Protect user credentials and account data from unauthorized disclosure. | - | Security architecture (SAD s3.9); linked SEC requirements: SEC-ACC-02, SEC-ACC-03, SEC-ACC-06 | TC-ACC-06, TC-AS-07, TC-ACC-14, TC-AS-04, TC-ACC-07, TC-ACC-20, TC-AS-01, TC-AS-08 | Security (via linked SEC tests) | Jagadeesh | M1 | Partially covered | Not executed | Mapped through SRS 3.3.3.4 to SEC-ACC-02, SEC-ACC-03, SEC-ACC-06. Linked tests not yet reviewed against the objective wording; no objective-level test |
| SO-02 | Security objective Material access control: Ensure study materials are accessible only to their owner and users the owner has authorized. | - | Security architecture (SAD s3.9); linked SEC requirements: SEC-MAT-01, SEC-MAT-02, SEC-MAT-04 | TC-AS-08, TC-MS-01, UT-MAT-02, TC-MAT-12, TC-MS-04, UT-MAT-03, TC-MS-02, TC-MS-03 | Security (via linked SEC tests) | Jagadeesh, Vedh | M1 | Partially covered | Not executed | Mapped through SRS 3.3.3.4 to SEC-MAT-01, SEC-MAT-02, SEC-MAT-04. Linked tests not yet reviewed against the objective wording; no objective-level test |
| SO-03 | Security objective Integrity: Prevent unauthorized modification of accounts, materials and material permissions. | - | Security architecture (SAD s3.9); linked SEC requirements: SEC-ACC-05, SEC-MAT-02, SEC-MAT-03 | TC-AS-05, TC-MAT-12, TC-MS-04, UT-MAT-03, TC-MS-05 | Security (via linked SEC tests) | Jagadeesh, Vedh | M1 | Partially covered | Not executed | Mapped through SRS 3.3.3.4 to SEC-ACC-05, SEC-MAT-02, SEC-MAT-03. Linked tests not yet reviewed against the objective wording; no objective-level test |
| SO-04 | Security objective Secure authentication and sessions: Ensure protected functionality is reachable only through a valid session and that ended sessions cannot be reused. | - | Security architecture (SAD s3.9); linked SEC requirements: SEC-ACC-01, SEC-ACC-04 | TC-AS-03, TC-AS-07, TC-AS-08, UT-ACC-06, TC-ACC-17, TC-AS-02, TC-QS-04 | Security (via linked SEC tests) | Jagadeesh, Alifiya | M1 | Partially covered | Not executed | Mapped through SRS 3.3.3.4 to SEC-ACC-01, SEC-ACC-04. Linked tests not yet reviewed against the objective wording; no objective-level test |
| SO-05 | Security objective Secure communication: Protect data in transit between client and server. | - | Security architecture (SAD s3.9); linked SEC requirements: SEC-COM-01 | TC-AS-06 | Security (via linked SEC tests) | Jagadeesh | M1 | Partially covered | Not executed | Mapped through SRS 3.3.3.4 to SEC-COM-01. Linked tests not yet reviewed against the objective wording; no objective-level test |
| SO-06 | Security objective Assessment integrity: Ensure that quiz answers and results are disclosed only to authorized users and that attempts and scores cannot be tampered with. | - | Security architecture (SAD s3.9); linked SEC requirements: SEC-QZ-01, SEC-QZ-02, SEC-QZ-03, SEC-QZ-04, SEC-QZ-05 | TC-QB-08, TC-QB-09, TC-QB-12, TC-QS-03, TC-QS-05, TC-QZ-17, TC-QS-06, TC-QZ-06, TC-QZ-08, TC-QZ-27, UT-QZ-06, TC-QS-04, TC-QZ-16, TC-QZ-24, TC-QZ-28, UT-QZ-08, TC-AN-16, TC-QS-01, TC-QZ-10, TC-QZ-25, TC-QZ-29, TC-QZ-32, UT-QZ-09, TC-QS-02, TC-QZ-13, TC-QZ-30, TC-QZ-31 | Security (via linked SEC tests) | Alifiya, Jagadeesh, Vedh | M1 | Partially covered | Not executed | Mapped through SRS 3.3.3.4 to SEC-QZ-01, SEC-QZ-02, SEC-QZ-03, SEC-QZ-04, SEC-QZ-05. Linked tests not yet reviewed against the objective wording; no objective-level test |
| BR-01 | Business rule BR-01: Protected functions are available only to authenticated users. | - | API Layer (authentication middleware); Auth & Session Service | TC-ACC-11, TC-AS-03 | Security | Jagadeesh | M1 | Partially covered | Not executed | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained |
| BR-02 | Business rule BR-02: Each study material has exactly one owner: the user who uploaded it. | - | Material Service, AccessGrant, File Storage | TC-MAT-01, TC-MAT-22 | Functional | Vedh | M4 | Covered | Not executed | OD-07 |
| BR-03 | Business rule BR-03: Only the owner may share, update, remove or revoke access to a material. | - | Material Service, AccessGrant, File Storage | TC-MAT-07, TC-MAT-12, TC-MS-04, TC-MS-05 | Functional, Security | Vedh | M4 | Partially covered | Not executed | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained |
| BR-04 | Business rule BR-04: A user may view or download a material only if they are its owner or have been granted access. | - | Material Service, AccessGrant, File Storage | TC-MAT-12, TC-MS-04, TC-MS-05 | Security | Vedh | M4 | Partially covered | Not executed | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained |
| BR-05 | Business rule BR-05: Materials may be shared only with registered users. | - | Material Service, AccessGrant, File Storage | TC-MAT-07, TC-MAT-17, UT-MAT-06 | Functional, Unit | Vedh | M4 | Covered | Not executed |  |
| BR-06 | Business rule BR-06: Users may change only their own profile; email address and role cannot be changed. | - | Account Service | TC-ACC-09 | Functional | Jagadeesh | M1 | Partially covered | Not executed | OD-13. SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained |
| BR-07 | Business rule BR-07: Users may upload only material they have the right to share. The uploader is responsible for copyright compliance. | - | Policy rule | - | - | Jagadeesh | M4 | Not directly testable | Not executed | Policy/project constraint, not a system behaviour (copyright responsibility; no mechanism, OD-11) |
| BR-08 | Business rule BR-08: Admin accounts are created by platform administrators, not through public registration. | - | Auth & Session Service | TC-ACC-12, TC-ACC-19, UT-ACC-05 | Security, Unit | Jagadeesh | M1 | Covered | Not executed | OD-11 |
| DC-01 | MERN stack (MongoDB, Express.js, React, Node.js). | - | Whole architecture | TC-AN-10 | Non-functional | Jagadeesh | M1 | Covered | Not executed |  |
| DC-02 | Defined integrated API. | - | API Layer | TC-AN-11 | Non-functional | Alifiya | M2 | Covered | Not executed |  |
| DC-03 | TLS 1.2 or higher. | - | Nginx reverse proxy | TC-AS-06 | Security | Jagadeesh | M3 | Covered | Not executed | TOD-10 |
| DC-04 | bcrypt password hashing. | - | Auth & Session Service | TC-AN-10, TC-AS-04 | Non-functional, Security | Jagadeesh | M1 | Covered | Not executed |  |
| DC-05 | Supported browsers. | - | Web Client | TC-AN-06 | Non-functional | Jagadeesh | M1 | Covered | Not executed | TOD-10 |
| DC-06 | File types, size and field limits. | - | API Layer; Material Service; Account Service; File Storage | TC-ACC-09, TC-ACC-10, TC-MAT-03, TC-MAT-04 | Functional | Jagadeesh, Vedh | M4 | Covered | Not executed | OD-13, TOD-06 |
| DC-07 | Server-side validation and authorization checks. | - | API Layer middleware; all services | TC-AN-12, TC-AS-07, UT-ACC-06 | Security, Unit | Jagadeesh | M1 | Covered | Not executed |  |
| DC-08 | Server-side session expiry and lock-out. | - | Auth & Session Service | TC-ACC-07, TC-ACC-17, TC-AN-12, TC-AS-01, TC-AS-02 | Security | Jagadeesh | M1 | Covered | Not executed | TOD-04 |
| DC-09 | Scope constraint (features outside the SRS are excluded). | - | Whole architecture (SAD s1.2) | - | - | Pushkar | M3 | Not directly testable | Not executed | Policy/project constraint, not a system behaviour (scope statement; checked by review of s3/s4 of this STP) |
| DC-10 | Requirement IDs unchanged across documents. | - | SAD s3.8 | TC-AN-09 | Non-functional | Pushkar | M2 | Covered | Not executed |  |
| DC-11 | The system shall be developed by the four-member project team within the course schedule (SRS DC-11). | - | Not an architecture element | - | - | Unassigned | - | Not directly testable | Not executed | Policy/project constraint, not a system behaviour (four-member project team; SRS DC-11) |
| DOM-NOID | Domain requirement without SRS ID: user-facing messages are in English (SAD s3.8). Label DOM-NOID is a test-plan placeholder, not an SRS ID. | - | Web Client; API Layer (messages) | TC-AN-14 | Non-functional | Pushkar | M3 | Covered | Not executed |  |
| UI-01..18 | User-interface requirements UI-01 to UI-18 (SRS 3.1.1). | - | Web Client | TC-AN-15 | Functional | Pushkar (provisional) | not allocated | Partially covered | Not executed | TC-AN-15 verifies navigation and role visibility only; item-level UI traceability is open (TOD-12). |
| COM-01 | Communication-interface requirement COM-01 (SRS 3.1.3): HTTPS with TLS 1.2 or higher; unencrypted connections rejected. | - | Nginx; API Layer ¦ All endpoints | TC-AS-06 | Security | Jagadeesh | not allocated | Covered | Not executed | TOD-10, TOD-12 (COM-02 to COM-10 not traced). |

# Annex D. Test-Case-to-Requirement Index

| Test | Requirements traced |
| --- | --- |
| TC-ACC-01 | REQ-ACC-01 |
| TC-ACC-02 | REQ-ACC-01, REQ-ACC-02 |
| TC-ACC-03 | REQ-ACC-02 |
| TC-ACC-04 | REQ-ACC-03 |
| TC-ACC-05 | REQ-ACC-04 |
| TC-ACC-06 | REQ-ACC-05, SEC-ACC-02 |
| TC-ACC-07 | REQ-ACC-06, SEC-ACC-06, DC-08 |
| TC-ACC-08 | REQ-ACC-07 |
| TC-ACC-09 | REQ-ACC-08, BR-06, DC-06 |
| TC-ACC-10 | REQ-ACC-09, DC-06 |
| TC-ACC-11 | REQ-ACC-10, BR-01 |
| TC-ACC-12 | REQ-ACC-01, BR-08 |
| TC-ACC-13 | REQ-ACC-02 |
| TC-ACC-14 | REQ-ACC-08, REQ-ACC-10, SEC-ACC-03 |
| TC-ACC-15 | REQ-ACC-09 |
| TC-ACC-16 | REQ-ACC-09, REQ-ACC-08 |
| TC-ACC-17 | REQ-ACC-07, SEC-ACC-04, DC-08 |
| TC-ACC-18 | REQ-ACC-04, REQ-ACC-05 |
| TC-ACC-19 | REQ-ACC-10, BR-08 |
| TC-ACC-20 | REQ-ACC-06, SEC-ACC-06 |
| TC-MAT-01 | REQ-MAT-01, BR-02 |
| TC-MAT-02 | REQ-MAT-01 |
| TC-MAT-03 | REQ-MAT-02, DC-06 |
| TC-MAT-04 | REQ-MAT-02, DC-06 |
| TC-MAT-05 | REQ-MAT-03 |
| TC-MAT-06 | REQ-MAT-04 |
| TC-MAT-07 | REQ-MAT-05, BR-05, BR-03 |
| TC-MAT-08 | REQ-MAT-06 |
| TC-MAT-09 | REQ-MAT-07 |
| TC-MAT-10 | REQ-MAT-08 |
| TC-MAT-11 | REQ-MAT-09 |
| TC-MAT-12 | REQ-MAT-10, BR-03, BR-04, SEC-MAT-02, SEC-MAT-03 |
| TC-MAT-13 | REQ-MAT-11 |
| TC-MAT-14 | REQ-MAT-01 |
| TC-MAT-15 | REQ-MAT-03, REQ-MAT-04 |
| TC-MAT-16 | REQ-MAT-01, REQ-MAT-02, NFR-QUAL-03 |
| TC-MAT-17 | REQ-MAT-05, BR-05 |
| TC-MAT-18 | REQ-MAT-09 |
| TC-MAT-19 | REQ-MAT-07, NFR-SAFE-03 |
| TC-MAT-20 | REQ-MAT-09 |
| TC-MAT-21 | REQ-MAT-04 |
| TC-MAT-22 | REQ-MAT-01, REQ-MAT-03, BR-02 |
| TC-AS-01 | SEC-ACC-06, REQ-ACC-06, DC-08 |
| TC-MS-01 | SEC-MAT-01, REQ-MAT-04 |
| TC-AS-02 | SEC-ACC-04, REQ-ACC-07, DC-08 |
| TC-MS-02 | SEC-MAT-04, REQ-MAT-09 |
| TC-AS-03 | SEC-ACC-01, REQ-ACC-10, BR-01 |
| TC-MS-03 | SEC-MAT-04, REQ-MAT-11 |
| TC-AS-04 | SEC-ACC-03, DC-04 |
| TC-MS-04 | SEC-MAT-02, REQ-MAT-10, BR-03, BR-04 |
| TC-AS-05 | SEC-ACC-05 |
| TC-MS-05 | SEC-MAT-03, REQ-MAT-07, REQ-MAT-08, REQ-MAT-10, BR-03, BR-04 |
| TC-AS-06 | SEC-COM-01, DC-03, COM-01 |
| TC-AS-07 | SEC-ACC-01, SEC-ACC-02, NFR-QUAL-03, DC-07 |
| TC-AS-08 | SEC-ACC-01, SEC-ACC-06, SEC-MAT-01 |
| TC-AS-09 | NFR-PERF-02, NFR-QUAL-03 |
| TC-AP-01 | NFR-PERF-01 |
| TC-MP-01 | REQ-MAT-03 |
| TC-AP-02 | NFR-PERF-02 |
| TC-MP-02 | REQ-MAT-06 |
| TC-MP-03 | NFR-PERF-03 |
| TC-AP-03 | NFR-PERF-01, NFR-PERF-02, NFR-PERF-04 |
| TC-AN-01 | NFR-SAFE-01 |
| TC-AN-02 | NFR-SAFE-02 |
| TC-AN-03 | NFR-SAFE-03 |
| TC-AN-04 | NFR-QUAL-01 |
| TC-AN-05 | NFR-QUAL-03 |
| TC-AN-06 | NFR-QUAL-04, DC-05 |
| TC-AN-07 | NFR-QUAL-02 |
| TC-AN-08 | NFR-QUAL-05 |
| TC-AN-09 | NFR-QUAL-06, DC-10 |
| TC-AN-10 | DC-01, DC-04 |
| TC-AN-11 | DC-02, NFR-QUAL-03 |
| TC-AN-12 | DC-07, DC-08, NFR-QUAL-03 |
| TC-AN-13 | NFR-QUAL-03 |
| TC-AN-14 | DOM-NOID |
| TC-AN-15 | UI-01..18 |
| TC-AN-16 | NFR-QUAL-03, SEC-QZ-04 |
| TC-AN-17 | NFR-SAFE-02, REQ-MAT-07, REQ-MAT-08 |
| TC-QB-01 | REQ-QB-01, REQ-QB-03 |
| TC-QB-02 | REQ-QB-02 |
| TC-QB-03 | REQ-QB-01, REQ-QB-02 |
| TC-QB-04 | REQ-QB-02 |
| TC-QB-05 | REQ-QB-04 |
| TC-QB-06 | REQ-QB-05, REQ-QB-02 |
| TC-QB-07 | REQ-QB-06, REQ-QZ-04 |
| TC-QB-08 | REQ-QB-07, SEC-QZ-01 |
| TC-QB-09 | REQ-QB-07, SEC-QZ-01 |
| TC-QB-10 | REQ-QB-02 |
| TC-QB-11 | REQ-QB-04 |
| TC-QB-12 | REQ-QB-07, REQ-ACC-10, SEC-QZ-01 |
| TC-QZ-01 | REQ-QZ-01, REQ-QZ-03 |
| TC-QZ-02 | REQ-QZ-02 |
| TC-QZ-03 | REQ-QZ-01, REQ-QZ-02 |
| TC-QZ-04 | REQ-QZ-03, REQ-QZ-04 |
| TC-QZ-05 | REQ-QZ-05 |
| TC-QZ-06 | REQ-QZ-06, SEC-QZ-02 |
| TC-QZ-07 | REQ-QZ-07 |
| TC-QZ-08 | REQ-QZ-08, SEC-QZ-02 |
| TC-QZ-09 | REQ-QZ-09 |
| TC-QZ-10 | REQ-QZ-10, SEC-QZ-04 |
| TC-QZ-11 | REQ-QZ-11 |
| TC-QZ-12 | REQ-QZ-13 |
| TC-QZ-13 | REQ-QZ-14, SEC-QZ-05 |
| TC-QZ-14 | REQ-QZ-15 |
| TC-QZ-15 | REQ-QZ-16 |
| TC-QZ-16 | REQ-QZ-17, SEC-QZ-03 |
| TC-QZ-17 | REQ-QZ-17, SEC-QZ-01 |
| TC-QZ-18 | REQ-QZ-18 |
| TC-QZ-19 | REQ-QZ-04, REQ-QZ-02 |
| TC-QZ-20 | REQ-QZ-18, REQ-QZ-04 |
| TC-QZ-21 | REQ-QZ-02 |
| TC-QZ-22 | REQ-QZ-05 |
| TC-QZ-23 | REQ-QZ-09 |
| TC-QZ-24 | REQ-QZ-17, REQ-QZ-18, SEC-QZ-03 |
| TC-QZ-25 | REQ-QZ-10, SEC-QZ-04 |
| TC-QZ-26 | REQ-QZ-11, REQ-QZ-14 |
| TC-QZ-27 | SEC-QZ-02, REQ-QZ-13 |
| TC-QZ-28 | REQ-QZ-17, SEC-QZ-03 |
| TC-QZ-29 | REQ-QZ-10, SEC-QZ-04 |
| TC-QZ-30 | REQ-QZ-07, SEC-QZ-05 |
| TC-QZ-31 | REQ-QZ-14, REQ-QZ-11, SEC-QZ-05 |
| TC-QZ-32 | REQ-QZ-08, SEC-QZ-04 |
| TC-QS-01 | SEC-QZ-04, REQ-QZ-07 |
| TC-QS-02 | SEC-QZ-05 |
| TC-QS-03 | SEC-QZ-01, REQ-QB-02 |
| TC-QS-04 | SEC-QZ-03, SEC-ACC-04 |
| TC-QS-05 | NFR-QUAL-03, SEC-QZ-01, SEC-QZ-05 |
| TC-QS-06 | SEC-QZ-02 |
| TC-QP-01 | NFR-PERF-04, REQ-QZ-12 |
| TC-QP-02 | NFR-PERF-05, REQ-QB-04 |
| TC-QP-03 | NFR-PERF-06, REQ-QZ-08 |
| TC-QP-04 | REQ-QB-03 |
| TC-PA-01 | REQ-PA-01 |
| TC-PA-02 | REQ-PA-02 |
| TC-PA-03 | REQ-PA-03 |
| TC-PA-04 | REQ-PA-04 |
| TC-PA-05 | REQ-PA-05 |
| TC-PA-06 | REQ-PA-06, REQ-PA-04 |
| TC-PA-07 | REQ-PA-01, REQ-ACC-10 |
| TC-PA-08 | REQ-PA-02 |
| TC-PA-09 | REQ-PA-03 |
| TC-PA-10 | REQ-PA-05, REQ-QZ-16 |
| TC-PA-11 | REQ-PA-06, REQ-QZ-18 |
| TC-PA-12 | REQ-PA-04 |
| TC-PA-13 | REQ-PA-01, REQ-PA-02, REQ-QZ-15 |
| TC-COL-01 | REQ-COL-01 |
| TC-COL-02 | REQ-COL-02 |
| TC-COL-03 | REQ-COL-03 |
| TC-COL-04 | REQ-COL-04 |
| TC-COL-05 | REQ-COL-05 |
| TC-COL-06 | REQ-COL-06 |
| TC-COL-07 | REQ-COL-07 |
| TC-COL-08 | REQ-COL-01 |
| TC-COL-09 | REQ-COL-01 |
| TC-COL-10 | REQ-COL-01, REQ-COL-02 |
| TC-COL-11 | REQ-COL-03 |
| TC-COL-12 | REQ-COL-04 |
| TC-COL-13 | REQ-COL-05 |
| TC-COL-14 | REQ-COL-05, REQ-COL-07 |
| UT-ACC-01 | REQ-ACC-02, REQ-ACC-03 |
| UT-ACC-02 | REQ-ACC-04, REQ-ACC-05 |
| UT-ACC-03 | REQ-ACC-06 |
| UT-ACC-04 | REQ-ACC-07 |
| UT-ACC-05 | REQ-ACC-01, BR-08 |
| UT-ACC-06 | SEC-ACC-01, NFR-QUAL-03, DC-07 |
| UT-COL-01 | REQ-COL-01 |
| UT-COL-02 | REQ-COL-03 |
| UT-COL-03 | REQ-COL-05, REQ-COL-06 |
| UT-COL-04 | REQ-COL-01, REQ-COL-02 |
| UT-MAT-01 | REQ-MAT-01, REQ-MAT-02 |
| UT-MAT-02 | REQ-MAT-04, SEC-MAT-01 |
| UT-MAT-03 | REQ-MAT-05, REQ-MAT-07, REQ-MAT-08, REQ-MAT-09, SEC-MAT-02, SEC-MAT-03 |
| UT-MAT-04 | REQ-ACC-08, REQ-ACC-09 |
| UT-MAT-05 | NFR-SAFE-03 |
| UT-MAT-06 | REQ-MAT-05, BR-05 |
| UT-PA-01 | REQ-PA-02 |
| UT-PA-02 | REQ-PA-03 |
| UT-PA-03 | REQ-PA-04, REQ-PA-06 |
| UT-QZ-01 | REQ-QZ-11 |
| UT-QZ-02 | REQ-QB-02 |
| UT-QZ-03 | REQ-QZ-02 |
| UT-QZ-04 | REQ-QZ-07 |
| UT-QZ-05 | REQ-QZ-10, REQ-QZ-14 |
| UT-QZ-06 | SEC-QZ-02 |
| UT-QZ-07 | REQ-QZ-04, REQ-QB-06 |
| UT-QZ-08 | SEC-QZ-03, REQ-QZ-17 |
| UT-QZ-09 | REQ-QZ-10, SEC-QZ-04 |

# Annex E. Coverage Summary

## E.1 Requirement coverage by family

| Family | Requirements | Covered | Partially | Blocked | Not directly testable | Not covered | Unique tests mapped |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REQ-ACC | 10 | 9 | 1 | 0 | 0 | 0 | 25 |
| REQ-MAT | 11 | 8 | 3 | 0 | 0 | 0 | 30 |
| REQ-QB | 7 | 7 | 0 | 0 | 0 | 0 | 15 |
| REQ-QZ | 18 | 15 | 3 | 0 | 0 | 0 | 39 |
| REQ-PA | 6 | 4 | 1 | 1 | 0 | 0 | 13 |
| REQ-COL | 7 | 5 | 2 | 0 | 0 | 0 | 14 |
| SEC (ACC, MAT, COM, QZ) | 16 | 15 | 1 | 0 | 0 | 0 | 43 |
| NFR | 15 | 14 | 1 | 0 | 0 | 0 | 26 |
| SO | 6 | 0 | 6 | 0 | 0 | 0 | 43 |
| BR | 8 | 3 | 4 | 0 | 1 | 0 | 12 |
| DC | 11 | 9 | 0 | 0 | 2 | 0 | 16 |
| Domain / UI / COM | 3 | 2 | 1 | 0 | 0 | 0 | 3 |
| Total | 118 | 91 | 23 | 1 | 3 | 0 | 160 |

"Unique tests mapped" counts each test once within its family row; a test tracing to several families appears in each, so the column does not sum to the total (the bottom cell is the number of distinct tests that trace to at least one requirement: all 160).

## E.2 Test cases by feature area (each test counted once; total 160)

| Feature area | Tests | Ready (R1) | Environment (R2) | Blocked (R3) | Manual (R4) | New in 1.1 |
| --- | --- | --- | --- | --- | --- | --- |
| Account Management | 20 | 18 | 1 | 1 | 0 | 9 |
| Material Sharing | 22 | 17 | 2 | 3 | 0 | 9 |
| Security: Account and Material | 14 | 12 | 1 | 1 | 0 | 3 |
| Performance: Account and Material | 6 | 0 | 6 | 0 | 0 | 1 |
| Safety, Quality and Team-level | 17 | 4 | 7 | 0 | 6 | 8 |
| Question Bank | 12 | 12 | 0 | 0 | 0 | 3 |
| Quizzes: authoring, execution, grading | 32 | 27 | 2 | 3 | 0 | 14 |
| Quiz security | 6 | 6 | 0 | 0 | 0 | 2 |
| Quiz performance | 4 | 0 | 4 | 0 | 0 | 0 |
| Performance Analytics | 13 | 10 | 0 | 3 | 0 | 7 |
| Collaboration | 14 | 11 | 1 | 2 | 0 | 7 |
| Total | 160 | 117 | 24 | 13 | 6 | 63 |

## E.3 Tests by owner and priority

| Owner | Tests | High | Medium | Low | Unit candidates |
| --- | --- | --- | --- | --- | --- |
| Jagadeesh (M1) | 41 | 22 | 18 | 1 | 7 |
| Alifiya (M2) | 32 | 13 | 19 | 0 | 4 |
| Pushkar (M3) | 32 | 11 | 18 | 3 | 7 |
| Vedh (M4) | 55 | 32 | 22 | 1 | 10 |
| Total | 160 | 78 | 77 | 5 | 28 |

## E.4 Requirements not Covered, blocked or only partly covered

| Requirement | Status | Open decision | Reason |
| --- | --- | --- | --- |
| REQ-ACC-09 | Partially covered | OD-13, TOD-06 | -Coverage remains partial: verify allowed picture formats and 2 MB boundary against SRS Appendix B/DC-06, ownership of file reference, invalid file rejection, and profile retrieval/display. Do not count a generic upload test as complete coverage. |
| REQ-MAT-01 | Partially covered | OD-07 | -Coverage remains partial: SRS says any authenticated user, while SAD restricts upload to Student/Faculty. Resolve OD-07 and align SRS/SAD before role-authorization cases can pass. |
| REQ-MAT-04 | Partially covered | OD-13 | -Coverage remains partial: verify owner/shared-user access and denied access after revocation, plus the SRS-defined owner name/access-status fields in list/detail responses (OD-13). |
| REQ-MAT-09 | Partially covered | OD-08 | -Coverage remains partial: test revocation takes effect on the next request and verify owner-only list of current grantees/empty state/error contract (OD-08). |
| REQ-QZ-05 | Partially covered | TOD-03 | -Coverage remains partial: Draft edit/delete and after-attempt rejection are covered conceptually, but Published-with-no-attempt behavior conflicts between SAD and legacy STP. Keep TC-QZ-22 blocked until TOD-03 approved. |
| REQ-QZ-10 | Partially covered | TOD-04 | -Coverage remains partial: late answer rejection is explicit, but effective deadline when quiz window ends before time limit, equality boundary, and auto-finalization trigger must be agreed (TOD-04). |
| REQ-QZ-11 | Partially covered | OD-08 | -Coverage remains partial: validate one mark per correct answer, zero for incorrect/unanswered, no negative marking, score and percentage, including pending/retry behavior under OD-08; do not infer full coverage from one grading test. |
| REQ-PA-03 | Blocked pending clarification | OD-03 | Topic source undefined (OD-03). Blocked: SRS requires topic-wise grouping, but quiz-question snapshot omits topic and bank questions may be deleted. Proposed rule: snapshot topic at publish and aggregate by immutable snapshot; amend SRS/SAD and keep TC-PA-03, TC-PA-09, UT-PA-02 blocked pending approval. |
| REQ-PA-04 | Partially covered | OD-08 | -Coverage remains partial: verify Faculty sees only attempts for own quizzes and contract for selecting/listing own quizzes; missing list/read contract is OD-08. |
| REQ-COL-01 | Partially covered | OD-13 | -Coverage remains partial: required fields and lengths must be grounded in SRS Appendix B; TC-COL-09 must stay blocked until limits are confirmed, then test min/max and one-over boundaries. |
| REQ-COL-05 | Partially covered | OD-08, OD-13 | -Coverage remains partial: verify Admin-only moderation and the full SRS-supported actions; moderation queue/list response and action enum are not specified (OD-08/OD-13). |
| SEC-QZ-04 | Partially covered | TOD-04 | -Coverage remains partial: server-side enforcement is the requirement; tests must prove server receipt-time cutoff and the agreed earlier-of(time-limit, availability-end) deadline, including exact equality and late requests. TOD-04 blocks final expected results. |
| NFR-QUAL-02 | Partially covered | OD-06, TOD-07 | A monthly 99% availability cannot be demonstrated in the sprint window; the test records measured availability over the observed period (TOD-07, OD-06). Coverage remains partial: a short sprint observation cannot prove 99% availability over a calendar month. TC-AN-07 is only an interim operational observation; collect a full-month uptime log before declaring the NFR verified. |
| SO-01 | Partially covered | - | Objective realised by SEC-ACC-02, SEC-ACC-03, SEC-ACC-06 (SRS 3.3.3.4); evidence is the tests of those requirements, not yet reviewed against the objective wording. Coverage remains partial: trace the exact objective wording to each linked SEC-ACC requirement and check evidence across registration, login/session, profile and unauthorized access; a list of linked test IDs is not proof. |
| SO-02 | Partially covered | - | Objective realised by SEC-MAT-01, SEC-MAT-02, SEC-MAT-04 (SRS 3.3.3.4); evidence is the tests of those requirements, not yet reviewed against the objective wording. Coverage remains partial: require positive owner/grantee access and negative unauthorized/revoked access evidence for material operations, mapped to SEC-MAT-01/02/04. |
| SO-03 | Partially covered | - | Objective realised by SEC-ACC-05, SEC-MAT-02, SEC-MAT-03 (SRS 3.3.3.4); evidence is the tests of those requirements, not yet reviewed against the objective wording. Coverage remains partial: review integrity evidence for profile/material ownership, immutable submitted attempts and score source; verify linked SEC requirements individually. |
| SO-04 | Partially covered | - | Objective realised by SEC-ACC-01, SEC-ACC-04 (SRS 3.3.3.4); evidence is the tests of those requirements, not yet reviewed against the objective wording. Coverage remains partial: verify password handling, lockout, session expiry/logout and protected endpoint denial collectively against the objective wording. |
| SO-05 | Partially covered | - | Objective realised by SEC-COM-01 (SRS 3.3.3.4); evidence is the tests of those requirements, not yet reviewed against the objective wording. Coverage remains partial: verify HTTPS/TLS at the deployed public endpoint and rejection of insecure/old TLS connections; code/config review alone is not runtime evidence. |
| SO-06 | Partially covered | - | Objective realised by SEC-QZ-01, SEC-QZ-02, SEC-QZ-03, SEC-QZ-04, SEC-QZ-05 (SRS 3.3.3.4); evidence is the tests of those requirements, not yet reviewed against the objective wording. Coverage remains partial: combine no-answer-key exposure, server-side deadline/answer validation, immutable submissions and server-calculated grading; keep timing-dependent cases blocked until TOD-04 approval. |
| BR-01 | Partially covered | - | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained. Coverage remains partial: test unauthenticated denial across representative protected modules, not only one endpoint; inspect all mapped tests against the exact rule. |
| BR-03 | Partially covered | - | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained. Coverage remains partial: test non-owner attempts to update/remove/share/revoke and owner success for each applicable operation. |
| BR-04 | Partially covered | - | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained. Coverage remains partial: test owner and grantee positive access, unrelated user denial, and access denial after revocation. |
| BR-06 | Partially covered | OD-13 | SRS 3.3.5 wording now available; mapped tests have not yet been re-reviewed against it, so the status is retained. Coverage remains partial: verify profile update is self-only and that email and role cannot be changed, including direct API attempts. |
| BR-07 | Not directly testable | - | Policy/project constraint, not a system behaviour (copyright responsibility; no mechanism, OD-11) |
| DC-09 | Not directly testable | - | Policy/project constraint, not a system behaviour (scope statement; checked by review of s3/s4 of this STP) |
| DC-11 | Not directly testable | - | Policy/project constraint, not a system behaviour (four-member project team; SRS DC-11) |
| UI-01..18 | Partially covered | TOD-12 | TC-AN-15 verifies navigation and role visibility only; individual UI items (SRS 3.1.1) are not traced (TOD-12). |

# Annex F. Open-Decision and Blocked-Test Register

## F.1 SAD open decisions (OD-01 to OD-14) that affect testing

| ID | Priority | Issue (SAD Appendix 5.4) | Impact on this STP | Linked tests | Decision / action needed |
| --- | --- | --- | --- | --- | --- |
| - | High | Team size/ownership: SRS Rev 1.2 (title page, DC-11, Appendix D) states four members; earlier SAD/STP drafts used a four-member division. DECIDED by the team (instruction of 18-10-2026): four members (Jagadeesh, Alifiya, Pushkar, Vedh) with the baseline workload allocation of SRS Appendix D. Residual: Member 4 SRN not supplied. | Test and unit-test ownership reassigned by SRS Appendix D (s9, Annex B/C). TC-AN-08 and TC-AN-09 test modularity and traceability, not ownership. | TC-AN-08, TC-AN-09 | Closed for team size and allocation. Supply Vedh's SRN. The team may still revisit workload (ownership workbook, Option B) under change control. |
| OD-02 | High | Deliverables Part-1 and the official SRS/SAD/STP templates not supplied (Project Guidelines and Part-2 supplied). | STP follows the STP v1.0 structure; compliance with the official STP template and Part-1 is unverified. | None directly | Supply Part-1 and the templates for a compliance check. Part-1 PDF is present in the supplied project files and must be checked. The official SAD/STP templates and CONTRIBUTING.md still need verification; do not state Part-1 was not supplied. |
| OD-03 | High | Source of question topic for REQ-PA-03 undefined; the quiz question copy omits topic and bank questions can be deleted. | TC-PA-03, TC-PA-09, UT-PA-02 blocked; REQ-PA-03 Blocked. | TC-PA-03, TC-PA-09, UT-PA-02 | Decide how topic is obtained; SRS clarification likely. PROPOSED (pending team approval): persist the topic in each published quiz-question snapshot at publication time; analytics shall group by that immutable snapshot topic, not by the mutable/deletable question-bank record. Existing published snapshots lacking topic data require migration or an explicit 'topic unavailable' bucket. Update SRS REQ-QZ-04/REQ-PA-03 and Appendix B data fields by change control before unblocking tests. |
| OD-04 | Medium | SRS Rev 1.2 is a draft; STP baseline cited as v1.0 (revised in 1.1 and 1.2). | Requirement wording may change; IDs treated as stable (DC-10). | None directly | Re-baseline after SRS approval. After approval, update all cross-document references to the exact canonical SRS/SAD/STP revision and date. Current Rev 1.2 files are drafts; no source is approved by this recommendation. |
| OD-05 | Medium | No owner for Data Access Layer conventions. | Index/pool-related performance tests have no named fixer; defects are routed to the module owner. | None directly | Team agreement. |
| OD-06 | Medium | No owner for Nginx, Docker, CI, logging/monitoring operation, backup operation. | TC-AN-01, TC-AN-07, TC-AS-08 need an environment owner; assumed to be the test-execution owner of the TC. | TC-AN-01, TC-AN-07, TC-AS-08 | Team agreement. PROPOSED (pending team approval): assign deployment/operations owner for Nginx, Docker, CI, logs/monitoring and backups to Member 1 (Jagadeesh) as coordinator, with each module owner responsible for module logs and the whole team responsible for backup/restore rehearsal. Record explicit acceptance in the team decision log. |
| OD-07 | Medium | Upload role scope: SAD allows Student and Faculty; SRS REQ-MAT-01/UC-MAT-01 name any authenticated user incl. Admin. | TC-MAT-14 blocked; REQ-MAT-01 Partially covered. | TC-MAT-01, TC-MAT-14 | Decide and align SRS/SAD. PROPOSED (pending team approval): only Student and Faculty may upload materials; Admin is not a Material Owner. Amend SRS REQ-MAT-01/UC-MAT-01 to say 'authenticated Student or Faculty' and align glossary, role tests and API authorization. This recommendation follows the SRS glossary/ownership model but requires explicit approval because current REQ-MAT-01 says 'authenticated user'. |
| OD-08 | High | Missing API contracts: Faculty list/read own quizzes; list users with access to a material; list content for moderation; pending-grading-result response. | TC-MAT-18, TC-PA-12, TC-COL-13, TC-QZ-26 blocked; TC-PA-04/05, TC-QZ-15 executed via API only. | TC-COL-05, TC-COL-13, TC-MAT-18, TC-PA-04, TC-PA-05, TC-PA-12, TC-QZ-15, TC-QZ-26 | Specify the contracts (not invented here). PROPOSED contracts (pending team approval): (a) Faculty quiz list/read returns only quizzes owned by requester; (b) material-access list returns user ID/display name and grant status for owner-only access; (c) moderation queue returns content ID/type/author/createdAt/status and allowed actions; (d) pending grading returns HTTP 202 with {attemptId, status:'PENDING'} and result endpoint returns status plus score/percentage only when complete. Align endpoint paths, schemas and error codes in SAD §4.3–4.5 before unblocking tests. |
| OD-09 | Low | Notification records not required by SRS; DC-09 scope. | No tests for notifications (Section 4). | None directly | Keep or remove. |
| OD-10 | Medium | req.user shape, roles, route index and middleware naming not verifiable (CONTRIBUTING.md not supplied). | Unit-test candidate names are provisional. | None directly | Verify against CONTRIBUTING.md. |
| OD-11 | Low | BR-07 and BR-08 have no mechanism; Admin account creation unspecified. | Admin test accounts are seeded; BR-07 Not directly testable; TC-ACC-12/19 depend on seeding. | TC-ACC-12, TC-ACC-19 | Decide mechanism. PROPOSED (pending team approval): seed Admin accounts only through controlled development/test fixtures; no public Admin registration. For BR-07, keep it a policy constraint unless a system-enforced copyright mechanism is explicitly added to scope. |
| OD-12 | Low | ALREADY_ATTEMPTED vs QUIZ_ALREADY_ATTEMPTED code naming. | TC-QZ-07/25/30 assert the message and HTTP 409; code string compared once agreed. | TC-QZ-07 | Confirm code and wording. PROPOSED (pending team approval): standardize the duplicate-attempt error code to ALREADY_ATTEMPTED, HTTP 409, with one SRS-consistent message. Update SAD and every affected STP expected result. |
| OD-13 | Low | Field-contract gaps: material list owner name/access status, picture types, group field limits, moderation actions, collaborative-content fields. | TC-ACC-16, TC-MAT-21, TC-COL-09, TC-COL-13 blocked; REQ-COL-05 uses DELETE only. | TC-ACC-09, TC-ACC-16, TC-COL-05, TC-COL-09, TC-COL-13, TC-MAT-21 | Specify. PROPOSED field contracts (pending team approval): profile pictures accept JPEG/PNG/WebP only, max 2 MiB; group name 1–100 chars and description 0–500 chars (confirm SRS Appendix B before adoption); material listing includes owner display name and current user's access status; moderation action enum is approve/remove/reject as applicable to SRS policy; collaborative-content records expose ID, groupId, authorId, type, body/file reference, status and createdAt. Confirm every limit/action against SRS and revise SRS if absent. |
| OD-14 | Low | SRS RTM architecture references to correct (TLS terminates at Nginx, etc.). | None on test design; SEC-COM-01 is tested at the TLS endpoint. | None directly | Controlled SRS change. |

## F.2 Decisions introduced by this STP (TOD-01 to TOD-12)

| ID | Priority | Issue | Impact | Linked tests | Action needed |
| --- | --- | --- | --- | --- | --- |
| - | Medium | SAD Revision 1.1 file not supplied to this revision: SAD-derived status codes, error-code strings and messages in the test cards were retained from STP Rev 1.1 and could not be re-verified. (SRS Rev 1.2 was supplied: its limits (App. B), messages (B.7) and SO/BR/UI/COM/DC wording were checked.) | Expected results taken from SAD s4.3-4.5 may differ from the SAD; no test is blocked by this. | - | Supply the SAD; re-verify status codes and error strings before Sprint 1 execution. |
| TOD-02 | Medium | Rate-limit threshold and window are not specified (SAD names rate limiting and HTTP 429 only). | TC-AS-09 blocked. | TC-AS-09 | Specify values. PROPOSED (pending team approval): apply a per-user limit of 100 requests per 15-minute rolling window to authenticated API requests, with authentication endpoints additionally limited to 5 login attempts per 15 minutes per account+IP; return HTTP 429 and Retry-After seconds. Security review required; do not mark TC-AS-09 unblocked until approved. |
| TOD-03 | Medium | REQ-QZ-05: SAD allows PUT on Draft only; STP v1.0 implies edit/delete refused only after an attempt has started. SRS REQ-QZ-05: the owner may edit a Draft quiz and delete a quiz after confirmation; editing or deletion of a published quiz is rejected once any Student has started an attempt. The SRS therefore allows deletion of a published quiz without attempts, but does not say whether such a quiz may be edited. | TC-QZ-22 blocked; TC-QZ-05 asserts HTTP 409 for the case both documents agree on. | TC-QZ-05, TC-QZ-22 | Confirm the rule for editing a Published quiz without attempts (and align SAD s4.3). PROPOSED (pending team approval): a quiz may be edited only while Draft; a Published quiz cannot be edited or deleted even if no attempt has started. Return HTTP 409 QUIZ_NOT_DRAFT for PUT and HTTP 409 QUIZ_ALREADY_PUBLISHED for DELETE; if any attempt has started, preserve existing ALREADY_ATTEMPTED conflict semantics. Amend SRS REQ-QZ-05 if needed and align SAD/STP. |
| TOD-04 | Medium | Time semantics unspecified: deadline when the limit extends beyond the window end; inclusivity at end instants; how auto-submission is triggered; lock-out release instant. | TC-QZ-29, UT-QZ-09 blocked; TC-QZ-07, TC-QZ-10, TC-QZ-25, TC-ACC-07 carry notes. | TC-ACC-07, TC-QZ-07, TC-QZ-10, TC-QZ-25, TC-QZ-29, UT-QZ-09 | Define rules. PROPOSED (pending team approval): server clock is authoritative; effective deadline = earlier of (attempt start + time limit) and quiz availability end; requests at or after deadline are late; a persisted attempt is finalized on the first server operation/worker processing after deadline, with a scheduled worker preferred; answers accepted only when server receipt time is strictly before deadline. Lockout lasts 15 minutes from the fifth consecutive failed login. Update SRS/SAD wording if these are not already normative. |
| TOD-05 | Low | REQ-PA-02 does not define the aggregate performance metrics (SAD returns attempt rows only). | TC-PA-08 records the formula observed; TC-PA-02 compares to stored attempts. | TC-PA-02, TC-PA-08 | Define metrics. |
| TOD-06 | Low | Unit of "MB" (1,048,576 vs 1,000,000 bytes) for the 25 MB and 2 MB limits. | Boundary tests use 1 MB = 1,048,576 bytes and also test the adjacent byte values. | TC-ACC-10, TC-MAT-04 | Confirm. PROPOSED (pending team approval): define MB as MiB (1 MB = 1,048,576 bytes) consistently for the 25 MB material and 2 MB profile-picture limits, matching the current boundary-test fixtures; update SRS glossary/constraints. |
| TOD-07 | Medium | NFR-QUAL-02 (99% monthly availability) cannot be demonstrated in the sprint window. | TC-AN-07 reports availability over the observed period only; requirement Partially covered. | TC-AN-07 | Accept proxy or provide longer monitoring. PROPOSED (pending team approval): retain TC-AN-07 as an observed-period operational check only; do not call it full verification of the monthly 99% NFR. Full NFR-QUAL-02 coverage requires continuous monitoring for a complete calendar month (excluding announced maintenance) with uptime evidence and calculation. |
| TOD-08 | Low | SAD s3.1 lists Admin "manage users" but no requirement defines it. | Not tested; Section 4. | - | Add a requirement or remove. |
| TOD-09 | Low | Re-sharing an already shared material has no specified behaviour. | Not tested (TC-MAT-17 note). | - | Specify. |
| TOD-10 | Medium | Capacity of the load generator/test server and availability of Safari/iOS devices unverified. | R2 tests may be Not executed; reported as such. | TC-AN-06, TC-AP-01, TC-AP-02, TC-AP-03, TC-AS-06, TC-QP-01, TC-QP-02, TC-QP-03 | Confirm environment before Sprint 2. |
| TOD-11 | Low | Status/message for publishing a quiz whose bank question was removed is not specified for the publish endpoint. | TC-QZ-20 expects HTTP 404 "unavailable" (REQ-QZ-18). | TC-QZ-20 | Confirm. |
| TOD-12 | Low | UI-01 to UI-18 and COM-01 have no owner in SRS Appendix D; COM-02 to COM-10 (SRS 3.1.3) and the individual UI items have no trace row of their own in this STP. | TC-AN-15 verifies navigation and role visibility only; COM-02 to COM-10 are not traced to tests. | TC-AN-15, TC-AS-06 | Team to allocate an owner and decide whether to add trace rows (no IDs are invented here). |

## F.3 Blocked tests (R3)

| Test | Title | Requirements | Blocking decision | Note |
| --- | --- | --- | --- | --- |
| TC-ACC-16 | Profile picture: accepted file types | REQ-ACC-09, REQ-ACC-08 | OD-13 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-AS-09 | Rate limiting returns HTTP 429 | NFR-PERF-02, NFR-QUAL-03 | TOD-02 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-COL-09 | Group field length limits | REQ-COL-01 | OD-13 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-COL-13 | Moderation: list content and available actions | REQ-COL-05 | OD-08, OD-13 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-MAT-14 | Admin upload (role scope) | REQ-MAT-01 | OD-07 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-MAT-18 | Owner lists users who hold access | REQ-MAT-09 | OD-08 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-MAT-21 | Library shows owner name and access status | REQ-MAT-04 | OD-13 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-PA-03 | Topic-wise analysis; empty state | REQ-PA-03 | OD-03 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-PA-09 | Topic-wise grouping with known topic data | REQ-PA-03 | OD-03 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-PA-12 | Faculty selects an own quiz for class performance | REQ-PA-04 | OD-08 | Setup and purpose defined; expected result not approved - see test card |
| TC-QZ-22 | Editing or deleting a Published quiz that has no attempts | REQ-QZ-05 | TOD-03 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-QZ-26 | Grading failure: pending result and retry | REQ-QZ-11, REQ-QZ-14 | OD-08 | Proposed expected result added; remains BLOCKED until linked decision is approved and SRS/SAD/STP are baselined. |
| TC-QZ-29 | Deadline when the time limit extends beyond the availability end | REQ-QZ-10, SEC-QZ-04 | TOD-04 | Setup and purpose defined; expected result not approved - see test card |
| UT-PA-02 | groupResultsByTopic(results) | REQ-PA-03 | OD-03 | Specified; cases not final |
| UT-QZ-09 | computeDeadline(start, timeLimit, windowEnd) | REQ-QZ-10, SEC-QZ-04 | TOD-04 | Specified; cases not final |

# Annex G. Old-to-New ID Mapping

Result: 97 test cases and 20 unit candidates of v1.0 retained with the same IDs. None replaced, split or renumbered. Uniqueness check: 160 TC IDs and 28 UT IDs, no duplicates (script-verified at build). Changes to retained tests are limited to clarifications and requirement-column additions below; unchanged tests are listed as "retained as is".

| Old ID (v1.0) | Current ID (Rev 1.2) | Change |
| --- | --- | --- |
| TC-QB-01 | TC-QB-01 | Expected result clarified (status code/message/note) |
| TC-QB-02 | TC-QB-02 | Expected result clarified (status code/message/note) |
| TC-QB-03 | TC-QB-03 | Retained as is |
| TC-QB-04 | TC-QB-04 | Retained as is |
| TC-QB-05 | TC-QB-05 | Retained as is |
| TC-QB-06 | TC-QB-06 | Retained as is |
| TC-QB-07 | TC-QB-07 | Retained as is |
| TC-QB-08 | TC-QB-08 | Expected result clarified (status code/message/note) |
| TC-QB-09 | TC-QB-09 | Retained as is |
| TC-QZ-01 | TC-QZ-01 | Retained as is |
| TC-QZ-02 | TC-QZ-02 | Retained as is |
| TC-QZ-03 | TC-QZ-03 | Retained as is |
| TC-QZ-04 | TC-QZ-04 | Retained as is |
| TC-QZ-05 | TC-QZ-05 | Expected result clarified (status code/message/note) |
| TC-QZ-06 | TC-QZ-06 | Retained as is |
| TC-QZ-07 | TC-QZ-07 | Expected result clarified (status code/message/note) |
| TC-QZ-08 | TC-QZ-08 | Retained as is |
| TC-QZ-09 | TC-QZ-09 | Retained as is |
| TC-QZ-10 | TC-QZ-10 | Expected result clarified (status code/message/note) |
| TC-QZ-11 | TC-QZ-11 | Retained as is |
| TC-QZ-12 | TC-QZ-12 | Retained as is |
| TC-QZ-13 | TC-QZ-13 | Expected result clarified (status code/message/note) |
| TC-QZ-14 | TC-QZ-14 | Retained as is |
| TC-QZ-15 | TC-QZ-15 | Retained as is |
| TC-QZ-16 | TC-QZ-16 | Expected result clarified (status code/message/note) |
| TC-QZ-17 | TC-QZ-17 | Expected result clarified (status code/message/note) |
| TC-QZ-18 | TC-QZ-18 | Expected result clarified (status code/message/note) |
| TC-QS-01 | TC-QS-01 | Retained as is |
| TC-QS-02 | TC-QS-02 | Retained as is |
| TC-QS-03 | TC-QS-03 | Retained as is |
| TC-QS-04 | TC-QS-04 | Expected result clarified (status code/message/note) |
| TC-QP-01 | TC-QP-01 | Retained as is |
| TC-QP-02 | TC-QP-02 | Retained as is |
| TC-QP-03 | TC-QP-03 | Retained as is |
| TC-QP-04 | TC-QP-04 | Retained as is |
| TC-ACC-01 | TC-ACC-01 | Expected result clarified (status code/message/note) |
| TC-ACC-02 | TC-ACC-02 | Expected result clarified (status code/message/note) |
| TC-ACC-03 | TC-ACC-03 | Expected result clarified (status code/message/note) |
| TC-ACC-04 | TC-ACC-04 | Expected result clarified (status code/message/note) |
| TC-ACC-05 | TC-ACC-05 | Expected result clarified (status code/message/note) |
| TC-ACC-06 | TC-ACC-06 | Expected result clarified (status code/message/note); Requirement mapping extended: +SEC-ACC-02 |
| TC-ACC-07 | TC-ACC-07 | Expected result clarified (status code/message/note); Requirement mapping extended: +SEC-ACC-06, DC-08 |
| TC-ACC-08 | TC-ACC-08 | Expected result clarified (status code/message/note) |
| TC-ACC-09 | TC-ACC-09 | Expected result clarified (status code/message/note); Requirement mapping extended: +BR-06, DC-06 |
| TC-ACC-10 | TC-ACC-10 | Expected result clarified (status code/message/note); Requirement mapping extended: +DC-06 |
| TC-ACC-11 | TC-ACC-11 | Expected result clarified (status code/message/note); Requirement mapping extended: +BR-01 |
| TC-MAT-01 | TC-MAT-01 | Expected result clarified (status code/message/note); Requirement mapping extended: +BR-02 |
| TC-MAT-02 | TC-MAT-02 | Expected result clarified (status code/message/note) |
| TC-MAT-03 | TC-MAT-03 | Expected result clarified (status code/message/note); Requirement mapping extended: +DC-06 |
| TC-MAT-04 | TC-MAT-04 | Expected result clarified (status code/message/note); Requirement mapping extended: +DC-06 |
| TC-MAT-05 | TC-MAT-05 | Retained as is |
| TC-MAT-06 | TC-MAT-06 | Expected result clarified (status code/message/note) |
| TC-MAT-07 | TC-MAT-07 | Requirement mapping extended: +BR-05, BR-03 |
| TC-MAT-08 | TC-MAT-08 | Retained as is |
| TC-MAT-09 | TC-MAT-09 | Retained as is |
| TC-MAT-10 | TC-MAT-10 | Expected result clarified (status code/message/note) |
| TC-MAT-11 | TC-MAT-11 | Expected result clarified (status code/message/note) |
| TC-MAT-12 | TC-MAT-12 | Expected result clarified (status code/message/note); Requirement mapping extended: +BR-03, BR-04, SEC-MAT-02, SEC-MAT-03 |
| TC-MAT-13 | TC-MAT-13 | Expected result clarified (status code/message/note) |
| TC-AS-01 | TC-AS-01 | Expected result clarified (status code/message/note); Requirement mapping extended: +DC-08 |
| TC-AS-02 | TC-AS-02 | Expected result clarified (status code/message/note); Requirement mapping extended: +DC-08 |
| TC-AS-03 | TC-AS-03 | Expected result clarified (status code/message/note); Requirement mapping extended: +BR-01 |
| TC-AS-04 | TC-AS-04 | Requirement mapping extended: +DC-04 |
| TC-AS-05 | TC-AS-05 | Expected result clarified (status code/message/note) |
| TC-AS-06 | TC-AS-06 | Requirement mapping extended: +DC-03, COM-01 |
| TC-MS-01 | TC-MS-01 | Retained as is |
| TC-MS-02 | TC-MS-02 | Retained as is |
| TC-MS-03 | TC-MS-03 | Retained as is |
| TC-MS-04 | TC-MS-04 | Requirement mapping extended: +BR-03, BR-04 |
| TC-MS-05 | TC-MS-05 | Requirement mapping extended: +BR-03, BR-04 |
| TC-AP-01 | TC-AP-01 | Retained as is |
| TC-AP-02 | TC-AP-02 | Retained as is |
| TC-MP-01 | TC-MP-01 | Retained as is |
| TC-MP-02 | TC-MP-02 | Retained as is |
| TC-MP-03 | TC-MP-03 | Retained as is |
| TC-AN-01 | TC-AN-01 | Retained as is |
| TC-AN-02 | TC-AN-02 | Retained as is |
| TC-AN-03 | TC-AN-03 | Retained as is |
| TC-AN-04 | TC-AN-04 | Retained as is |
| TC-AN-05 | TC-AN-05 | Retained as is |
| TC-AN-06 | TC-AN-06 | Requirement mapping extended: +DC-05 |
| TC-PA-01 | TC-PA-01 | Retained as is |
| TC-PA-02 | TC-PA-02 | Retained as is |
| TC-PA-03 | TC-PA-03 | Expected result clarified (status code/message/note) |
| TC-PA-04 | TC-PA-04 | Expected result clarified (status code/message/note) |
| TC-PA-05 | TC-PA-05 | Expected result clarified (status code/message/note) |
| TC-PA-06 | TC-PA-06 | Expected result clarified (status code/message/note); Requirement mapping extended: +REQ-PA-04 |
| TC-COL-01 | TC-COL-01 | Retained as is |
| TC-COL-02 | TC-COL-02 | Retained as is |
| TC-COL-03 | TC-COL-03 | Expected result clarified (status code/message/note) |
| TC-COL-04 | TC-COL-04 | Retained as is |
| TC-COL-05 | TC-COL-05 | Expected result clarified (status code/message/note) |
| TC-COL-06 | TC-COL-06 | Expected result clarified (status code/message/note) |
| TC-COL-07 | TC-COL-07 | Expected result clarified (status code/message/note) |
| TC-AN-07 | TC-AN-07 | Expected result clarified (status code/message/note) |
| TC-AN-08 | TC-AN-08 | Expected result clarified (status code/message/note) |
| TC-AN-09 | TC-AN-09 | Requirement mapping extended: +DC-10 |
| UT-QZ-01 | UT-QZ-01 | Retained as is |
| UT-QZ-02 | UT-QZ-02 | Retained as is |
| UT-QZ-03 | UT-QZ-03 | Retained as is |
| UT-QZ-04 | UT-QZ-04 | Retained as is |
| UT-QZ-05 | UT-QZ-05 | Retained as is |
| UT-QZ-06 | UT-QZ-06 | Retained as is |
| UT-PA-01 | UT-PA-01 | Retained as is |
| UT-PA-02 | UT-PA-02 | Retained as is |
| UT-PA-03 | UT-PA-03 | Retained as is |
| UT-COL-01 | UT-COL-01 | Retained as is |
| UT-COL-02 | UT-COL-02 | Retained as is |
| UT-COL-03 | UT-COL-03 | Retained as is |
| UT-ACC-01 | UT-ACC-01 | Retained as is |
| UT-ACC-02 | UT-ACC-02 | Retained as is |
| UT-ACC-03 | UT-ACC-03 | Retained as is |
| UT-ACC-04 | UT-ACC-04 | Retained as is |
| UT-MAT-01 | UT-MAT-01 | Retained as is |
| UT-MAT-02 | UT-MAT-02 | Retained as is |
| UT-MAT-03 | UT-MAT-03 | Retained as is |
| UT-MAT-04 | UT-MAT-04 | Retained as is (prefix MAT validates profile REQ-ACC-08/09; kept to preserve the ID) |

# Annex H. Acceptance Scenarios, Regression Suite and Deviation Log

## H.1 Acceptance scenarios (compositions of existing tests, not extra test cases)

| ID | Scenario | Tests composed |
| --- | --- | --- |
| AT-01 | Account lifecycle: register, log in, edit profile, log out, session expiry | TC-ACC-01, 05, 09, 08, 17 |
| AT-02 | Material lifecycle: upload, share, download, update, revoke, remove | TC-MAT-01, 07, 08, 09, 11, 10 |
| AT-03 | Faculty authoring: add question, create quiz, publish | TC-QB-01, TC-QZ-01, TC-QZ-04 |
| AT-04 | Student attempt: start, answer, submit, graded result, immutability | TC-QZ-07, 08, 09, 11, 12, 13 |
| AT-05 | Analytics: personal performance and class performance after AT-04 | TC-PA-01, 04, 05, TC-PA-13 |
| AT-06 | Groups and moderation: create, join, view, Admin moderates | TC-COL-01, 02, 04, 05 |
| AT-07 | Security sampler: lock-out, cross-user denial, answer-key, role denial | TC-ACC-07, TC-MS-01, TC-QZ-08, TC-COL-06 |
| AT-08 | NFR demonstration: performance run, backup/restore, browser smoke | TC-AP-03, TC-QP-01, TC-AN-01, TC-AN-06 |

## H.2 Regression suite

Smoke set (High priority, Ready): 64 tests - run on every build and pull request where automated. Full regression set: 77 further tests (Ready and Environment-dependent) - run on the release candidate and after defect fixes. Manual/blocked tests: 19. The "Regression" column of Annex B lists the membership of each test.

## H.3 Deviation log (Deliverables Part-2 2i)

| No. | Document / section | Deviation | Reason | Date | Raised by |
| --- | --- | --- | --- | --- | --- |
| - | Team17_Deviation_Log.docx | Document-level differences between the submitted v1.0 SRS/SAD/STP and the current drafts are listed in the deviation log (DEV-01 onward). No implementation deviation is recorded: no implementation evidence exists. | See log | 18-10-2026 | Project team |

# Annex I. Final Compliance Checklist

| Check | Result | Note |
| --- | --- | --- |
| Part-2 s1: backlog from FR/NFR, story points, assignment, two sprints | Partially met | Import CSV prepared (Team17_Part2_Backlog.csv); GitHub Project, repository link and the 12-Oct ETA are not verified |
| Part-2 s2b/3: GitHub Actions for commits and PRs | Planned | Test workflow planned (s7); not verified |
| Part-2 s2c-d: PR by assigned member; owners review | Planned | Evidence links in PRs (s7, s13.3) |
| Part-2 s2f: follow submitted SRS, SAD and STP | Partially met | STP aligned to SRS Rev 1.2 (read in full) and SAD Rev 1.1 (via audit report); SAD file not supplied (TOD-01) |
| Part-2 s2g-h, 3b: 1-minute and 2-minute sprint videos in repo | Planned | Dates in s7; none claimed |
| Part-2 s2i: deviations documented | Met (mechanism) | Annex H.3 and Team17_Deviation_Log.docx; no implementation deviation recorded |
| Part-2 s3c-d: documentation complete; development frozen | Planned | 30-Oct |
| Master prompt: existing STP audited before revision | Met | Audit report |
| Existing valid content and IDs preserved | Met | Annex G: 97 TC and 20 UT retained |
| All 115 SRS IDs (REQ, SEC, NFR, SO, BR, DC) present in the RTM | Met | Annex C; SO Blocked, BR/UI Partially, DC-09/11 and BR-07 Not directly testable |
| IDs validated against the latest SRS | Met | All 115 REQ/SEC/NFR/SO/BR/DC IDs checked programmatically against SRS Rev 1.2 (see final report) |
| Every applicable requirement has coverage or a documented reason | Met | No row "Not covered"; blocked rows explained |
| Unique test IDs; consistent references | Met | Script check at build |
| Status codes/messages from SAD s4.3-4.5 used; none invented | Met | Clarifications in cards; gaps flagged OD/TOD |
| Open decisions OD-01/03/07/08/13 and others recorded and linked | Met | Annex F |
| Test ownership: four members, SRS Appendix D allocation | Met | Ownership by SRS Appendix D; s9, Annex B/C; OD-01 decided; Vedh's SRN pending |
| Planned vs executable vs blocked distinguished | Met | Readiness R1-R4 |
| NFR thresholds specified with workload, measurement, evidence | Met | s5.2 |
| Security tests mapped to SEC-* IDs; SO-* mapped | Partially met | SO-01 to SO-06 linked to the tests of their SEC requirements (SRS 3.3.3.4); SO rows Partially covered |
| No fabricated execution evidence, approvals or implementation claims | Met | All tests Not executed; approvals blank |
| Project Guidelines / official STP template compliance | Partially verified | Project Guidelines checked (final report); official STP template and Part-1 not supplied (OD-02) |
| Traceability totals agree (RTM, inventory, coverage) | Met | Generated from one dataset; checked at build |

# Annex J. Glossary

| Term | Meaning |
| --- | --- |
| AccessGrant | Record giving a registered user access to a material |
| BR / DC / SO | Business rule / design constraint / security objective of the SRS |
| COM / UI | Communication / user-interface requirement items of the SRS |
| OD | Open decision of the SAD (Appendix 5.4) |
| TOD | Open decision introduced by this STP (Annex F.2) |
| R1-R4 | Readiness classes (s How to read) |
| RTM | Requirements Traceability Matrix |
| TC / UT | Test case / unit-test candidate |
| Quiz copy | Snapshot of a bank question stored in a published quiz |
| Projection | Response shape omitting fields such as correct options |
| Student, Faculty, Admin | Platform roles (not team members) |
| Member 1-4 | Jagadeesh (PES1UG24CS347), Alifiya (PES1UG25CS841), Pushkar (PES1UG24CS350), Vedh (SRN not yet supplied); ownership per SRS Appendix D |
| Test clock | Controllable server time used by timer tests |

# 10. Semantic Coverage Review and Proposed Decision Alignment (Draft)

This review checks whether mapped test scenarios and expected results demonstrate the exact SRS behavior. A mapped test ID is not sufficient evidence of semantic coverage. The existing coverage classifications are retained unless there is clear evidence for a stronger status. All test execution statuses remain Not executed; this review does not claim implementation or pass results.

## 10.1 High-priority semantic findings

### REQ-ACC-09

Coverage remains partial: verify allowed picture formats and 2 MB boundary against SRS Appendix B/DC-06, ownership of file reference, invalid file rejection, and profile retrieval/display. Do not count a generic upload test as complete coverage.

### REQ-MAT-01

Coverage remains partial: SRS says any authenticated user, while SAD restricts upload to Student/Faculty. Resolve OD-07 and align SRS/SAD before role-authorization cases can pass.

### REQ-MAT-04

Coverage remains partial: verify owner/shared-user access and denied access after revocation, plus the SRS-defined owner name/access-status fields in list/detail responses (OD-13).

### REQ-MAT-09

Coverage remains partial: test revocation takes effect on the next request and verify owner-only list of current grantees/empty state/error contract (OD-08).

### REQ-QZ-05

Coverage remains partial: Draft edit/delete and after-attempt rejection are covered conceptually, but Published-with-no-attempt behavior conflicts between SAD and legacy STP. Keep TC-QZ-22 blocked until TOD-03 approved.

### REQ-QZ-10

Coverage remains partial: late answer rejection is explicit, but effective deadline when quiz window ends before time limit, equality boundary, and auto-finalization trigger must be agreed (TOD-04).

### REQ-QZ-11

Coverage remains partial: validate one mark per correct answer, zero for incorrect/unanswered, no negative marking, score and percentage, including pending/retry behavior under OD-08; do not infer full coverage from one grading test.

### REQ-PA-03

Blocked: SRS requires topic-wise grouping, but quiz-question snapshot omits topic and bank questions may be deleted. Proposed rule: snapshot topic at publish and aggregate by immutable snapshot; amend SRS/SAD and keep TC-PA-03, TC-PA-09, UT-PA-02 blocked pending approval.

### REQ-PA-04

Coverage remains partial: verify Faculty sees only attempts for own quizzes and contract for selecting/listing own quizzes; missing list/read contract is OD-08.

### REQ-COL-01

Coverage remains partial: required fields and lengths must be grounded in SRS Appendix B; TC-COL-09 must stay blocked until limits are confirmed, then test min/max and one-over boundaries.

### REQ-COL-05

Coverage remains partial: verify Admin-only moderation and the full SRS-supported actions; moderation queue/list response and action enum are not specified (OD-08/OD-13).

### SEC-QZ-04

Coverage remains partial: server-side enforcement is the requirement; tests must prove server receipt-time cutoff and the agreed earlier-of(time-limit, availability-end) deadline, including exact equality and late requests. TOD-04 blocks final expected results.

### NFR-QUAL-02

Coverage remains partial: a short sprint observation cannot prove 99% availability over a calendar month. TC-AN-07 is only an interim operational observation; collect a full-month uptime log before declaring the NFR verified.

### SO-01

Coverage remains partial: trace the exact objective wording to each linked SEC-ACC requirement and check evidence across registration, login/session, profile and unauthorized access; a list of linked test IDs is not proof.

### SO-02

Coverage remains partial: require positive owner/grantee access and negative unauthorized/revoked access evidence for material operations, mapped to SEC-MAT-01/02/04.

### SO-03

Coverage remains partial: review integrity evidence for profile/material ownership, immutable submitted attempts and score source; verify linked SEC requirements individually.

### SO-04

Coverage remains partial: verify password handling, lockout, session expiry/logout and protected endpoint denial collectively against the objective wording.

### SO-05

Coverage remains partial: verify HTTPS/TLS at the deployed public endpoint and rejection of insecure/old TLS connections; code/config review alone is not runtime evidence.

### SO-06

Coverage remains partial: combine no-answer-key exposure, server-side deadline/answer validation, immutable submissions and server-calculated grading; keep timing-dependent cases blocked until TOD-04 approval.

### BR-01

Coverage remains partial: test unauthenticated denial across representative protected modules, not only one endpoint; inspect all mapped tests against the exact rule.

### BR-03

Coverage remains partial: test non-owner attempts to update/remove/share/revoke and owner success for each applicable operation.

### BR-04

Coverage remains partial: test owner and grantee positive access, unrelated user denial, and access denial after revocation.

### BR-06

Coverage remains partial: verify profile update is self-only and that email and role cannot be changed, including direct API attempts.

## 10.2 Proposed decisions requiring team approval

The recommendations below are draft decisions, not approved policy. The linked test cases must remain Blocked until the team records approval, the SRS/SAD are aligned under change control, and the STP is re-baselined.

### OD-03

PROPOSED (pending team approval): persist the topic in each published quiz-question snapshot at publication time; analytics shall group by that immutable snapshot topic, not by the mutable/deletable question-bank record. Existing published snapshots lacking topic data require migration or an explicit 'topic unavailable' bucket. Update SRS REQ-QZ-04/REQ-PA-03 and Appendix B data fields by change control before unblocking tests.

### OD-07

PROPOSED (pending team approval): only Student and Faculty may upload materials; Admin is not a Material Owner. Amend SRS REQ-MAT-01/UC-MAT-01 to say 'authenticated Student or Faculty' and align glossary, role tests and API authorization. This recommendation follows the SRS glossary/ownership model but requires explicit approval because current REQ-MAT-01 says 'authenticated user'.

### OD-08

PROPOSED contracts (pending team approval): (a) Faculty quiz list/read returns only quizzes owned by requester; (b) material-access list returns user ID/display name and grant status for owner-only access; (c) moderation queue returns content ID/type/author/createdAt/status and allowed actions; (d) pending grading returns HTTP 202 with {attemptId, status:'PENDING'} and result endpoint returns status plus score/percentage only when complete. Align endpoint paths, schemas and error codes in SAD §4.3–4.5 before unblocking tests.

### OD-13

PROPOSED field contracts (pending team approval): profile pictures accept JPEG/PNG/WebP only, max 2 MiB; group name 1–100 chars and description 0–500 chars (confirm SRS Appendix B before adoption); material listing includes owner display name and current user's access status; moderation action enum is approve/remove/reject as applicable to SRS policy; collaborative-content records expose ID, groupId, authorId, type, body/file reference, status and createdAt. Confirm every limit/action against SRS and revise SRS if absent.

### TOD-02

PROPOSED (pending team approval): apply a per-user limit of 100 requests per 15-minute rolling window to authenticated API requests, with authentication endpoints additionally limited to 5 login attempts per 15 minutes per account+IP; return HTTP 429 and Retry-After seconds. Security review required; do not mark TC-AS-09 unblocked until approved.

### TOD-03

PROPOSED (pending team approval): a quiz may be edited only while Draft; a Published quiz cannot be edited or deleted even if no attempt has started. Return HTTP 409 QUIZ_NOT_DRAFT for PUT and HTTP 409 QUIZ_ALREADY_PUBLISHED for DELETE; if any attempt has started, preserve existing ALREADY_ATTEMPTED conflict semantics. Amend SRS REQ-QZ-05 if needed and align SAD/STP.

### TOD-04

PROPOSED (pending team approval): server clock is authoritative; effective deadline = earlier of (attempt start + time limit) and quiz availability end; requests at or after deadline are late; a persisted attempt is finalized on the first server operation/worker processing after deadline, with a scheduled worker preferred; answers accepted only when server receipt time is strictly before deadline. Lockout lasts 15 minutes from the fifth consecutive failed login. Update SRS/SAD wording if these are not already normative.

### TOD-06

PROPOSED (pending team approval): define MB as MiB (1 MB = 1,048,576 bytes) consistently for the 25 MB material and 2 MB profile-picture limits, matching the current boundary-test fixtures; update SRS glossary/constraints.

### TOD-07

PROPOSED (pending team approval): retain TC-AN-07 as an observed-period operational check only; do not call it full verification of the monthly 99% NFR. Full NFR-QUAL-02 coverage requires continuous monitoring for a complete calendar month (excluding announced maintenance) with uptime evidence and calculation.

### OD-06

PROPOSED (pending team approval): assign deployment/operations owner for Nginx, Docker, CI, logs/monitoring and backups to Member 1 (Jagadeesh) as coordinator, with each module owner responsible for module logs and the whole team responsible for backup/restore rehearsal. Record explicit acceptance in the team decision log.

### OD-12

PROPOSED (pending team approval): standardize the duplicate-attempt error code to ALREADY_ATTEMPTED, HTTP 409, with one SRS-consistent message. Update SAD and every affected STP expected result.

## 10.3 Submission/evidence guardrails

Do not change a requirement to Covered solely because a test ID is listed in the RTM.

Keep all execution statuses as Not executed until test runs produce dated results, build/commit identifiers and evidence.

TC-AN-07 is an interim availability observation, not proof of 99% monthly availability; retain Partially covered until a full-month evidence window exists.

Before final baselining, select one canonical SRS and SAD revision and update every baseline reference in the STP and its workbook.

Deliverables Part-1 PDF is present in the supplied files; verify its checklist rather than saying it was not supplied.